Key Project Information & project Design Document (PDD)

###### PUBLICATION DATE  14.10.2020
VERSION  v. 1.2 
RELATED SUPPORT

###### - TEMPLATE GUIDE Key Project Information & Project Design Document v.1.2

This document contains the following Sections

Key Project Information

SECTION A – Description of project

SECTION B - Application of approved Gold Standard Methodology (ies) and/or    demonstration of SDG Contributions

SECTION C – Duration and crediting period

SECTION D – Summary of Safeguarding Principles and Gender Sensitive Assessment

SECTION E – Outcome of Stakeholder Consultations

Appendix 1 – Safeguarding Principles Assessment (mandatory)

Appendix 2 - Contact information of Project participants (mandatory)

Appendix 3 - LUF Additional Information (project specific)

Appendix 3 - Summary of Approved Design Changes (project specific)

### KEY PROJECT INFORMATION

| GS ID of Project | GS3260 |
| --- | --- |
| Title of Project | Afforestation on the Big Island of Hawaii: Restoring native hardwood forests and enhancing multiple ecosystem services |
| Time of First Submission Date | 20 April 2015 |
| Date of Design Certification | 5 May 2015 |
| Version number of the PDD | 1 |
| Completion date of version | 20/08/2021 |
| Project Developer | Hawaiian Legacy Hardwoods (HLH) |
| Project Representative | Mr. Jeff Dunster |
| Project Participants and any communities involved | - Legacy Carbon - Treehouse Forest Research - Four Seasons Hotel and Resorts (Hualalai) - Alohilani Resort - Hawai’i Conservation Reserve Enhancement Program (CREP) |
| Host Country (ies) | United States of America |
| Activity Requirements applied | Community Services Activities Renewable Energy Activities Land Use and Forestry Activities/Risks & Capacities N/A |
| Scale of the project activity | Micro scale Small Scale Large Scale |
| Other Requirements applied | Microscale |
| Methodology (ies) applied and version number | - Afforestation and Reforestation, Version 1 - Land Use and Forestry, Version 1.2.1 |
| Product Requirements applied | GHG Emissions Reduction & Sequestration Renewable Energy Label N/A |
| Project Cycle: | Regular Retroactive |

Land-use & Forest Key Project Information

| Scope: | Forestry Agriculture |
| --- | --- |
| Silvicultural system: | Conservation (no use of timber) Selective Harvesting Rotation Forestry |
| Project Area (ha): | 448.8 ha |
| Eligible Area (ha): | 395.2 ha |
| 10% Set Aside Conservation area (ha): | 135.8 ha |
| Evidence that Project Area Boundary is clearly distinguishable in the field: | The project boundary is distinguishable by a well-maintained agricultural fence (see file GS3260_2.1.2_Photo of boundary fence.pdf). |
| Planting Area | 366.6 ha |
| How many Modelling Units (MUs) are included in the eligible area: | 24 |
| Summary of New Areas added (copy and insert as needed): |  |
| Size (ha): |  |
| Date Added |  |

Table 1 – Estimated Sustainable Development Contributions

| ## Sustainable Development Goals Targeted | ## SDG Impact (defined in B.6.) | ## Estimated Annual Average | ## Units or Products |
| --- | --- | --- | --- |
| ## 13 Climate Action (mandatory) | ## Emissions reductions | ## 5,323 | ## VERs |
| ## 15 Life on Land | ## Native plant species/ ## Native bird species returned | ## 24/1.9 | ## Species over the project period |
| ## 12 Responsible Consumption and Production | ## Responsibly produced koa roundwood | ## 607 | ## Cubic metres |

#### SECTION A. DESCRIPTION OF PROJECT

##### A.1 Purpose and general description of project

This project will restore a biodiverse native forest on land that was part of a cattle ranch on the northern slopes of Mauna Kea, Hawai`i. It focuses on the keystone species of the natural forest ecosystem, Acacia koa (koa). Koa will be planted in a biodiverse native species mixture for conservation on 60% of the area and as a timber production monoculture in 40% of the area. The project will include and protect remnant native trees and the new forest will feature a mosaic of understory and biodiverse tree species distributed so as to promote habitat connectivity across the site.  The project is bounded by the area under lease from Kukaiau Ranch, which would have continued cattle grazing under the baseline scenario.

Eligibility of the project under Gold Standard

- The project is automatically eligible for Gold Standard Certification per Section 3.1.1.1 of GS4GG Principles & Requirements as it follows the approved Gold Standard Land-use & Forests Activity Requirements.

- The General Eligibility Requirements of the Land-use & Forests Activity Requirements are satisfied as the project is an Afforestation & Reforestation (A/R) Project, and the eligible area did not meet the definition of forest 10 years before project start date and at project start date.

- The project is not registered with any other voluntary or compliance scheme and it is completely independent of all other Gold Standard or other similar voluntary or compliance standard programmes.

- The project is in compliance with the USA’s legal, environmental, ecological, and social regulations and the State of Hawaii in USA does not enforce an emission reduction cap or have the possibility trade emissions that include the scope of this project.

Legal ownership of products generated by the project and legal rights to alter use of resources required to service the project

The project is operated on land leased for 60 years from the Kukaiau Ranch.  Rights to carbon offset certificates are owned by the project owner. There are no competing claims on the carbon rights from the project.

##### A.2 Location of project

The project is conducted on the northern slopes of Mauna Kea, Hawai’i Island, between the following coordinates:

A: 19O58’17.30” N, 155O23’07.69” W

B: 19O57’05.36” N, 155O23’25.79” W

C: 19O57’27.57” N, 155O21’41.53” W

D: 19O56’40.34” N, 155O22’19.80” W

##### A.3 Technologies and/or measures

##### Project area is fenced to exclude ungulates

##### Invasive woody species are controlled by herbicide

##### Seed for revegetation is collected from sources within the project area (for koa) or as close to the area as possible (for supplementary species)

##### Seedlings are raised in the company nursery

##### Ground is prepared by spot-spraying or strip-spraying with knock-down herbicide

##### Seedlings are hand-planted and fertilised with a blend that provides growth-limiting nutrients

##### Roughly 40% of the area is planted to koa monoculture for timber production while 60% is planted with a diverse range of native species for purely conservation purposes

##### Harvests are conducted by thinning and clearfelling in the timber areas to provide lumber that will be milled in the HLRI facility.  This aspect of the project exemplifies the responsible production of high-value wood in a sustainable system that can be modelled as an alternative to native forest harvesting

##### Once timber areas have completed a 25-year cycle for production, they are replanted for conservation-only purposes

##### The carbon fixation of the project is calculated by forest enumeration and third-party certified.

##### A.4 Scale of the project

##### The project is considered MICROSCALE.  Annex B of REQUIREMENTS FOR LUF SMALLHOLDER & MICROSCALE PROJECTS: Section 1.1.5 states ‘Microscale projects are defined as projects with a project area of maximum 500ha’.  The Project Area for this project is 448.8.

##### A.5 Funding sources of project

The project receives public funding via the the Hawai’i Conservation Reserve Enhancement Program (CREP), which administers a program of government grant funding for soil stabilisation activities.

#### SECTION B. APPLICATION OF APPROVED GOLD STANDARD METHODOLOGY (IES) AND/OR DEMONSTRATION OF SDG CONTRIBUTIONS

##### B.1. Reference of approved methodology (ies)

##### Gold Standard Afforestation/Reforestation (A/R) GHG Emissions Reduction & Sequestration Methodology, Version 1

##### B.2. Applicability of methodology (ies)

- The project does apply Gold Standard for the Global Goals Principles & Requirements and all other associated and referenced documents

- The project land did not meet the definition of ‘forest’ at the start of planting.  The project applies the stated silvicultural systems: conservation forests and rotation forestry

- The project area does not include any wetlands

- The project area does not include organic soils

- The project area does not include organic soils

- The baseline scenario is defined for the project area as cattle ranching. It does not include any activities that would show an increase in baseline biomass

- The project applies the Gold Standard Land-use Activity Requirementss

- The project does apply the Gold Standard Emissions Reduction and Sequestration Product Requirements

- The project developer undertakes the stated proceses for design certification, performance certification, and new area certification

##### B.3. Project boundary

| Source |  | GHGs | Included? | Justification/Explanation |
| --- | --- | --- | --- | --- |
| Baseline scenario | Kikuyu grass | CO2 | YES | The carbon content of kikuyu pasture is included in the baseline calculation |
|  |  | CH4 | NO | Although cattle emit this GHG, it was conservatively excluded from baseline calculations |
|  |  | N2O | NO | Although grazed pasture soils exhibit high potential for N2O emissions from urine deposited by livestock, , it was conservatively excluded from baseline calculations |
|  |  | … |  |  |
|  | Source 2 | CO2 |  |  |
|  |  | CH4 |  |  |
|  |  | N2O |  |  |
|  |  | … |  |  |
|  | … | … |  |  |
|  |  | … |  |  |
|  |  | … |  |  |
| Project scenario | Woody biomass | CO2 | YES | Carbon fixed in woody biomass is calculated for accreditation |
|  |  | CH4 | NO | Tree-planting has negligible direct effect on this GHG |
|  |  | N2O | NO | Tree-planting has negligible direct effect on this GHG |
|  |  | … |  |  |
|  | Nitrogenous fertiliser | CO2 | NO | Fertiliser application has negligible direct effect on this GHG |
|  |  | CH4 | NO | Fertiliser application has negligible direct effect on this GHG |
|  |  | N2O | YES | The release of this GHG from fertiliser applications is material and deducted from VER accreditation by the project |
|  |  | … |  |  |
|  | … | … |  |  |
|  |  | … |  |  |
|  |  | … |  |  |

##### B.4. Establishment and description of baseline scenario

##### The baseline scenario is cattle ranching.  The project is being conducted on land leased from Kukaiau Ranch, which is nearly 4000 ha in size.  It was cleared for ranching in the 1880’s and has been used for that purpose ever since.  The ranch has established a thick mat of kikuyu grass for grazing. The carbon content of this grass will be lost to emissions through the exercise of the project, so it is deducted from carbon fixation estimates.  Isolated old-growth koa trees and small patches of exotic eucalyptus were present on site before the project commenced. These are retained between modelling units and mapped out as ‘remnant vegetation’.

##### B.5. Demonstration of additionality

| Specify the methodology, activity requirement or product requirement that establishes deemed additionality for the proposed project (including the version number and the specific paragraph, if applicable). | Additionality was established using the A/R CDM ‘Combined tool to identify the baseline scenario and demonstrate additionality in A/R CDM project activities’, as per GS4GG LAND USE & FORESTS ACTIVITY REQUIREMENTS Version 1.2.1, Paragraph 3.1.16(a) |
| --- | --- |
| Describe how the proposed project meets the criteria for deemed additionality. | Additionality was established by (1) using alternative land use scenarios and (2) barrier analysis to establish that continued cattle ranching is the baseline scenario, (3) undertaking financial analysis to determine that the baseline scenario is more profitable than the project activities, and (4) common practice analysis to be sure that the project activity is not the common practice for similar land in the region. |

B.5.1 Prior Consideration

N/A

B.5.2 Ongoing Financial Need

N/A

##### B.6. Sustainable Development Goals (SDG) outcomes

Relevant Target/Indicator for each of the three SDGs

| Sustainable Development Goals Targeted | Most relevant SDG Target | SDG Impact |
| --- | --- | --- |
|  |  | Indicator (Proposed or SDG Indicator) |
| 13 Climate Action (mandatory) | N/A | Emissions reductions |
| 15 Life on Land | 15.1: Conserve and restore terrestrial and freshwater ecosystems | Number of native species restored within project areas |
| 12 Responsible Consumption and Production | 12.2: Sustainable management and use of natural resources | Volume (m3) of timber responsibly produced |

B.6.1 Explanation of methodological choices/approaches for estimating the SDG Impact

SDG13 – Climate Action

Project-Specific Target: Mitigate adverse climate effects through the sequestration of atmospheric carbon in afforested areas.

Methods/steps used:

- Map around any pre-existing koa trees to ensure all project areas have only a non-wood baseline for carbon fixation

- Determine the carbon baseline of the kikuyu grass:

  - Above-ground biomass of kikuyu was assumed to be 229 g/m2, based on published measurements taken from grazed kikuyu fields 24 miles from the study site (Blackmore and Vitousek 2000)

  - Below-ground biomass of kikuyu was calculated as 539 g/m2 from the above-ground biomass value and the mean annual temperature (MAT) of the site (18oC) using the following equation from Gill et al. (2002): BGB (g/m2) = 0.79AGB – 33.3(MAT+10) +1290

  - Total CO2e for the non-tree carbon pool was then estimated on a per-hectare basis as (229+539)*104/106*0.4*3.67 = 11.27 t CO2e/ha

- Establish afforested area by planting koa in monocultures (ca. 40% of area where terrain is suitable) and in biodiverse mixtures with other endemic canopy and sub-canopy species;

- Stratify the planted area for management and enumeration purposes into classes with common planting year and purpose (i.e. timber versus pure conservation);

- Manage the forest to maintain or increase its health and growth rate, including fertilisation and thinning as necessary;

- Control invasive plant and animal species;

- Conduct an audit of carbon fixation every five years by on-ground measurement:

  - For each measured tree:

    - Above-ground biomass (AGB, kg) is calculated directly from diameter at breast height (DBH) using: AGB=0.144DBH2.221 (Baker et al. 2009)

    - Below-ground biomass (BGB, kg) is calculated from AGB: BGB = exp(-0.7747+0.8836.ln(AGB)) (Cairns et al. 1997)

    - Total biomass (TB) = AGB + BGB

  - For each measured plot:

    - Plot CO2 equivalents sequestered (Plot CO2e) = 0.5x3.67x(plot TB)

  - For each Modelling Unit:

    - Per-ha CO2 equivalents sequestered = (plot TB)x104/Plot area (in square metres)

- Select a subset of plots for annual measurement to improve the precision of growth modelling.  With each new measurement update the forest growth model that is used to project growth and therefore carbon fixation rates into the future;

- Certify the integrity of the above steps against the Gold Standard certification scheme and trade carbon offsets.

SDG15 – Life on Land

Project-Specific Target: Restore and protect endemic Ohia-Koa-Mamane forests on the Big Island of Hawai’i using sustainable forest management practices to improve biodiversity and habitat.

Methods/steps used:

- Restore endemic ohia-koa-mamane forests by replanting koa-dominated forests on the slopes of Mauna Kea. Ensure biodiversity restoration by planting a rich mix of endemic species including multiple species at the overstory, understory, and grass-level strata

- Protect endemic ohia-koa-mamane forests by:

  - Registering the restoration project with the Gold Standard Foundation, thus ensuring its permanence for at least 50 years, and

  - Exemplifying the financial viability of growing koa in planted forests for high-value lumber production, thus encouraging others to grow rather than harvest koa from native stands;

- Quantify the success of restoring ohia-koa-mamane forests through:

  - The use of remote-sensed imagery to determine the area of new forest every five years, and

  - The regular repeated measurement of sample transects placed within the restored forest to provide a census of the plant species that have been restored and the bird species that have returned to the project area.

SDG12-Responsible Consumption and Production

Project Specific Target: Produce substantial quantities of commercially valuable Koa lumber in sustainably managed and financially viable plantations, thereby exemplifying sustainable and responsible production of this limited wood resource.

Methods/steps used:

- Stratify the project area based on topography, allocating approximately 40% of the flatter areas to timber production;

- Establish and manage timber units appropriately to maximise growth and value;

- Conduct commercial thinning at 10 and 17 years to remove the individuals with smallest size and poorest form while retaining an evenly-spaced stand to grow on.  Merchentable logs are extracted from thinnings when they are large and straight enough for valuable conversion;

- Conduct clear-felling of timber units at 25 years with a focus on maximum conversion to lumber, and

- Volume of roundwood produced will be monitored as log inventories at the Hakalau sawmill.  Per-hectare and per-acre estimates of roundwood production will be calculated by referencing the areas thinned or harvested that contributed to the roundwood inventory,

B.6.2 Data and parameters fixed ex ante

SDG13

| Data/parameter | CO2/C(mass) |
| --- | --- |
| Unit | tCO2/tC |
| Description | Conversion factor |
| Source of data | Molecular carbon dioxide relative to that of each carbon atom |
| Value(s) applied | 3.67 |
| Choice of data or Measurement methods and procedures | Gold Standard default factor: 44/12 = 3.67 |
| Purpose of data | Calculation of project scenario |
| Additional comment |  |

| Data/parameter | N fertiliser deduction |
| --- | --- |
| Unit | tCO2e/kgN |
| Description | Fertilisation with nitrogen causes the release of N2O, a greenhouse gas with approximately 300 times the global warming potential of CO2. This parameter provides a coefficient to the tons of N fertiliser applied to calculate the relevant CO2 deduction. |
| Source of data | Gold Standard LUF Methodology |
| Value(s) applied | 0.005 tCO2 per kg of nitrogen (N) fertilizer applied |
| Choice of data or Measurement methods and procedures | NA |
| Purpose of data | Calculation of project scenario |
| Additional comment |  |

| Data/parameter | AGB (kikuyu) |
| --- | --- |
| Unit | grams per square metre |
| Description | Above-ground biomass of kikuyu |
| Source of data | Blackmore, M. and P. M. Vitousek (2000). "Cattle grazing, forest loss, and fuel loading in a dry forest ecosystem at Pu'u Wa'aWa'a Ranch, Hawai'i." Biotropica 32(4a): 625-632. |
| Value(s) applied | 229 g/m2 |
| Choice of data or Measurement methods and procedures | Published measurements taken from grazed kikuyu fields 24 miles from the study site |
| Purpose of data | Calculation of baseline |
| Additional comment |  |

| Data/parameter | BGB (kikuyu) |
| --- | --- |
| Unit | grams per square metre |
| Description | Below-ground biomass of kikuyu |
| Source of data | - Gill, R. A., R. H. Kelly, W. J. Parton, K. A. Day, R. B. Jackson, J. A. Morgan, J. M. O. Scurlock, L. L. Tieszen, J. V. Castle, D. S. Ojima and X. S. Zhang (2002). "Using simple environmental variables to estimate below-ground productivity in grasslands." Global Ecology and Biogeography 11: 79-86. |
| Value(s) applied | 539 g/m2 |
| Choice of data or Measurement methods and procedures | - Applied the formula from Gill et al. (2002) to mean annual temperature (MAT) of the site (18oC) and AGB(kikuyu) of 229 g/m2: BGB (g/m2) = 0.79AGB – 33.3(MAT+10) +1290 |
| Purpose of data | Calculation of baseline |
| Additional comment |  |

| Data/parameter | tC/tdm (kikuyu) |
| --- | --- |
| Unit | tC/tdm |
| Description | Carbon content of kikuyu plants |
| Source of data | - Billingham (2015) “Nitrogen mineralisation and availability under kikuyu dairy pastureson the mid-north coast of NSW”. Literature review for Dairy Australia and Hunter Local Land Services. Project C100001006. Fertiliser use efficiency in high input dairy pastures (http://www.dairyingfortomorrow.com.au/wp-content/uploads/Literature-review-Nitrogen-mineralisation-and-availability-under-kikuyu.pdf) page 42 |
| Value(s) applied | 0.4 tC/tdm |
| Choice of data or Measurement methods and procedures | Billingham (2015) states that “Information about the C content of kikuyu is not recorded in the literature. Extrapolating from studies of other species, a concentration of 40% C has been set for this review… slightly higher than for the temperate species measured by Garnier and Vancaeyzeele (1994) and that calculated from Birch (1964)” (compilation of quotes from pages 8 and 42) |
| Purpose of data | Calculation of baseline |
| Additional comment | This value is also a default factor for non-tree biomass by Gold Standard LUF methodology |

| Data/parameter | Baseline carbon |
| --- | --- |
| Unit | t CO2e per hectare |
| Description | Non-tree baseline carbon represented by kikuyu |
| Source of data | Function of above values |
| Value(s) applied | 11.27 t CO2e/ha |
| Choice of data or Measurement methods and procedures | - [AGB(kikuyu)+BGB(kikuyu)] * convert(m2-ha) * convert(g-t) * tC/tdm(kikuyu) * mass(CO2e/C) - = (229+539)*104/106*0.4*3.67 = 11.27 t CO2e/ha. |
| Purpose of data | Calculation of baseline |
| Additional comment |  |

| Data/parameter | Koa allometric coefficients |
| --- | --- |
| Unit | The coefficients are used to biomass in kg from DBH in cm |
| Description | Two coefficients to an allometric equation for AGB of koa from diameter at breast height (DBH) |
| Source of data | - Pearson and Vitousek (2001) in: Baker, P. J., P. G. Scowcroft and J. J. Ewel (2009). Koa (Acacia koa) Ecology and Silviculture, United States Department of Agriculture, Forest Service, Pacific Southwest Research Station. General Technical Report PSW-GTR-211: 140 pp. |
| Value(s) applied | a = 0.144; b= 2.221 |
| Choice of data or Measurement methods and procedures | - Koa-specific allometric values convert diameter at breast height to above-ground biomass - AGB = aDBHb = 0.144DBH2.221 |
| Purpose of data | Calculation of project scenario |
| Additional comment |  |

| Data/parameter | BGB coefficients |
| --- | --- |
| Unit | The coefficients are used to estimate BGB in kg from AGB in kg |
| Description | Two coefficients to an allometric equation for BGB of trees from AGB |
| Source of data | Cairns, M. A., S. Brown, E. H. Helmer and G. A. Baumgardner (1997). "Root biomass allocation in the world's upland forests." Oecologia 1111(1): 1-11. |
| Value(s) applied | a = -0.7747; b= 0.8836 |
| Choice of data or Measurement methods and procedures | - Estimation of below-ground biomass from above-ground biomass: - BGB = exp(a+b.ln(AGB)) = exp(-0.7747+0.8836.ln(AGB) |
| Purpose of data | Calculation of project scenario |
| Additional comment | Koa-specific below-ground biomass equation was not available in the literature |

| Data/parameter | tC/tdm(koa) |
| --- | --- |
| Unit | tC/tdm |
| Description | Conversion from biomass to carbon mass of koa |
| Source of data | Gold Standard LUF Methodology |
| Value(s) applied | 0.5 tC/tdm |
| Choice of data or Measurement methods and procedures | Gold Standard Default factor |
| Purpose of data | Calculation of project scenario |
| Additional comment |  |

SDG15

| Data/parameter | Baseline area of restored ohia-koa-mamane forests |
| --- | --- |
| Unit | Acres of restored forest |
| Description | Baseline value assumed to be starting value of ecologically functional native forest at the commencement of the project |
| Source of data | Baseline documentation report for a Safe Harbor Agreement Kuka’iau Ranch conducted by Jon Giffin in 2012 |
| Value(s) applied | zero acres |
| Choice of data or Measurement methods and procedures | This survey was conducted to determine the biodiversity conditions of the project area before the project had a material impact on it |
| Purpose of data | Calculation of baseline |
| Additional comment |  |

| Data/parameter | Baseline flora biodiversity |
| --- | --- |
| Unit | Number of native plant species |
| Description | Baseline value assumed to be starting value of native plant species at the commencement of the project |
| Source of data | Baseline documentation report for a Safe Harbor Agreement Kuka’iau Ranch conducted by Jon Giffin in 2012 |
| Value(s) applied | One native species (koa) |
| Choice of data or Measurement methods and procedures | Giffin’s survey was conducted to determine the biodiversity conditions of the project area before the project had a material impact on it |
| Purpose of data | Calculation of baseline |
| Additional comment |  |

| Data/parameter | Baseline avian fauna biodiversity |
| --- | --- |
| Unit | Number of bird species observed within the restored forest of the project |
| Description | Baseline value assumed to be starting value of forest bird species at the commencement of the project |
| Source of data | Baseline documentation report for a Safe Harbor Agreement Kuka’iau Ranch conducted by Jon Giffin in 2012 |
| Value(s) applied | zero forest bird species |
| Choice of data or Measurement methods and procedures | This survey was conducted to determine the biodiversity conditions of the project area before the project had a material impact on it |
| Purpose of data | Calculation of baseline |
| Additional comment |  |

B.6.3 Ex ante estimation of SDG Impact

SDG13 – Climate Action

Project-Specific Target: Mitigate adverse climate effects through the sequestration of atmospheric carbon in afforested areas.

Calculation of baseline:

- Baseline scenario of cattle ranching sustains 11.27 t CO2e per ha of kikuyu grass;

- Across an expected planting area of 366.6 ha, this vegetation represents a carbon baseline of 4132 t CO2e .

Calculation of project outcomes

- The project area is stratified into flatter areas for timber production (ca 40% of eligible planting area) and steeper areas for conservation solely (‘Legacy areas’; ca. 60% of eligible planting area);

- Inventory sample plots have been placed in the forest and measured twice (2014 and 2019) for diameter at breast height (DBH) and dominant height (HTdom);

- A pair of growth models (Vanclay 2010) was parameterised to provide a robust prediction of average diameter growth in each management system (timber and legacy):

[1] 	HTdom = β1(t-0.5)0.5,  and

[2]	DBHave = β2(HTdom-1.3)/lnN, where

HTdom is dominant height,

DBHave is average DBH,

t is stand age,

N  is stand density (stocking), and

β1 and β2 are parameters to be estimated;

- Parameterisation resulted in (β1 , β2) estimates of (13.1, 1.47) for Legacy and (16.0, 1.49) for Timber, respectively.

- Growth in HTdom and DBHave was then projected for the entire crediting period by applying the expected thinning regimes: Timber areas will be thinned to 400 sph at 10 years, 150 sph at 17 years, and clearfelled at 25 years, whereas Legacy areas will simply be thinned to 400 sph at 13 years;

- At any point in stand growth, the DBHave for each cohort of trees that will be removed in thinning was calculated by determining their contributions to the weighted mean, which was determined using the Vanclay (2010) model.  This process required the assumption that DBHave for the cohort of trees remaining after all thinning is unaffected by the presence of the thinned cohort(s);

- The long-term carbon fixation represented in conservation and rotational forestry pools was calculated from this growth model:

  - Above-ground biomass (AGB) of trees was calculated using an allometric equation developed for koa: AGB=0.144DBH2.221 (Baker et al. 2009);

  - Below-ground biomass (BGB) was calculated using a global model:

BGB = exp(-0.7747+0.8836.ln(AGB)) (Cairns et al. 1997)

  - Biomass was converted to carbon content assuming koa wood is 50% structural carbon, and

  - Conversion from woody carbon to CO2e is achieved via a factor of 3.67, which is the mass of CO2/mass of C.

- The result is an expected 266,151 t CO2e of carbon fixation by the whole project during its 50-year crediting period.

SDG15 – Life on Land

Project-Specific Target: Restore and protect endemic Ohia-Koa-Mamane forests on the Big Island of Hawai’i using sustainable forest management practices to improve biodiversity and habitat.

Calculation of baseline:

Baseline scenario of cattle ranching provides for ONE native plant species and ZERO forest birds in the project area.

Calculation of project outcomes

- In addition to koa, 37 native plant species have been planted in the project since 2015 and the majority of these will continue to be planted as the canopy closes over recent koa plantings.  If a conservative 60% of these survive and thrive beyond establishment, then the project will have created a biodiverse native forest with TWENTY-TWO plant species

- Five native forest bird species have been recorded along the Mauna Loa Road, which is uphill of the project (https://www.nps.gov/im/pacn/havo-mauna-loa-road.htm ), of which one has a ‘threatened’ conservation status and two are considered ‘vulnerable’.  It is possible that all five might re-colonise the restored forest of our project, although there are numerous barriers and it is more likely that TWO OR THREE native forest bird species will be supported by the project, including one or two of threatened/vulnerable conservation status.

SDG12-Responsible Consumption and Production

Project Specific Target: Produce substantial quantities of commercially valuable Koa lumber in sustainably managed and financially viable plantations, thereby exemplifying sustainable and responsible production of this limited wood resource.

Calculation of baseline:

Baseline scenario of cattle ranching provides for ZERO sustainable  and responsible production of koa roundwood

Calculation of project outcomes

- Assessment of 12 sample plots within the timber units of the project in 2015 provided a distribution of 2m and 1m logs per plot, which was scaled up to the per-hectare level;

- An approximate allocation of trees to thinning and clearfall events was modelled, creating a distribution of 2m and 1m logs at thinning and clearfall;

- The log volume per tree in the simulation model was estimated at thinning and clearfall using a stand growth model parameterised with information from inventory in this project (see below for details), the above log distribution data, and the quarter-inch log rule;

- The above processes resulted in an estimates of 38 m3/ha extracted roundwood at 17-year thinning and 170 m3/ha extracted roundwood at 25-year clearfall.  Note that roundwood volume is not expected from thinnings earlier than 17 years even though small amounts may be possible;

- Multiplying the results from step 4 by the estimated 146 ha of timber production area yields an ex-ante estimate of 5500 m3 roundwood produced at thinning and 24,500 m3 roundwood produced at clearfall throughout the project lifetime.

B.6.4 Summary of ex ante estimates of each SDG Impact

SDG13

| Year | Baseline estimate | Project estimate | Net benefit |
| --- | --- | --- | --- |
| Year 1 | 4123 | 0 | -4123 |
| Year 2 | 0 | 71 | 71 |
| Year 2 | 0 | 261 | 261 |
| Year 4 | 0 | 763 | 763 |
| Year 5 | 0 | 1261 | 1261 |
| Year 6 | 0 | 1624 | 1624 |
| Year 7 | 0 | 1989 | 1989 |
| Year 8 | 0 | 2238 | 2238 |
| Year 9 | 0 | 2445 | 2445 |
| Year 10 | 0 | 2651 | 2651 |
| Year 11 | 0 | 2798 | 2798 |
| Year 12 | 0 | 2906 | 2906 |
| Year 13 | 0 | 3094 | 3094 |
| Year 14 | 0 | 3460 | 3460 |
| Year 15 | 0 | 3936 | 3936 |
| Year 16 | 0 | 4318 | 4318 |
| Year 17 | 0 | 4490 | 4490 |
| Year 18 | 0 | 4591 | 4591 |
| Year 19 | 0 | 4613 | 4613 |
| Year 20 | 0 | 4670 | 4670 |
| Year 21 | 0 | 4726 | 4726 |
| Year 22 | 0 | 4798 | 4798 |
| Year 23 | 0 | 4890 | 4890 |
| Year 24 | 0 | 4940 | 4940 |
| Year 25 | 0 | 5007 | 5007 |
| Year 26 | 0 | 5022 | 5022 |
| Year 27 | 0 | 5144 | 5144 |
| Year 28 | 0 | 5336 | 5336 |
| Year 29 | 0 | 5877 | 5877 |
| Year 30 | 0 | 6354 | 6354 |
| Year 31 | 0 | 6753 | 6753 |
| Year 32 | 0 | 7073 | 7073 |
| Year 33 | 0 | 7275 | 7275 |
| Year 34 | 0 | 7622 | 7622 |
| Year 35 | 0 | 7851 | 7851 |
| Year 36 | 0 | 8005 | 8005 |
| Year 37 | 0 | 8103 | 8103 |
| Year 38 | 0 | 8281 | 8281 |
| Year 39 | 0 | 8459 | 8459 |
| Year 40 | 0 | 8515 | 8515 |
| Year 41 | 0 | 8573 | 8573 |
| Year 42 | 0 | 8630 | 8630 |
| Year 43 | 0 | 8688 | 8688 |
| Year 44 | 0 | 8747 | 8747 |
| Year 45 | 0 | 8785 | 8785 |
| Year 46 | 0 | 8835 | 8835 |
| Year 47 | 0 | 8888 | 8888 |
| Year 48 | 0 | 8938 | 8938 |
| Year 49 | 0 | 8973 | 8973 |
| Year 50 | 0 | 9006 | 9006 |
| Total | 4123 | 270,274 | 266,151 |

| Total number of crediting years | 50 |
| --- | --- |
| Annual average over the crediting period | 82 | 5405 | 5323 |

SDG15

| Year | Baseline estimate | Project estimate | Net benefit |
| --- | --- | --- | --- |
| Year 1 | 1/0 | 1/0 | 0/0 |
| Year 2 | 1/0 | 1/0 | 0/0 |
| Year 2 | 1/0 | 1/0 | 0/0 |
| Year 4 | 1/0 | 5/0 | 4/0 |
| Year 5 | 1/0 | 10/0 | 9/0 |
| Year 6 | 1/0 | 20/0 | 19/0 |
| Year 7 | 1/0 | 30/0 | 29/0 |
| Year 8 | 1/0 | 33/0 | 32/0 |
| Year 9 | 1/0 | 35/0 | 34/0 |
| Year 10 | 1/0 | 37/1 | 36/1 |
| Year 11 | 1/0 | 37/1 | 36/1 |
| Year 12 | 1/0 | 37/1 | 36/1 |
| Year 13 | 1/0 | 37/1 | 36/1 |
| Year 14 | 1/0 | 37/1 | 36/1 |
| Year 15 | 1/0 | 37/1 | 36/1 |
| Year 16 | 1/0 | 36/1 | 35/1 |
| Year 17 | 1/0 | 35/1 | 34/1 |
| Year 18 | 1/0 | 34/1 | 33/1 |
| Year 19 | 1/0 | 33/1 | 32/1 |
| Year 20 | 1/0 | 32/2 | 31/2 |
| Year 21 | 1/0 | 31/2 | 30/2 |
| Year 22 | 1/0 | 30/2 | 29/2 |
| Year 23 | 1/0 | 29/2 | 28/2 |
| Year 24 | 1/0 | 28/2 | 27/2 |
| Year 25 | 1/0 | 27/2 | 26/2 |
| Year 26 | 1/0 | 26/2 | 25/2 |
| Year 27 | 1/0 | 25/2 | 24/2 |
| Year 28 | 1/0 | 24/2 | 23/2 |
| Year 29 | 1/0 | 23/2 | 22/2 |
| Year 30 | 1/0 | 22/3 | 21/3 |
| Year 31 | 1/0 | 22/3 | 21/3 |
| Year 32 | 1/0 | 22/3 | 21/3 |
| Year 33 | 1/0 | 22/3 | 21/3 |
| Year 34 | 1/0 | 22/3 | 21/3 |
| Year 35 | 1/0 | 22/3 | 21/3 |
| Year 36 | 1/0 | 22/3 | 21/3 |
| Year 37 | 1/0 | 22/3 | 21/3 |
| Year 38 | 1/0 | 22/3 | 21/3 |
| Year 39 | 1/0 | 22/3 | 21/3 |
| Year 40 | 1/0 | 22/3 | 21/3 |
| Year 41 | 1/0 | 22/3 | 21/3 |
| Year 42 | 1/0 | 22/3 | 21/3 |
| Year 43 | 1/0 | 22/3 | 21/3 |
| Year 44 | 1/0 | 22/3 | 21/3 |
| Year 45 | 1/0 | 22/3 | 21/3 |
| Year 46 | 1/0 | 22/3 | 21/3 |
| Year 47 | 1/0 | 22/3 | 21/3 |
| Year 48 | 1/0 | 22/3 | 21/3 |
| Year 49 | 1/0 | 22/3 | 21/3 |
| Year 50 | 1/0 | 22/3 | 21/3 |
| Total | 1/0 | 22/3 | 21/3 |

| Total number of crediting years | 50 |
| --- | --- |
| Annual average over the crediting period | 1/0 | 25/1.9 | 24/1.9 |

SDG12

| Year | Baseline estimate | Project estimate | Net benefit |
| --- | --- | --- | --- |
| Year 1 | 0 | 0 | 0 |
| Year 2 | 0 | 0 | 0 |
| Year 2 | 0 | 0 | 0 |
| Year 4 | 0 | 0 | 0 |
| Year 5 | 0 | 0 | 0 |
| Year 6 | 0 | 0 | 0 |
| Year 7 | 0 | 0 | 0 |
| Year 8 | 0 | 0 | 0 |
| Year 9 | 0 | 0 | 0 |
| Year 10 | 0 | 0 | 0 |
| Year 11 | 0 | 0 | 0 |
| Year 12 | 0 | 0 | 0 |
| Year 13 | 0 | 0 | 0 |
| Year 14 | 0 | 0 | 0 |
| Year 15 | 0 | 0 | 0 |
| Year 16 | 0 | 0 | 0 |
| Year 17 | 0 | 375 | 375 |
| Year 18 | 0 | 713 | 713 |
| Year 19 | 0 | 1350 | 1350 |
| Year 20 | 0 | 865 | 865 |
| Year 21 | 0 | 569 | 569 |
| Year 22 | 0 | 351 | 351 |
| Year 23 | 0 | 197 | 197 |
| Year 24 | 0 | 511 | 511 |
| Year 25 | 0 | 1805 | 1805 |
| Year 26 | 0 | 3163 | 3163 |
| Year 27 | 0 | 5988 | 5988 |
| Year 28 | 0 | 4113 | 4113 |
| Year 29 | 0 | 2754 | 2754 |
| Year 30 | 0 | 1558 | 1558 |
| Year 31 | 0 | 874 | 874 |
| Year 32 | 0 | 2265 | 2265 |
| Year 33 | 0 | 633 | 633 |
| Year 34 | 0 | 0 | 0 |
| Year 35 | 0 | 0 | 0 |
| Year 36 | 0 | 1224 | 1224 |
| Year 37 | 0 | 1019 | 1019 |
| Year 38 | 0 | 0 | 0 |
| Year 39 | 0 | 0 | 0 |
| Year 40 | 0 | 0 | 0 |
| Year 41 | 0 | 0 | 0 |
| Year 42 | 0 | 0 | 0 |
| Year 43 | 0 | 0 | 0 |
| Year 44 | 0 | 0 | 0 |
| Year 45 | 0 | 0 | 0 |
| Year 46 | 0 | 0 | 0 |
| Year 47 | 0 | 0 | 0 |
| Year 48 | 0 | 0 | 0 |
| Year 49 | 0 | 0 | 0 |
| Year 50 | 0 | 0 | 0 |
| Total | 0 | 30,329 | 30,329 |

| Total number of crediting years | 50 |
| --- | --- |
| Annual average over the crediting period | 0 | 607 | 607 |

##### B.7. Monitoring plan

B.7.1 Data and parameters to be monitored

SDG 13

| Data / Parameter | Growth curve parameters: b1 and b2 of Vanclay (2010) |
| --- | --- |
| Unit | Feet per year0.5 for b1 / Inches.stems per feet.hectare for b2 |
| Description | Parameters for the Vanclay (2010) growth model |
| Source of data | Comprehensive inventory conducted every five years and annual measurement of a subset of plots (‘permanent sample plots’) |
| Value(s) applied | For Legacy: b1=13.1, b2=1.47, For Timber: b 1=16.0, b2=1.49 |
| Measurement methods and procedures | Parameters are calculated from the data collected at inventory |
| Monitoring frequency | Every five years |
| QA/QC procedures | Check whether parameters are ‘drifting’ over time and if they vary significantly across MUs with the same management |
| Purpose of data | Calculation of project scenario |
| Additional comment |  |

SDG15

| Data / Parameter | Number of native plant species |
| --- | --- |
| Unit | Number of species (integer) |
| Description | This indicator provides an index for the success of this project in its goal to restore biodiverse native vegetation. |
| Source of data | Survey data from 20 transects placed throughout the project |
| Value(s) applied | The parameter does not have any fixed-value dependencies |
| Measurement methods and procedures | Twenty transects 100-200 metres in length and 20 metres wide have been positioned in locations where biodiverse replanting has been taking place. These will be measured according to the HLH Native Biodiversity Monitoring Plan |
| Monitoring frequency | Every ten years |
| QA/QC procedures | Results will be compared with previous results at the transect-level to check for consistence |
| Purpose of data | Calculation of project scenario |
| Additional comment |  |

| Data / Parameter | Number of native forest bird species |
| --- | --- |
| Unit | Number of species (integer) |
| Description | This indicator provides an index for the success of this project in its goal to restore biodiverse native vegetation. |
| Source of data | Survey data from 20 sample points placed throughout the project |
| Value(s) applied | The parameter does not have any fixed-value dependencies |
| Measurement methods and procedures | Twenty sample points have been positioned in locations where biodiverse replanting has been taking place. These will be measured according to the HLH Native Biodiversity Monitoring Plan |
| Monitoring frequency | Every ten years |
| QA/QC procedures | Results will be compared with previous results at the sample-level to check for consistence |
| Purpose of data | Calculation of project scenario |
| Additional comment |  |

SDG12

| Data / Parameter | Per-hectare yield of koa roundwood logs at thinning and clearfall |
| --- | --- |
| Unit | Cubic metres per hectare |
| Description | Volume of roundwood for sawnwood or veneer production |
| Source of data | Logyard inventory once thinning and clearfall operations commence |
| Value(s) applied | 38 m3/ha roundwood extracted at 17-year thinning; 170 m3/ha roundwood extracted at 25-year clearfall (see ex-ante calculation in Section B.6.4) |
| Measurement methods and procedures | Logyard inventory procedures will be followed |
| Monitoring frequency | Volume of roundwood per ha will be calculated routinely as identifyable polygons are harvested to relate the logyard inventory to discrete forest areas |
| QA/QC procedures | Results will be compared with standing inventory from sample plots in harvested polygons |
| Purpose of data | Calculation of project scenario |
| Additional comment |  |

B.7.2 Sampling plan

Forest inventory sampling

Stand growth must be measured to provide data for the monitoring of parameters b1 and b2 that are essential for predicting the amount of carbon capture and contribution to SDG13.  Key elements of this sampling plan are:

- Plots are located without bias in positions that are representative of the respective modelling unit, including without edge-effect;

- Fixed-area circular plots with 7-metre radius are established around the plot centre, which is the designated location;

- For each plot tree, record diameter over bark at breast height (4.5 feet) using a diameter tape for each stem (up to six stems)

- Record the height of the three largest-diameter trees per plot using a laser rangefinder.

- The average of the three height measurements is taken to be HTdom for each plot, and combined with stand age, provides plot-level estimates of b1;

- For trees with multiple stems, the quadratic sum of all stem DBH measurements is taken to be the tree DBH;

- The average tree DBH is taken to be DBHave for each plot, and combined with plot-level stocking and HTdom values, provides plot-level estimates of b2;

- Plot-level b1 and b2 values are averaged at the MU level (strata) to check for MU effects on these parameters. Assuming there are none, they are then averaged at the level of management system (Timber versus Legacy). If MU effects become apparent then the growth model can be revised in future to properly take them into account.

Biodiversity sampling

The HLH Native Biodiversity Monitoring Plan provides details of how biodiversity sampling is to be conducted. Briefly:

- Twenty sample transects have been identified with start- and end-point GPS coordinates. Each transect is 20 m wide and 100-200 m long, and each includes a point for audial bird sampling. These transects have been placed in areas where supplemental species planting is known to have been conducted.

- Sampling is to be conducted every ten years in June-July.

- Vegetative biodiversity sampling will utilize teams of two surveyors to conduct census counts of vascular plant taxa excluding kikuyu grass. One surveyor will be an expert in native plant identification and will be responsible for detecting and identifying species and abundance to be recorded by the second surveyor. Any unknown species that are detected shall be photographed for later identification.

- Avian biodiversity sampling will utilize a team of two surveyors to conduct point-count surveys at the location of the photo point. One surveyor will be an expert in bird identification and will detect and identify species, and the other surveyor will record the detections. Surveys will be conducted between 6:00 am and 11:00 am, with two sampling sessions per site on different days and at different times of day. A boundless radius shall be utilized, allowing all vocalizations to be counted. Point-count sampling sessions should be audio-recorded as well in case of distinguishable but unidentified species’ calls and for posterity.

B.7.3 Other elements of monitoring plan

Uncertainty analysis will follow ‘approach 1’ of the Annex A (LUF Requirements), whereby the uncertainty associated with carbon fixation estimates is measured directly from the sample data and an appropriate deduction (tabulated in Table 2 of the same Annex) will be applied.

#### SECTION C. DURATION AND CREDITING PERIOD

##### C.1. Duration of project

C.1.1 Start date of project

The project start date was 01/01/2010.  This is the date of the first lease rent payment to Kukaiau Ranch.

C.1.2 Expected operational lifetime of project

50 years

##### C.2. Crediting period of project

C.2.1 Start date of crediting period

01/01/2010

C.2.2 Total length of crediting period

50 years

#### SECTION D. SUMMARY OF SAFEGUARDING PRINCIPLES AND GENDER SENSITIVE ASSESSMENT

##### D.1 Safeguarding Principles that will be monitored

A completed Safeguarding Principles Assessment is in Appendix 1, ongoing monitoring is summarised below.

| Principles | Mitigation Measures added to the Monitoring Plan |
| --- | --- |
| 4.3 Land Tenure and Other Rights | Any current land access issues will be documented in the Annual Report |
| 9.3 Genetic Resources | Periodic review of the GMOs in the environment of the project will be conducted |
| 9.4 Release of Pollutants | Any known pollution will be reported annually |
| 9.5 Hazardous and Non-hazardous Waste | Any known release of hazardous and non-hazardous waste will be reported annually |

##### D.2. Assessment that project complies with GS4GG Gender Sensitive requirements

| Question 1 - Explain how the project reflects the key issues and requirements of Gender Sensitive design and implementation as outlined in the Gender Policy? | SECTION 15 of the Gold Standard Gender Policy states the following minimum standards that must apply to project developers (emphasis added to correspond with PD responses): GS MINIMUM STANDARD; PD RESPONSE. Establish basic gender equality safeguards and principles that apply to all projects such as requiring all project developers to conduct a gender assessment that identifies risks; Safeguarding Principles Assessment was conducted (see Transition Annex). Address gender inequalities and gender-related risks identified in project gender analyses; Safeguarding Principles Assessment did not reveal any risks requiring mitigation. Outline mandatory ‘standard gender equality design elements’ to 1. encourage women and men to participate equitably and meaningfully in project design and implementation; to mitigate risks of a project intervention to 2. ensure that it does not increase gender inequity; as well as to 3. increase the project benefits for women and men; - The project is designed and implemented by staff and consultants. There is equal opportunity for men and women to participate as employees or consultants. - The project activities are conducted on private land and do not have any impact on gender inequity - The project benefits the global environment (through climate action), the local environment (through biodiversity restoration and demonstrating responsible production of koa wood) and the entire local economy. Women and men are benefited in these ways equally. Ensure gender-sensitive approaches in stakeholder consultation: 1. information sharing equitably with women and men stakeholders is a minimum standard, in which information is both available and presented in an accessible format across all stakeholder groups, including those more marginalised (e.g., women, youth, indigenous peoples, etc.). The approach also includes 2 .opportunities for stakeholders to share information in a two-way exchange, give regular feedback during implementation and ensure their views and priorities are incorporated in design and practice; - Invitations to the stakeholder consultation conducted in 2014 were sent to all relevant stakeholders: 58% men and 42% women. - Stakeholder input processes including receipt of grievances are open to men and women equally.. Provide quantifiable ‘easy-to-measure’ indicators potentially aligned to the SDG goals that measure gender-related gaps and risks; Gender-related gaps and risks will be monitored by asking female employees about it at each annual interview.. Establish a checklist of gender–sensitive processes, procedures and implementation risks against which auditors can check for the level of gender-sensitivity compliance; No gender-sensitive processes, procedures, or implementation risks were identified. |
| --- | --- |
| Question 2 - Explain how the project aligns with existing country policies, strategies and best practices | BACKGROUND: The US the only industrialized democracy in the world that has not ratified the Convention to End All Forms of Discrimination Against Women (CEDAW), which is an international bill of rights for women that has set the standard achieving equality between men and women around the world. The country’s policies, strategies, and best practices are therefore found in federal statutes and regulations overseen by the US Equal Employment Opportunity Commission (EEOC; https://www.eeoc.gov/overview ): - Despite legislating that women cannot legally be paid less than men for the same work (https://www.eeoc.gov/statutes/equal-pay-act-1963 ), the US still has a gender pay gap (https://www.ilo.org/wcmsp5/groups/public/---dgreports/---gender/documents/publication/wcms_540889.pdf ) which must be closed. - Title VII of the Civil Rights Act of 1964 prohibits employment discrimination based on sex (https://www.eeoc.gov/statutes/title-vii-civil-rights-act-1964 ) - Part 1604 of Title 29 of the Code of Federal Regulations overseen by the EEOC also prohibits employment discrimination on the basis of sex (https://www.govinfo.gov/content/pkg/CFR-2019-title29-vol4/xml/CFR-2019-title29-vol4-part1604.xml ) PD RESPONSE: - All hiring is done through a Hawaiian employment manager, ALTRES. There is no discrimination on the basis of sex or gender when hiring and pay rates are set based solely on the candidate’s experience and value offered to the team. - Work tasks are assigned based solely on ability and with a view to facilitating each employee’s career development. Neither sex nor gender are considered when assigning work tasks. - Career advancement is offered solely on ability and achievement, without consideration of sex or gender. |
| Question 3 - Is an Expert required for the Gender Safeguarding Principles & Requirements? | An expert is not required. Gender is adequately addressed in the Safeguarding principles assessment. |
| Question 4 - Is an Expert required to assist with Gender issues at the Stakeholder Consultation? | An expert is not required. This project does not have a complicated social overlay that would require the assistance of a gender-related expert. |

#### SECTION E. SUMMARY OF LOCAL STAKEHOLDER CONSULTATION

The below is a summary of the 2 step GS4GG Consultation for monitoring purposes. Please refer to the separate Stakeholder Consultation Report for a complete report on the initial consultation and stakeholder feedback round.

##### E.1 Summary of stakeholder mitigation measures

- The ranch manager noted that the project would re-purpose good grazing land and it was also noted that pig-hunting opportunities would be diminished. It is crucial to the purpose of restoring native forest that cattle and pigs be excluded, so there is nothing that can be done to accommodate this concern within the project area

- The number and diversity of employees was an issue for one participant, who asked to see the publication of transparent data.  Employment statistics are being reported annually to Gold Standard and at each performance certification

- Private sessions wth employees revealed a level of dissatisfaction with employment benefits. Quality of employment and benefits was explored thoroughly at the Initial Certification, which followed shortly after the Stakeholder Consultation meeting.  The PD made a number of immediate improvements to employment benefits and the issue was retained as a FAR for subsequent monitoring.  Annual employee interviews have shown that the current level of workplace satisfaction is excellent.

##### E.2 Final continuous input / grievance mechanism

| Method | Include all details of Chosen Method (s) so that they may be understood and, where relevant, used by readers. |
| --- | --- |
| Continuous Input / Grievance Expression Process Book (mandatory) | A notebook titled ‘Continuous Input and Grievance Expression Process Book’ is kept at the Hawai’i field office of HLH |
| GS Contact (mandatory) | help@goldstandard.org |
| Other | A website (www.legacycarbon.com/stakeholder_feedback ) has been created with a form for completion by stakeholders with expressions of concern or grievance |

### Appendix 1 - Safeguarding Principles Assessment

Complete the Assessment below and copy all Mitigation Measures for each Principle into SECTION D above. Please refer to the instructions in the Guide to Completing this Form.

| Assessment Questions/ Requirements | Justification of Relevance (Yes/potentially/no) | How Project will achieve Requirements through design, management or risk mitigation. | Mitigation Measures added to the Monitoring Plan (if required) |
| --- | --- | --- | --- |
| Principle 1. Human Rights |  |  |  |
| - The Project Developer and the Project shall respect internationally proclaimed human rights and shall not be complicit in violence or human rights abuses of any kind as defined in the Universal Declaration of Human Rights - The Project shall not discriminate with regards to participation and inclusion | YES YES | The Project Developer (PD) and the Project are committed to the respect of internationally proclaimed human rights including those defined in the Universal Declaration of Human Rights and to non-discrimination with regards to participation and inclusion. Adherence to these values is monitored by third party certification by Gold Standard Foundation and B-Corp. | Not required Not required |
| Principle 2. Gender Equality |  |  |  |
| - The Project shall not directly or indirectly lead to/contribute to adverse impacts on gender equality and/or the situation of women - Projects shall apply the principles of nondiscrimination, equal treatment, and equal pay for equal work - The Project shall refer to the country’s national gender strategy or equivalent national commitment to aid in assessing gender risks - (where required) Summary of opinions and recommendations of an Expert Stakeholder(s) | YES YES YES | The project is conducted on freehold land that does not interfere with women’s access to resources or safety. The project does not affect gender equality. Women are hired to work on the project on the same basis as men. The project’s PDD refers to relevant federal statues and regulations that are overseen by the US Equal Employment Opportunity Commission | Not required Not required Not required |
| Principle 3. Community Health, Safety and Working Conditions |  |  |  |
| - The Project shall avoid community exposure to increased health risks and shall not adversely affect the health of the workers and the community | POTENTIALLY | Workers are adequately trained in safe handling of pesticides and operation of dangerous machinery. Project activities do not represent a material impact on the health of surrounding communities. | Not required |
| Principle 4.1 Sites of Cultural and Historical Heritage |  |  |  |
| Does the Project Area include sites, structures, or objects with historical, cultural, artistic, traditional or religious values or intangible forms of culture? | NO. Specific sites for special cultural, ecological, economic, religious or spiritual significance to the indigenous people and local communities are not present. | Not required | Not required |
| >> |  |  |  |
| Principle 4.2 Forced Eviction and Displacement |  |  |  |
| Does the Project require or cause the physical or economic relocation of peoples (temporary or permanent, full or partial)? | NO. The project does not require the physical or economic relocation of any people. It is conducted on freehold land | Not required | Not required |
| >> |  |  |  |
| Principle 4.3 Land Tenure and Other Rights |  |  |  |
| - Does the Project require any change, or have any uncertainties related to land tenure arrangements and/or access rights, usage rights or land ownership? - For Projects involving land use tenure, are there any uncertainties with regards to land tenure, access rights, usage rights or land ownership? | YES. Land and carbon ownership are defined by legal contract between the project developer and lessee Kukaiau Ranch. POTENTIALLY. Changes in management at Kukaiau Ranch have caused challenges to the legal interpretation of the HLH lease. Although it is now settled, this may happen again. | Requirements are achieved through legal contracts. Any current land access issues will be documented in the Annual Report | Not required Any current land access issues will be documented in the Annual Report |
| >> |  |  |  |
| Principle 4.4 - Indigenous people |  |  |  |
| Are indigenous peoples present in or within the area of influence of the Project and/or is the Project located on land/territory claimed by indigenous peoples? | NO. Indigenous communities are now integrated into current towns and cities. There is no indigenous community on or near Project land – none are known to exist there within the last century. | Not required | Not required |
| >> |  |  |  |
| Principle 5. Corruption |  |  |  |
| - The Project shall not involve, be complicit in or inadvertently contribute to or reinforce corruption or corrupt Projects | POTENTIALLY | HLH project owners are not involved and have not been involved or complicit in any corruption in the thirty years of their careers. | Not required |
| Principle 6.1 Labour Rights |  |  |  |
| - The Project Developer shall ensure that all employment is in compliance with national labour occupational health and safety laws and with the principles and standards embodied in the ILO fundamental conventions - Workers shall be able to establish and join labour organisations - Working agreements with all individual workers shall be documented and implemented and include: - Working hours (must not exceed 48 hours per week on a regular basis), AND - Duties and tasks, AND - Remuneration (must include provision for payment of overtime), AND - Modalities on health insurance, AND - Modalities on termination of the contract with provision for voluntary resignation by employee, AND - Provision for annual leave of not less than 10 days per year, not including sick and casual leave. - No child labour is allowed (Exceptions for children working on their families’ property requires an Expert Stakeholder opinion) - The Project Developer shall ensure the use of appropriate equipment, training of workers, documentation and reporting of accidents and incidents, and emergency preparedness and response measures | YES YES YES POTENTIALLY YES | HLH employment is in compliance with national labour laws including OH&S and with the principles and standards embodied in the ILO conventions. Workers are free to establish and join labour organizations in almost any sector in the USA, including the forestry sector. HLH workers have been made aware of this right. All HLH workers sign working agreements that stipulate conditions that are locally appropriate for agricultural workers: - working hours do not regularly exceed 48 hours per week, - duties and tasks are agreed and documented, - remuneration and benefits are established. Non-financial benefits may include subsidised housing and membership to bulk buying organisations for cheaper access to work clothing. - health insurance is stipulated, - provisions for voluntary resignation or termination by employer, and - annual leave provisions. Workers must be 16 years or older as defined by Hawaiian state laws to work on HLH programmatic activities. HLH provides all workers with adequate training and supervision to safely perform their tasks. Safe and appropriate equipment is provided for all tasks. Emergency preparedness and response measures are in place | Not required Not required Not required Not required Not required |
| Principle 6.2 Negative Economic Consequences |  |  |  |
| - Does the project cause negative economic consequences during and after project implementation? | NO. No negative economic impacts are predicted. Increasing the area of Koa forests for conservation and for lumber increases employment opportunities, which will produce flow-on effects on the whole local economy. There are no recognised vulnerable or marginalised social groups of substantial population in the vicinity of the project | Not required | Not required |
| >> |  |  |  |
| Principle 7.1 Emissions |  |  |  |
| Will the Project increase greenhouse gas emissions over the Baseline Scenario? | NO. Reforestation does not increase GHG emissions compared to cattle ranching (baseline) | Not required | Not required |
| >> |  |  |  |
| Principle 7.2 Energy Supply |  |  |  |
| Will the Project use energy from a local grid or power supply (i.e., not connected to a national or regional grid) or fuel resource (such as wood, biomass) that provides for other local users? | NO. Power supply is connected to regional grid. | Not required | Not required |
| >> |  |  |  |
| Principle 8.1 Impact on Natural Water Patterns/Flows |  |  |  |
| Will the Project affect the natural or pre-existing pattern of watercourses, ground-water and/or the watershed(s) such as high seasonal flow variability, flooding potential, lack of aquatic connectivity or water scarcity? | NO. Only positive benefits to natural watercourses anticipated. Planting methodology does not reduce current groundcover nor interrupt groundwater recharge or gulches | Not required | Not required |
| >> |  |  |  |
| Principle 8.2 Erosion and/or Water Body Instability |  |  |  |
| - Could the Project directly or indirectly cause additional erosion and/or water body instability or disrupt the natural pattern of erosion? - Is the Project’s area of influence susceptible to excessive erosion and/or water body instability? | NO. When reforestation is conducted responsibly, it is known to decrease erosion compared to cattle ranching, which is the baseline scenario. Responsible reforestation is practiced by the PD through only spot- or strip-spraying herbicide and by leaving the soil surface in-tact when preparing for planting | Not required | Not required |
| >> |  |  |  |
| Principle 9.1 Landscape Modification and Soil |  |  |  |
| Does the Project involve the use of land and soil for production of crops or other products? | YES | Land and soil are used to grow forests. Land and soil are being protected so mitigation is not required. | Not required. - Soil type has been identified as Umikoa (Andisol). - Native biota has been surveyed and is being restored through project activities - Erosion is avoided by retaining kikuyu grass while trees are establishing |
| >> |  |  |  |
| Principle 9.2 Vulnerability to Natural Disaster |  |  |  |
| Will the Project be susceptible to or lead to increased vulnerability to wind, earthquakes, subsidence, landslides, erosion, flooding, drought or other extreme climatic conditions? | YES | The project is susceptible to high winds, however the native Koa is highly adapted and resilient. For example, sustained wind speeds of 130 mph were recorded at the peak of Mauna Kea on Feb 12, 2019. Within 3 months, there was no obvious visual evidence that the Project had been disturbed. Climate change may reduce rainfall affecting survival &/or vegetation growth. | Not required. By establishing native species there is natural tolerance to wind and seasonally dry conditions. The Project will continue to source local native plant species. |
| >> |  |  |  |
| Principle 9.3 Genetic Resources |  |  |  |
| Could the Project be negatively impacted by or involve genetically modified organisms or GMOs (e.g., contamination, collection and/or harvesting, commercial development, or take place in facilities or farms that include GMOs in their processes and production)? | POTENTIALLY | The Project does not employ any GMOs. No GMOs are currently known to exist in the project region that would interfere with tree crop production. However, some may be present in future | Periodic review of the GMOs in the environment of the project will be conducted |
| >> |  |  |  |
| Principle 9.4 Release of pollutants |  |  |  |
| Could the Project potentially result in the release of pollutants to the environment? | POTENTIALLY | - Herbicides are used sparingly and may be accidentally spilled. - Future pest or disease outbreak could require a chemical response A vehicle accident could release gasoline. | HLH Pesticides policy and Standard Operating Proceedure have been developed and will be adhered to. Staff training will be maintained at a high level. Any known pollution will be reported annually |
| >> |  |  |  |
| Principle 9.5 Hazardous and Non-hazardous Waste |  |  |  |
| Will the Project involve the manufacture, trade, release, and/ or use of hazardous and non-hazardous chemicals and/or materials? | POTENTIALLY | - Herbicides are used sparingly and may be accidentally spilled. - Future pest or disease outbreak could require a chemical response A vehicle accident could release gasoline. | HLH Pesticides policy and Standard Operating Proceedure have been developed and will be adhered to. Staff training will be maintained at a high level. Any known release of hazardous and non-hazardous waste will be reported annually |
| >> |  |  |  |
| Principle 9.6 Pesticides & Fertilisers |  |  |  |
| Will the Project involve the application of pesticides and/or fertilisers? | YES | Trees are fertilized only in the first few years with a high-P blend that is required for this soil. The only pesticide used at present is knock-down herbicide. | None further required. HLH Pesticides policy and Standard Operating Proceedure have been developed and will be adhered to. Staff training will be maintained at a high level |
| >> |  |  |  |
| Principle 9.7 Harvesting of Forests |  |  |  |
| Will the Project involve the harvesting of forests? | YES | Only planted trees will be harvested. These are important to the financial viability of the project and to our ability to deliver SDG12 by demonstrating responsible lumber production | None required |
| >> |  |  |  |
| Principle 9.8 Food |  |  |  |
| Does the Project modify the quantity or nutritional quality of food available such as through crop regime alteration or export or economic incentives? | NO. No crops or cropland are affected by the project. | None required | None required |
| >> |  |  |  |
| Principle 9.9 Animal husbandry |  |  |  |
| Will the Project involve animal husbandry? | NO. No animal husbandry is undertaken by the project. | None required | None required |
| >> |  |  |  |
| Principle 9.10 High Conservation Value Areas and Critical Habitats |  |  |  |
| Does the Project physically affect or alter largely intact or High Conservation Value (HCV) ecosystems, critical habitats, landscapes, key biodiversity areas or sites identified? | NO. The project is undertaken on a cattle ranch with extremely low biodiversity value | None required | None required |
| >> |  |  |  |
| Principle 9.11 Endangered Species |  |  |  |
| a. Are there any endangered species identified as potentially being present within the Project boundary (including those that may route through the area)? - Does the Project potentially impact other areas where endangered species may be present through transboundary affects? | POTENTIALLY POTENTIALLY | In 2012, a biodiversity assessment took place on the project area and found no endangered or threatened plant or bird species. However, sightings have been made of short-eared owls (‘pueo’) in the project area, which is considered endangered in the state of Hawaii. All actions taken by HLH shall comply lawfully with all conservation laws ratified in the United States, such as but not limited to The Endangered Species Act, the Wild Bird Conservation Act, the Lacey Act, and the Migratory Bird Treaty Act. Any transboundary effects are most certainly going to be positive for endangered species. The project improves habitat amount, quality, and connectivity. | None required None required |
| >> |  |  |  |

### Appendix 2- Contact information of project participants

| Organization name | Hawaiian Legacy Hardwoods (HLH) LLC |
| --- | --- |
| Registration number with relevant authority |  |
| Street/P.O. Box | 841 Bishop Street |
| Building | Suite 1800 |
| City | Honolulu |
| State/Region | Hawaii |
| Postcode | 96813 |
| Country | USA |
| Telephone | (808) 595-8847 |
| E-mail | jdunster@hlh.co |
| Website | www.HLH.co |
| Contact person | Jeff Dunster |
| Title | CEO |
| Salutation | Mr. |
| Last name | Dunster |
| Middle name |  |
| First name | Jeff |
| Department |  |
| Mobile | (808) 391-9293 |
| Direct tel. |  |
| Personal e-mail |  |

### Appendix 3- LUF Additional Information

| Risk of change to the Project Area during Project Certification Period: | There is very minimal risk of change to the Project Area. HLH has leased the area for 60 years and the Crediting Period is 50 years. |
| --- | --- |
| Risk of change to the Project activities during Project Certification Period: | The future reversion of land to another use represents the greatest risk of change to the project activities. This would occur if the project becomes financially unviable. The financial commitment required to undertake biodiverse afforestation for perpetual conservation is a challenge to financial sustainability. This is why HLH has implemented an innovative mixture of conservation and timber production practices in the project. The income stream generated by managing ~40% of the trees for high value timber is critical to positive cash flow across the entire project. The risk of change to the project activities due to financial constraints is mitigated through cash flows generated by timber investments, conservation programs, and carbon values |
| Land-use history and current status of Project Area: | The project area was originally an old growth native forest ecosystem dominated by tropical hardwood species including koa (Acacia koa), mamane (Sophora chrysophylla), and `ohi`a (Metrosideros polymorph). Kukaiau Ranch commenced operations on the site in the 1880’s and the native forest was replaced with introduced grasses dominated by kikuyu. Some remnant koa and `ohi`a remained as scattered trees and in small patches. The ranch currently comprises almost 4000 ha. Our restoration is being conducted on 449 ha, of which 220 ha was certified in 2015. A further 48 ha has been planted since initial certification and 99 ha is yet to be planted. |
| Socio-Economic history: | In 1887, Charles Notley established Kuka`iau Ranch on these lands and not long later sold it to John Horner, who ran a sugar cane plantation immediately downslope. The Horner family were the first to bring Hereford and Holstein cattle to Hawai`i and they developed substantial infrastructure on the ranch including dairy, feedlot, meat processing facility, orchards, stables, maintenance shops, and sheds. Umikoa village was established in the early 1900’s with 16 homes and a community hall. Kuka`iau Ranch was owned by David and Josephine De Luz in the 2000’s, who had been working with conservation groups and the Natural Resources Conservation Service to conserve important ecological resources and demonstrate responsible land stewardship. They then decided to provide HLH with access to the land for this important work via a commercial lease. |
| Forest management applied (past and future) | Under this project, Koa seedlings are planted among and around remnant `ohi`a and koa that are dispersed across the project area. Seedlings are planted at 400 trees per acre. HLH applies two systems of forest management, which will both yield CO2 offset certificates. ~60% of the planting area is managed for conservation outcomes in ‘Legacy’ areas. Koa in the Legacy areas will be thinned as deemed necessary to accelerate the natural process of the dominant trees occupying the site. Native understory and native trees other than koa are also established in Legacy areas. The remaining ~40% of the planting area is managed for production of high value koa timber for one rotation and then managed according to the Legacy system thereafter. Trees in these areas are scheduled for thinning at 10 and 17 years, with clear‐cut harvest at 25 years. Legacy and timber areas are arranged in a smart mosaic so as to maximize the conservation benefits of the Legacy forests to biodiversity and habitat while prioritizing patches of flatter land for wood production. |
| Forest characteristics (including main tree species planted) | The primary species used in the project is koa (Acacia koa), which is a nitrogen‐fixing tree that serves as a keystone species in koa‐mamane and koa‐ohia forest ecosystems. Koa has been central to culture in Hawaii from the time of the early Hawaiians to the present day. This property is classified as an Ohia-Koa-Mamane forest by the State Forestry and Wildlife organization. The dominant tree species on the slopes of Mauna Kea were at one time dictated by elevation. Koa would have been the principle tree throughout our elevation band between 3600’ and 5000’ with interspersed ohia in the lower elevations and mamane interspersed in the upper elevation part of the range. Sandalwood (Santalum paniculatum) was almost wiped out in Hawaii during the 1860s as a result of harvesting for export. That nearly total harvest took place before botanical surveys later in that century. Much of what we know of its abundance is based on shipping records. The State Forest Service recommended that we inter-plant sandalwood whenever possible. This has been limited by the seed supply. Our planting of more than 30,000 sandalwood trees is now producing seed to support further inter-planting. Working from a list of species that at one time thrived in this habitat, we cultivated the following in our nursery to interplant with the koa backbone. This list is divided into foundational plantings of canopy-level species and secondary plantings which require canopy cover at planting: Canopy Kukaenene (Coprosma ernodioides) Mamane (Sophora chrysophylla) Aweoweo (Chenopodium oahuense) Ho’awa (Pittosporum hosmeri) Pawale (Rumex sp) Ala’ala’wai’nui (Peperomia humilis) Ilima (Sida fallax) Koa’ia (Acacia koaia) Mountain Pilo (Coprosma montana) Sandalwood (Santalum paniculatum) A’ali’I (Dodonaia viscosa) Papala kepau (Pisonia umbellifera) ohia (Metrosideros polymorphia) olopua (Nestegis sandwicensis) Understory Ko’oko’olau (Bidens menziesii) Hawaiian Mint (Stenogyne scrophularioides) and (Stenogyne angustifolia) Hawaiian Parsley (Spermolepis hawaiensis) Pua’ainaka (Stenogyne rotundifolia) Ena’ena’ (Pseudognaphalium sandwicensium) Pamakani (Tetramalopium sp.) Mountain Ko’oko’olau (Bidens sp) Naio (Myoporum sandwicense) ae ae (Bacopa monnieri) hapuu fern (Cibotium glaucum) Hawaiian poppy (Argemone glauca) kupu o a (Nephrolepis cordifolia) Mamaki (Pipturus albidus) Mao Hau hele (Hibiscus brackenridgei) Oahu sedge (Carex wahuensis) ohawai (Clermontia hawaiiensis) palapalai fern (Odontosoria chinensis) By year 25 of the project there will be large planted koa across the project area and a mosaic of understory and other native tree species distributed throughout to promote habitat connectivity. By year 50 of the project a more or less natural forest of koa‐mamane and koa‐ohia ecotypes with well‐developed biodiversity. The mosaic pattern that was established by the two forest management systems will be evident as two age strata, as the Timber areas will have been replanted at year 25 of the project. |
| Main social impacts (risks and benefits) | The project is demonstrating overwhelmingly positive social impacts compared with the baseline land use scenario, which is continuation of cattle ranching. Socio-economic benefits of the project include provision of employment opportunities and increased income for the local community, opportunities for training and skills development in a new industry, and diversification of income. The corporate partnerships fostered by HLH to undertake this project have increased the number of visitors to the area for tree planting or inspecting the forest, thus increasing the number of customers to the local tourism and hospitality sectors. HLH’s non-profit partner HLRI has begun constructing a sustainable timber mill at nearby Hakalau, which will have a particularly beneficial impact on the local economy. The mill is expected to be operational by mid-2021 and process logs cut from the project koa in thinnings and the 25-year harvest of the Timber units. This facility, along with supporting services, will be a major boost for employment options for the communities between Hilo and Laupahoehoe. The primary social risk is that the project will fail to achieve its goals of revenue generation through investment, carbon credits, and timber, and therefore result in a minor ‘boom and bust’ cycle for the local community. HLH have developed innovative financial structures and are working with best industry practice in conjunction with consultants and other experts to mitigate this risk. |
| Main environmental impacts (risks and benefits) | The project is expected to have overwhelmingly positive impacts on the environment compared with cattle ranching, which is the baseline land use scenario: - Native plant species that have been lost from the site are being restored as an integral part of the new forest. This project provides tangible support for native species whose distributions have been vastly diminished by land clearing; - Restoration of biodiverse native forests will create habitat for native animals including endangered species such as the palila, a finch that depends on mamane trees, the Hawaiian hawk, which has been observed in the project area since restoration commenced, and the hoary bat, which uses the forest trees for roosting; - Introduced and invasive species are being actively removed from the project area on an ongoing basis; - Water quality will be improved by removing cattle, whose manure can be a source of nitrate pollution. Other positive environmental impacts may be less direct but even more important. This project is intended as a model of profitable conservation action that will hopefully be adopted by many other landholders in Hawaii and beyond. It will also sequester atmospheric carbon and play a role towards mitigation of climate change. HLH have carefully considered potential environmental risks associated with the project and undertaken the appropriate mitigating actions: - The risk of soil erosion from site preparation is mitigated by neither broad-spraying with herbicide nor raising mounds for planting; - The risk of chemical pollution is mitigated by minimal use of a herbicide which is relatively low-risk and implementing integrated pest management; - The risk of pollution from fertilizers is mitigated by their minimal use and then only at the tree establishment phase; - The risk of damage to remnant native vegetation is mitigated by identification and management of native koa and `ohi`a trees for their preservation and protection; - The genetic integrity of native species is preserved by the use of seed collected from within or near the project area. No genetically modified organisms are used; - All sources of waste are identified and measures are in place for waste collection and spill management. The production of commercial-scale lumber from Hakalau sawmill will have an indirect long-term benefit to preserving old-growth koa throughout Hawaii. Currently, the only koa wood on the market is cut from mature native-growth and HLH’s ambition is to demonstrate that sustainably-grown plantation koa is a viable alternative. |
| Financial structure | HLH’s process of restoring native forests in a financially viable way involves the following: 1) Individuals or corporations sponsor the planting of individual trees in retail programs that help nonprofit organizations fundraise and allow individuals to offset their GHG footprint. Through various partners of HLH, individuals sponsor the planting of a single indigenous hardwood tree for $60‐$110. Of that total, up to $30 goes to the nonprofit organization of the sponsor’s choice and $1 is donated to land organizations like The Hawaiian Islands Land Trust. The remainder goes to the cost of planting the tree, maintenance of the fields, labor, and maintaining the carbon offset. 2) Tree plantation investors purchase a tree lot of 100 trees and receive returns at 10, 17, and 25 years after rotational harvest. Investment trees will be replaced with Legacy Trees. |
| Infrastructure (roads/houses etc): | The project is serviced by road infrastructure. There are no houses or other built structures within the project area. See: Infrastructure_SEPT2020.shp |
| Water bodies: | None are present |
| Sites with special significance for indigenous people and local communities ‐ resulting from the Stakeholder Consultation: | None have been identified |
| Where indigenous people and local communities are situated: | Indigenous communities are now integrated into current towns and cities. There is no indigenous community on or near Project land – none are known to exist there within the last century. |
| Where indigenous people and local communities have legal rights, customary rights or sites with special cultural, ecological, economic, religious or spiritual significance: | None have been identified |

### Appendix 4-Summary of Approved Design Changes

Please refer to Design Change Requirements for more information on procedures governing Design Changes

##### Revision History

| Version | Date | Remarks |
| --- | --- | --- |
| 1.2 | 14 October 2020 | Hyperlinked section summary to enable quick access to key sections Improved clarity on Key Project Information Inclusion criteria table added Gender sensitive requirements added Prior consideration (1 yr rule) and Ongoing Financial Need added Safeguard Principles Assessment as annex and a new section to include applicable safeguards for clarity Improved Clarity on SDG contribution/SDG Impact term used throughout Clarity on Stakeholder Consultation information required Provision of an accompanying Guide to help the user understand detailed rules and requirements |
| 1.1 | 24 August 2017 | Updated to include section A.8 on ‘gender sensitive’ requirements |
| 1.0 | 10 July 2017 | Initial adoption |

Please refer to Appendix 3 for detailed information on LUF projects

- Blackmore, M. and P. M. Vitousek (2000). "Cattle grazing, forest loss, and fuel loading in a dry forest ecosystem at Pu'u Wa'aWa'a Ranch, Hawai'i." Biotropica 32(4a): 625-632.

- Gill, R. A., R. H. Kelly, W. J. Parton, K. A. Day, R. B. Jackson, J. A. Morgan, J. M. O. Scurlock, L. L. Tieszen, J. V. Castle, D. S. Ojima and X. S. Zhang (2002). "Using simple environmental variables to estimate below-ground productivity in grasslands." Global Ecology and Biogeography 11: 79-86.

- Baker, P. J., P. G. Scowcroft and J. J. Ewel (2009). Koa (Acacia koa) Ecology and Silviculture, United States Department of Agriculture, Forest Service, Pacific Southwest Research Station. General Technical Report PSW-GTR-211: 140 pp.

- Cairns, M. A., S. Brown, E. H. Helmer and G. A. Baumgardner (1997). "Root biomass allocation in the world's upland forests." Oecologia 1111(1): 1-11.

- Vanclay, J. K. (2010). "Robust relationships for simple plantation growth models based on sparse data." Forest Ecology and Management 259(5): 1050-1054.