Project title:	GS VER- ARAKALAGUDU BIOGAS PROJECT II

Report by: 			GoodPlanet Fondation, France and SKG Sangha, India.

Project start date: 		01/02/2010.

Registration date: 		18th February 2011

Project location: 		Arakalagudu Taluk, Hassan District, Karnataka state, INDIA

Version: 			1

Contact Details:          		GoodPlanet Foundation.

ActionCarbone Programme,

1, Carrefour Longchamp,

Paris, FRANCE – 75116.

www.actioncarbone.org

SKG Sangha

Devarayasamudra Village

Mulbagal Taluk, KOLAR District

Karnataka State, INDIA

Postal Code – 563 127

http://www.skgsangha.org

Monitoring Period: 		01/01/2011 – 31/12/2011.

Monitoring survey Team:  	Mr. Raghav Rao 	(Director, SKG Sangha)

Mr. M Praveen 		(Senior supervisor, SKG Sangha)

Mr. B M Manjunath 	(Senior supervisor, SKG Sangha).

Accompanied by:

Mr. Puttaraju 		(SKG Sangha local entity in the villages)

Mr. Narayana 		(SKG Sangha local entity in the villages)

Mr. Somu 		(SKG Sangha local entity in the villages)

Mr. Hieronymus Jager. 	(Intern at SKGS, University of Applied Sceinces

Weihenstephan – Triesdorf, Germany )

Contents

- Introduction.

- Monitoring –

a) Monitoring survey methodology.

b) Annual monitoring of the project.

- Sustainable development monitoring parameters.

- Emission reduction monitoring parameters.

- Emission Reductions.

- Annexe I - Sample copies of monitoring survey sheets.

1. Introduction:

GoodPlanet Fondation, France and SKG Sangha (henceforth SKGS) have initiated this project in the Karnataka state of India. The project has been funded by GoodPlanet Fondation and is being implemented by its local partner SKG Sangha. The purpose of this project is to provide biogas plant (2 m3) and vermicomposting unit to the project beneficiaries in the villages of Arakalagudu Taluk, Karnataka state, India. The SKGS team carries out the monitoring of the project with continuous visits to the units during the year. To avoid any double counting of the units during the monitoring survey, each unit has been provided with a unique identification number.

As per the registered PDD, implementation of 790 biogas and vermicomposting units was estimated in the project activity. In the year 2010, a total of 505 biogas and vermicomposting units were constructed and the following year i.e. in 2011 another 250 units were added in the project activity. Till date a total of 755 biogas and vermicomposting units have been completed. The complete list of the new 250 beneficiaries and the date of functioning of these units has been provided to the Gold Standard for further verification.

2. Monitoring:

- Monitoring survey methodology

The required samples for the monitoring survey were selected on a random basis. A total of 176 beneficiaries were selected for the monitoring sample (out of the 755 units). The survey was carried out by SKGS team along with the local supervisors in-charge of the monitoring of respective villages in the project. Apart from the local staff members, an intern student also participated during these surveys to collect the required data. The SKGS survey team collected the data from each of the beneficiary through a series of questionnaires. A sample copy of the survey sheets has been provided to the Gold Standard for further verifications. These survey sheets were rechecked by the SKGS senior staff member before recording them into the excel sheets. The report includes both the sustainable parameters and the parameters used to determine the total emission reductions for the year 2011. The report includes a detailed description and justification for each of the parameters included in the monitoring survey. During this monitoring period the Gold standard team along with a team of Indian Government Institute CEE also visited and had discussions with the beneficiaries.

SKGS survey team members were trained by the senior staff of SKGS before the surveys on the following aspects of the survey forms:

1. Weight of the basket to be used to collect the cow dung.

2. Weight of the wood used for cooking and / or water heating.

3. Hours of biogas stove operation,

4. Head counting the number and type of animals

5. Types of repairs carried out on biogas unit and vermicomposting unit,

6. What aspects to be covered in the comments box,

7. Random selection of the household to be surveyed,

8. How to pose questions related to sustainable development and other parameters of development

in the questionnaire and etc.

This staff training was carried out in the month of October 2011. All the responsible team members are seniors and they have participated in many numbers of similar surveys.  The monitoring surveys were carried out in the month of October 2011 by the SKGS team.

- Continuous monitoring of the project:

Apart from this annual monitoring survey to collect the required data, the SKGS field team has also carried out a regular monthly monitoring of the biogas and vermicomposting units. The field visits by the team were conducted as a part of the maintenance of the units. These field visits also gave the SKGS team an opportunity to provide on-site training to the beneficiaries on the proper use and maintenance of the biogas/ vermicomposting units. Such field visits have assured that the beneficiary has received training from the visiting officer if she has not been able to attend any of the previous training programs carried out by SKGS. These on-site training have helped the team to observe and understand the various field issues which also plays an important role in the learning process of the team itself. These issues are discussed during the team meeting, which also helps the other field members to solve similar problems if faced by any other beneficiaries. The present monitoring survey data also includes details of the on-site training given to the beneficiaries by the SKGS team.

As a third party assessment, a random field visit to the project units was also carried out by the GoodPlanet Foundation team members in the month of August 2011. The units visited were functioning and had not faced any technical issues by any of the beneficiaries. Each beneficiary was asked to demonstrate the working of the biogas units and some of the beneficiaries were requested to demonstrate the feeding procedure of animal dung into the biodigester. These few demonstration to the GoodPlanet team also assured that the beneficiaries were well trained by the SKGS field officers about the minimum quantity of animal dung and water that is needed for a regular supply of the biogas. The vermicomposting units were still in their early stages but some of the beneficiaries had started production of the vermicompost.

3. Sustainable development monitoring parameters

| Data / Parameter: | Soil condition (quality and quantity) |
| --- | --- |
| Description | The slurry from the biogas unit is pre-treated along with the animal dung (if any remaining) before sending it for the vermicompost process. The vermicompost is used as an organic fertiliser for the agricultural activities. |
| Source of data: | Monitoring survey data 2011 |
| Measurement procedures (if any): | The parameter has been measured by asking specific questions regarding the use of the application of either the biogas slurry and/or vermicompost for agricultural needs. The total quantity of bags produced by each beneficiary in the monitoring survey has been recorded. The use of the biogas slurry and/or vermicompost also justifies the reduction of the use of chemical fertilisers by the beneficiaries. |
| Monitoring frequency: | Once a year. |
| QA/QC procedures: | Each beneficiary was asked the total amount of vermicompost produced during year by measuring it with the locally available bags (40kg per bag). The monitoring survey data gives the total quantity of vermicompost used for agricultural needs by each beneficiary during the year 2011. The additional vermicompost, which is not utilised by the beneficiaries during the year, are usually stored for future agriculture needs. |
| Any comment: | About 48% of the total beneficiaries surveyed have been able to produce vermicompost. It has been observed from the continuous field visits and the annual monitoring data that the management of the vermicomposting units by the beneficiaries has not been satisfactory either due to poor maintenance of the units or due the issues like the earthworms eaten by the birds or other predators. The beneficiaries who had lost all the earthworms were provided a new batch of worms by SKGS at no additional costs and a proper training has been given to the beneficiaries on handling and protection of the earthworms. The team has been regularly visiting the units and are trying to promote a proper management of these units to assure that the production of the compost increases in the coming years. Even though there has been very less vermicompost production, it is observed that some of the beneficiaries have applied the biogas slurry directly to agricultural crops. A total of 73% of the beneficiaries have agreed that the direct slurry application and/or vermicompost have partly decreased their chemical fertiliser consumption for agriculture. The vermicompost production by beneficiaries is like to increase in the following years as their experience is enhancing. To assure that the beneficiaries produce enough quantity of vermicompost in the following years, the SKGS team will also be carrying out a regular random visit to the households. |

| Data / Parameter: | Air Quality |
| --- | --- |
| Description | Total quantity of firewood used for daily cooking needs after the implementation of the project activity. |
| Source of data: | Monitoring survey data 2011 |
| Measurement procedures (if any): | The indicator has been analysed through a series of questions that were asked to each beneficiary in the monitoring survey to know if there has been any improvement of the air quality due to the project activity. This has been compared to the baseline situation where the beneficiaries carried out indoor cooking with firewood, releasing harmful pollutants affecting the health of the beneficiaries. |
| Monitoring frequency: | Once a year. |
| QA/QC procedures: | Appropriate questions were posed in order to ensure that the indicator has been assessed properly. The monitoring team have also visited the kitchen to ensure that the beneficiary did not continue using firewood for cooking needs. GoodPlanet team has also visited the beneficiaries and have interviewed the beneficiaries in regards to this particular indicator. The beneficiaries have been content with the use of the biogas, which has improved the overall air-quality of the kitchen. |
| Any comment: | Out of the total 176 households surveyed – - 99 % of the beneficiaries have agreed to reduction in respiratory & eyes irritation problems due to the availability of biogas for daily cooking needs. - Only one of the beneficiaries has faced technical problem with the biodigester, which has been repaired twice, and presently functioning. The use of firewood by this beneficiary has been accounted in the project emissions calculations. - None of the beneficiaries have experienced any respiratory and/or irritation of eyes from the use of biogas for daily cooking needs. |

| Data / Parameter: | Livelihood of the poor |
| --- | --- |
| Description | Access to animal waste management system by providing a biodigester to each family and disposing the animal waste in a sanitary way assuring hygiene around the household. |
| Source of data: | Monitoring survey data 2011 |
| Measurement procedures (if any): | The indicator has been analysed through a series of questions that were asked to each beneficiary in the monitoring. This has been compared to the baseline situation where the beneficiaries dumped the animal dung along with other waste into traditional compost pits near the households leading to unhygienic conditions. The change in the annual income due to the use of biogas and vermicompost was reviewed during the monitoring survey. |
| Monitoring frequency: | Once a year. |
| QA/QC procedures: | This indicator was assessed on three different scenarios. First, the saving of time from collecting the firewood. Second, if any savings of income due to the project. And third, if the beneficiaries have a better waste-management system compared to earlier and lastly, if they have either pre-treated the additional animal dung before using it for the vermicompost process. |
| Any comment: | Out of the total 176 households surveyed – - 99% the households had access to the waste management systems provided through the project activity and have been working without any problems. The beneficiaries have reported a hygienic environment around the households since they have been able to completely utilise the animal dung in the biodigesters. The beneficiaries who had additional animal-dung have pre-treated it with the biogas slurry for the vermicompost production. Beneficiaries who have not been able to produce vermicompost have used the biogas slurry directly for agricultural needs and have been provided another batch of worms by the SKG team without any additional costs. - On average beneficiaries have been able to save about 4000 INR due to the project activity. This savings in the income is from lesser expenditure for chemical fertilisers and the regular use of biogas for daily cooking needs. The monitoring surveys shows that 99% of the beneficiary have been able to witness some income saving. |

| Data / Parameter: | Access to affordable and clean energy services |
| --- | --- |
| Description | The access to energy services of the beneficiaries in the project area has been monitored in terms of the biogas supply for daily cooking needs. |
| Source of data: | Monitoring survey data 2011 |
| Measurement procedures (if any): | The indicator has been analysed through a series of questions that were asked to each beneficiary in the monitoring. This has been compared to the baseline situation where the beneficiaries used firewood for daily cooking needs. |
| Monitoring frequency: | Once a year. |
| QA/QC procedures: | Appropriate questions were posed in order to ensure that the indicator has been assessed properly. GoodPlanet team has also visited the beneficiaries and have interviewed some of the beneficiaries on this indicator. |
| Any comment: | Out of the total 176 households surveyed – - 99 % of the households surveyed had sufficient supply of biogas as per their daily cooking needs. Some minor problems related to the appliances like the stove knobs, stove stands have either been repaired or replaced by the SKGS team during the field visits. - Only one beneficiary had faced technical issue with the biodigester, which was repaired. A regular follow-up is carried out with the beneficiary by the technical staff of SKG to assure the continuous working of the unit. |

| Data / Parameter: | Quality of Employment |
| --- | --- |
| Description | Any employment opportunity due to the projects and/or if any additional income generated by selling the vermicomposting. |
| Source of data: | Monitoring survey data 2011 |
| Measurement procedures (if any): | The indicator has been analysed through a series of questions that were asked to each beneficiary in the monitoring. This has been compared to the baseline situation where the beneficiaries (women) did not have any source of income. |
| Monitoring frequency: | Once a year. |
| QA/QC procedures: | Appropriate questions were posed in order to ensure that the indicator has been assessed properly. GoodPlanet team has also visited the beneficiaries and have interviewed some of the beneficiaries on this indicator. |
| Any comment: | Out of the total 176 households surveyed – 56% of the total beneficiaries have agreed to have earned and/or had income savings due to the project activity. Though only 48% of the total beneficiaries have been able to produce vermicompost, some of them have been able to sell the compost to the neighbouring farmers. SKGS team has been trying to continuously follow-up with the beneficiaries, especially on the composting aspects considering the various issues faced for a regular production. The project still aims that each beneficiary is trained continuously and also takes the initiative to maintain and produce the vermicompost in the coming years. |

| Data / Parameter: | Human and institutional capacity |
| --- | --- |
| Description | Human and institutional capacity (including empowerment, education, involvement, gender) of the beneficiaries in the project area have been monitored in terms of access of the biogas for cooking. |
| Source of data: | Monitoring survey data 2011 |
| Measurement procedures (if any): | The indicator has been analysed through a series of questions that were asked to each beneficiary in the monitoring. |
| Monitoring frequency: | Once a year. |
| QA/QC procedures: | Appropriate questions were posed in order to ensure that the indicator has been assessed properly. GoodPlanet team has also visited the beneficiaries and have interviewed some of the beneficiaries on this indicator. |
| Any comment: | Out of the total 176 households surveyed – - Only, one household has no change in time for collecting the firewood since this beneficiary has faced technical problems with the biodigester. The remaining 99 % of them have witnessed saving of time from collecting firewood. - None of the beneficiaries had the opportunity to participate in any of the local meeting to share the benefits of the project activity. - On an average the annual saving due to the project activity has been observed to be about 4000 INR. |

| Data / Parameter: | Technology transfer and technological self-reliance |
| --- | --- |
| Description | The technological self-reliance parameter in the project has been monitored in terms of training provided to the beneficiaries on maintenance of the biogas and vermicomposting units. |
| Source of data: | Monitoring survey data 2011 |
| Measurement procedures (if any): | SKGS carries out various training programs both for the technical staff and the beneficiaries. These training are carried out in a group and also on an individual basis during the field visits. Each beneficiary in the project activity was asked in the monitoring survey if they have received any training by the trained staff of SKGS. |
| Monitoring frequency: | Once a year. |
| QA/QC procedures: | Appropriate questions were posed in order to ensure that the indicator has been assessed properly. GoodPlanet team has also visited some of the beneficiaries and have interviewed the beneficiaries on this indicator. |
| Any comment: | All the beneficiaries surveyed have received training programmes on the maintenance of the biogas and vermicomposting units. As the vermicomposting technology is new to the users, it is necessary to train the users on each and every aspect of the compost production. Hence training of beneficiaries on Vermicompost is continuous and was carried out by the monitoring persons in the field. The monitoring survey sheets indicate the type of the training received by the beneficiary and the name of the SKGS officers who have provided the training. |

| Data / Parameter: | Biodiversity |
| --- | --- |
| Description | The beneficiaries either collect the firewood from forest and/or buy from the local market to meet daily cooking and water heating needs. This firewood consumption in the longer years could result in decrease of the forest area. |
| Source of data: | Monitoring survey data 2011 |
| Measurement procedures (if any): | This indicator has been assessed by comparing the quantity of firewood used in the baseline scenario with the present project scenario. |
| Monitoring frequency: | After every 2 years. |
| QA/QC procedures: | - |
| Any comment: | 99% of the beneficiaries have replaced the use of firewood by biogas for their daily cooking needs. The firewood consumption for daily water heating needs has reduced from 1.83 tons/yr in the baseline scenario to 1.05 tons/yr in the project scenario. |

4. Emission reduction monitoring parameters

| Data / Parameter: | D 5 / nhh.y |
| --- | --- |
| Data unit: | 755 |
| Description | Total number of households participating in the programme in year 2011. |
| Source of data: | SKGS Database with all the details of the beneficiaries. |
| Measurement procedures (if any): | The total number of the households in the project activity is derived from the detailed database in which each unit has been allocated a unique identification corresponding to each beneficiary. This database has been maintained by the SKGS team, and also helps the team to avoid any double counting of the units during the monitoring survey. |
| Monitoring frequency: | Annually |
| QA/QC procedures: | Each household of the project activity has been allocated a separate serial number to avoid any double counting. The complete list of the details of each HH in the monitoring survey has been provided for further verification. |
| Any comment: | In 2011 another 250 units were added to the already existing 505 units of the project activity. The total biogas and vermicomposting units for the project activity are 755 units. The complete list of the new 250 beneficiaries and the date of functioning of these units has been provided to the Gold Standard for further verification. The GoodPlanet team has also cross-checked this ‘detailed list’ during the field visits to the units and the team has observed that the allocations of the identification to each households has been carried out precisely and there has been no repetitions of any numbers allocated to the units. |

| Data / Parameter: | ID 8 / Fi,y, pj |
| --- | --- |
| Data unit: | 6 kg/day |
| Description | Amount of fuel wood consumption for cooking needs in the project in year 2011 |
| Source of data: | Monitoring survey data 2011 |
| Measurement procedures (if any): | During the survey, the monitoring team asked each beneficiary in the survey sample about the average firewood consumed per day after the implementation of the project activity. |
| Monitoring frequency: | Annually |
| QA/QC procedures: | To assure that the beneficiary gives a correct data, the monitoring team weighed the firewood using the weighing machine, to record the accurate data. |
| Any comment: | Only one household has been using firewood along with the biogas for their daily cooking needs. This household has faced technical issues with the biodigester, which was repaired by the SKG technical staff. The unit is functioning and a follow up with the beneficiary is carried out to assure the working of the unit. Though there is only one household, the firewood emissions have been calculated for the entire year and included in the total project emissions of the project activity. |

| Data / Parameter: | ID 11/ MS(T,biodigester,k) |
| --- | --- |
| Data unit: | 69 % |
| Description | Fraction of livestock category T's manure fed into the biodigester, S |
| Source of data: | Monitoring survey data 2011 |
| Measurement procedures (if any): | It’s calculated by the total amount of cow dung that is collected by the beneficiary and fed into the biodigester. |
| Monitoring frequency: | Annually |
| QA/QC procedures: | The GoodPlanet team rechecked all the monitoring data and the excel sheets to be reassured that all the values corresponded to the revised documents. |
| Any comment: | The fraction of manure for each category of the animal has been calculated depending on the time it spends in the sheds. |

| Data / Parameter: | ID 12 / PL |
| --- | --- |
| Data unit: | 10 % |
| Description | Physical Leakage of the biodigester |
| Source of data: | Default values of 10%.from the 2006 IPCC Guidelines for National Greenhouse Gas Inventories are taken into account. |
| Measurement procedures (if any): | - |
| Monitoring frequency: | Annually |
| QA/QC procedures: | - |
| Any comment: | If any changes in the IPCC guidelines are observed for this parameter, the necessary documents will be revised. |

| Data / Parameter: | ID 13 / LC |
| --- | --- |
| Data unit: | 1.71 numbers per Household. |
| Description | Number of life stock of category –Dairy cows. |
| Source of data: | Monitoring survey data 2011 |
| Measurement procedures (if any): | This is the average numbers of dairy cows present with each household. |
| Monitoring frequency: | Once a year |
| QA/QC procedures: | The GoodPlanet team rechecked all the monitoring data and the excel sheets to be reassured that all the values corresponded to the revised documents. |
| Any comment: |  |

| Data / Parameter: | ID 13 / LC |
| --- | --- |
| Data unit: | 1.05 numbers per Household. |
| Description | Number of life stock of category –Buffaloes. |
| Source of data: | Monitoring survey data 2011 |
| Measurement procedures (if any): | This is the average numbers of buffaloes present with each household. |
| Monitoring frequency: | Once a year |
| QA/QC procedures: | The GoodPlanet team rechecked all the monitoring data and the excel sheets to be reassured that all the values corresponded to the revised documents. |
| Any comment: |  |

| Data / Parameter: | ID 13 / LC |
| --- | --- |
| Data unit: | 2.02 numbers per Household. |
| Description | Number of life stock of category –Other Cattle. |
| Source of data: | Monitoring survey data 2011 |
| Measurement procedures (if any): | This is the average numbers of other cattle’s present with each household. |
| Monitoring frequency: | Once a year |
| QA/QC procedures: | The GoodPlanet team rechecked all the monitoring data and the excel sheets, to be reassured that all the values corresponded to the revised documents. |
| Any comment: |  |

| Data / Parameter: | ID 16 / GWPCH4 |
| --- | --- |
| Data unit: | 21 tCO2e / t CH4 |
| Description | Global Warming Potential (GWP) of methane |
| Source of data: | Most recent IPCC guidelines |
| Measurement procedures (if any): | - |
| Monitoring frequency: | Annually |
| QA/QC procedures: | - |
| Any comment: | - |

Data and parameters to be monitored, in order to take into account specificities of the project

| Data / Parameter: | ID 17 / MSS,T,h,p |
| --- | --- |
| Data unit: | 29 % |
| Description | Fraction of livestock category T's manure not fed into the biodigester and treated according to the animal waste management system S. |
| Source of data: | Monitoring survey data 2011 |
| Measurement procedures (if any): | This parameter is measured by asking each beneficiary in the monitoring survey to total amount of animal dung collected from the shed and fields. The amount of dung fed to the digester and the amount left in the open pits. |
| Monitoring frequency: | Annually |
| QA/QC procedures: | The GoodPlanet team rechecked all the monitoring data and the excel sheets to be reassured that all the values corresponded to the revised documents. |
| Any comment: | The remaining 29 % is pre-treated in an aerobic condition by mixing the cow-dung with agricultural residues at a regular interval. This mixture is further introduced in the vermicomposting units to produce an organic fertiliser. As a conservative approach, this 29 % has also been considered in the project emission calculations as per the registered PDD. |

5. Emission Reductions

Monitoring results:

The following data gives total emission reductions for the year 2011 from the project activity: -

| 1 | Baseline Emissions | 6.80 tCO2/yr./household | Baseline Survey |
| --- | --- | --- | --- |
| 2 | Project Emissions | 0.56 tCO2/yr/household | Monitoring Survey |
| 3 | Emission Reductions | 6.24 tCO2/yr./household | Calculated |

Summary of the total number of units functioning:

| YEAR | Month | Number of units functioning |
| --- | --- | --- |
| Since 2010 | January-December | 505 |
| 2011 | February | 91 |
|  | March | 130 |
|  | April | 29 |
| Total units functioning |  | 755 |

The detailed information about the total number of units that had starting functioning in the particular month has been provided in the table above. A copy of the date of functioning of each of the 755 units has been provided to the Gold standard for further verification.

Summary of the Emission Reductions: -

| Year | Months | Total Number of Units functional | TOTAL VERs | UNIT |
| --- | --- | --- | --- | --- |
| 2011 | January –December | 505 | 3149 | tCO2 |
|  | February | 91 | 520 | tCO2 |
|  | March | 130 | 676 | tCO2 |
|  | April | 29 | 136 | tCO2 |
| TOTAL EMISSION REDUCTIONS |  |  | 4480 | tCO2 |

Conclusion:-

Total Emission reduction for the year 2011 is – 4480 tCO2e

The emission reductions are claimed from 01/01/2011 till 31/12/2011.

A set of all the copies of the monitoring survey sheets have also been sent to the Gold Standard Foundation local contact (Delhi, India), as a part of the verification requirement.

Few samples of the monitoring sheets have been scanned and provided below in the Annexes.

Annexe I