Monitoring report form (Version 05.1). Complete this form in accordance with the Attachment “Instructions for filling out the monitoring report form” at the end of this form.. MONITORING REPORT. Title of the project activity; GS 1220 Ecological Stoves for Better Living – Microscale PoA – VPA1 Bolivia. UNFCCC reference number of the project activity; -. Version number of the monitoring report; 2.0. Completion date of the monitoring report; 31/10/2017. Monitoring period number and duration of this monitoring period; 02 01/01/2016 – 31/12/2016. Project participant(s); Fundación CEDESOL Foundation myclimate – The Climate Protection Partnership. Host Party; Bolivia. Sectoral scope(s); Sectoral Scope 1, Energy industries Sectoral Scope 3, Energy demand Sectoral Scope 13, Waste handling and disposal. Selected methodology(ies); Technologies and Practices to Displace Decentralized Thermal Energy Consumption version 1. Selected standardized baseline(s); Not applicable. Estimated amount of GHG emission reductions or net GHG removals by sinks for this monitoring period in the registered PDD; 3,148 t CO2e. Total amount of GHG emission reductions or net GHG removals by sinks achieved in this monitoring period; GHG emission reductions or net GHG removals by sinks reported up to 31 December 2012; GHG emission reductions or net GHG removals by sinks reported from 1 January 2013 onwards. 3,148 t CO2e.

- Description of project activity

  - Purpose and general description of project activity

>>

This micro-scale VPA 1 (GS 1221) in Bolivia is the first activity of the ‘Ecological Stoves for Better Living – Micro Scale PoA’ (GS 1220) in Bolivia and Paraguay. The main objective of the program is holistic environmental well-being. In keeping with that concept; this VPA concerns the distribution of high efficient rocket stoves in Bolivia.  This activity is designed to generate GS VERs during a fixed 10-year Gold Standard (GS) crediting life cycle by installing and monitoring 814 domestic rocket stoves and 18 institutional/commercial rocket stoves in two Departments of Bolivia, areas designated as qualified populations in the country of Bolivia by the Coordination Managing Entity (CME) CEDESOL. Without carbon finance obtained in association with Foundation myclimate our beneficiaries would not be able to access the program and receive the education and cooking devices.

Due to the current practices, almost negligible voluntary uptake of improved cooking devices and high number of households, institutions and business using inefficient technology (almost all wood cook stoves currently in use in Bolivia are highly inefficient) the scale of change will be significant.

The project replaces traditional inefficient stoves with efficient designs, in the areas of the population most in need, e.g. communities with wood as a primary fuel. The activity includes the use of the stoves for domestic, commercial and institutional purposes. This means that all of CEDESOLs’ rocket stove sizes described in the PoA-DD and first VPA-DD can be delivered according to the needs identified by the beneficiary, along with their participation in the Environmental Well Being Squads (EWBS).

| CEDESOL Rocket stove for domestic application |  | CEDESOL Rocket stove for institutional and commercial application. |
| --- | --- | --- |

The use of ecological cookers and improved practices will directly reduce the amount of fuel (wood fire or LPG) that is being burned therefore avoiding the release of GHG that are being emitted due to current practices . It is expected that during the first 3 years of the life of the VPA the projected number of stoves will be installed and a significant impact from the educational component as a behavioral change agent will be apparent. During the 10 year crediting period, the educational component shall achieve lasting behavior change in use, especially through incorporation of the retained heat practices and peer monitored stove maintenance which will assist in more stoves staying on line longer, proved by biannual monitoring.

There is a noted lack of national/local policies being instituted to promote a shift to other fuels. Additionally, there is limited economical and technical capacity to change the common practice as evidenced by:

Table 1-A.1

| INDICATOR | BOLIVIA |
| --- | --- |
| Population size | 10,496,285 |
| Number of people affected by HAP* | 2,624,071 |
| Number of households affected by HAP | 624,779 |
| % of population using solid fuels for cooking | 25% |
| % of Rural population using solid fuels | 75.4 % |
| % of Urban population using solid fuels | 6% |
| *HAP is the new designation for Indoor Air pollution (IAP), meaning Household Air Pollution as defined by the Global alliance for Clean Cookstoves. |  |

Table 1-A.1 documents the existing common practice scenario as well as reveals how extremely important this VPA activity is to our project, where fully more than 600,000 households use solid fuels for cooking. In Bolivia, 25% of the population (2,624,071 people) still use solid fuels for cooking.

Brief description of the installed technology and equipment:

Rocket Stove

The rocket stove is a variety of biomass cooking stoves. This design provides for efficient combustion coupled with efficient heat transfer to the pot. Wood, carbon, sticks, or dung can be used with this cooker. Rocket stoves operate roughly twice as efficiently, and substantially more cleanly, than the open fire cooking methods still used in many areas of the world.

| Rocket stove |  |
| --- | --- |

A detailed technical description is available as a separate confidential document.

Institutional Rocket Stove

Within the rocket stoves technology a model was designed for the institutional use. This stove is called Institutional Rocket stove and it can be used with 60, 80 or 100 liters pots. It works under the same principle as the standard rocket stove described above and it is made out of a metal barrel as shown in the next picture.

Improved Institutional Rocket Stove

A detailed technical description is available as a separate confidential document.

Relevant dates for the project activity:

The starting date of operation: 			03/11/2011 – First rocket stove installed

Registration date of the project activity: 	19/06/2014

1st GS Crediting Period: 					19/06/2012 – 19/06/2022

2nd GS Monitoring Period: 				01/01/2016 – 31/12/2016

Actual GHG emission reductions in this monitoring period: 3,148 t CO2e

  - Location of project activity

>>

This VPA 1 is developed inside the country of Bolivia, in the departments of Chuquisaca and Cochabamba.

Map of Bolivia with its departments.

  - Parties and project participant(s)

| Party involved ((host) indicates a host Party) | Private and/or public entity(ies) project participants (as applicable) | Indicate whether the Party involved wishes to be considered as project participant (yes/no) |
| --- | --- | --- |
| Bolivia | Private entity: Fundación CEDESOL | No |
| Switzerland | Private entity: myclimate – The Climate Protection Partnership | No |

  - Reference of applied methodology and standardized baseline

>>

Technologies and Practices to Displace Decentralized Thermal Energy Consumption version 1 (GS TPDDTEC).

http://www.goldstandard.org/sites/default/files/documents/gs_tpddtec_meth_110411.pdf

  - Crediting period of project activity

>>

1st GS Crediting Period: 19/06/2012 – 19/06/2022

The starting date of operation: 03/11/2011 – First rocket stove installed

Registration date of the project activity: 19/06/2014

  - Contact information of responsible persons/entities

>>

Paul Leon/ myclimate	paul.leon@myclimate.org

Martin Jenk/ myclimate martin.jenk@myclimate.org

David Whitfield/ CEDESOL david@cedesol.org

- Implementation of project activity

  - Description of implemented registered project activity

>>

Project implementation methodology

Project request or dialogue with the municipal authority. The project is requested through the respected Municipality by letter or verbally with the pertinent authority.

Local Stakeholder Consultation (LSC) Diagnosis and Demonstration of the technology, and explanation of the project. Once a meeting is held with the interested community, CEDESOL conducts demonstrations on the ecological cookers based on a previous agreement and on a proposed schedule that needs to be followed. After the demonstration is finished, the following steps are performed in order to cover all the needs of the beneficiaries.

Schedule to follow:

List of participants. A list of the participants is made to keep in CEDESOL’s database.

Formation of the Environmental Well- being Brigades (EWB).This is one of the principle aspects of the Educational Component, which deals with a co-participatory training process of group learning and teaching along with the housewives within the Environmental Well-being Brigades.

- The EWB's will be guided by the "Innovative Leaders (IL’s)", women who are chosen for their Brigade to be trained by experts from CEDESOL with the Modular Environmental Training Program (MET).

- This training program includes several modules of instruction. Within each module there are 4 sessions. Each session with the IL's will last approximately 3 hours, reaching a total of twelve hours of intensive training per module.

- Once trained, they will in turn train their EWB, if they successfully learned the material in the module, they will be able to replicate this knowledge with their EWB in 2 days. Therefore, each module conducted by a IL with her respective EWB will be carried out once a month for 1 day at a time.

- Following this structure, each module will be completed after 2 months. During each term, CEDESOL will also identify the needs of the community. This training aims to equip the beneficiaries with the necessary tools for self-development, a sustainable community and achieving a better quality of life and social equity through the holistic use of the acquired cookers.

Delivery of equipment / rrc general training

Formation of the brigades. As mentioned above, the brigades are formed once the community decides to participate in the project and the beneficiaries are identified. CEDESOL establishes a meeting with the Community and the steps to follow are stated.

Formation of lines of communication. These lines are formed with the objective of keeping in contact and strengthen ties with the communities.

Set a specific work schedule. Depending on the needs and limitations of the beneficiary community, a list of activities and responsibilities will be established.

Sales record and surveys. This list is made into the baseline, which will be used later in all the documents that are evaluated.

First Innovative Leader (IL) Training (within 45 days of the general training). This training integrates different learning modules, which will guide and teach the best practices for taking care of one’s health and the environment. This project has two main components which are the provision of clean ecological cookers and a program that will teach, monitor and evaluate the use of the cookers. The duration of the Project Activities (PoA) is 28 years, with a period of evaluation through surveys every 2 years within a fixed 10 year period that is determined in this VPA.

Session 1. Thermal Cooker (in accordance with an agreed upon schedule with the community). This training session focuses on, among other things, teaching how the cookers works, their assembly, use and maintenance.

Module 2. Rocket Stove (in accordance with an agreed upon schedule with the community). This training focuses on, among other things, teaching how the Rocket Stoves work, their assembly, use and maintenance.

Follow up. The follow up on the use of the Ecological Cookers is done by the Innovative Leaders after they have received their training and are then able to transmit this knowledge to their Brigades. In this follow up, the leaders monitor and receive information on how they are cooking and problems that could have come up during their use. The follow ups are conducted between training sessions every 30 days, in which the Brigade makes a report of monitoring performed to CEDESOL.

Monitoring. Monitoring the development of the MET Program will be assessed within 30 days after the ILs have completed their community based modules, at 3 months and annually so as to learn their observations both early and later on in the process.

- Through this monitoring, CEDESOL will receive comments and reactions from the EWB's, then providing this valuable information to the trainers and the overall design of the MET.

- It should be noted that the beneficiaries will learn to use and maintain themselves the ecological stoves that have been acquired by the Program. The purpose of the educational program is to ensure that the beneficiaries learn how to better handle their resources, both economically and naturally, so that in the future there is an exponential reduction of CO2 emissions. All this is described in further detail in the POA attached.

  - Post-registration changes

    - Temporary deviations from registered monitoring plan, applied methodology or applied standardized baseline

>>

Not applicable.

    - Corrections

>>

Not applicable.

    - Changes to start date of crediting period

>>

Not applicable.

    - Inclusion of a monitoring plan to the registered PDD that was not included at registration

>>

Not applicable.

    - Permanent changes from registered monitoring plan, applied methodology or applied standardized baseline

>>

Not applicable.

    - Changes to project design of registered project activity

>>

Not applicable.

    - Types of changes specific to afforestation or reforestation project activity

>>

Not applicable.

- Description of monitoring system

>>

The monitoring plan for this VPA follows the guidelines of the Monitoring Methodology in Section III of the applied GS TPDDTEC Meth. as described in the PoA-DD in section D.7.2.1.

Sales record

A sales form is filled out for every delivered ecological stove. Besides required personal data as explained in the TPDDTEC Meth. on page 22 further data in terms of fuel consumption is collected already at this stage to get a first impression of the specific behaviour.

A total sales record and project database are maintained continuously. The project database is derived from the total sales record with project technologies differentiated by different project scenarios (rocket domestic, rocket institutional/commercial) leading to the two parameters project technology days Nr-d,y and Nr-ic,y.

Prior to first Verification – Field Tests - Pr-ic,ic,y

Prior to first Verification a project Field Survey for the domestic and institutional-commercial scenario was performed.

Afterwards a Baseline Field Test and a Project Field Test were conducted for Rocket Domestic stoves to define the average fuel savings for every distributed stove based on real field measurements. Paired sampling was applied for the first verification.

For institutional rocket stoves, no kitchen tests have been conducted so far, due to too low implementation rates. As a very conservative assumption the KT values of the domestic stoves are taken. This is proved with Field surveys and lab tests (Centro de Pruebas de Cocinas, CPC, La Paz 2013).

Ongoing Monitoring Studies

The following on-going monitoring studies are conducted for the project scenario of this VPA (rocket stoves) following first verification of the associated initial ex-ante project studies. These monitoring studies investigate and define parameters that could not be determined at the time of the initial project studies or that change with time.

1a) Monitoring Survey (including Usage Survey) –

Completed annually, beginning after first verification

The monitoring survey investigates changes over time in every project scenario (and in a baseline scenario in case renewal of crediting period), by surveying end users with improved stoves on an annual basis. It provides critical information on year-to-year trends in end user characteristics such as technology use, fuel consumption and seasonal variations.

Monitoring Survey Representativeness:	
End users from a given project scenario are selected using representative sampling techniques to ensure adequate representation of users with technologies of different ages. Common sampling approaches such as clustered random sampling are allowed and geographic distribution should be factored into selection criteria. End users can be surveyed at any time throughout the year with care taken to collect information pertaining to seasonal variations in technology and fuel use patterns.

Monitoring Survey sample sizing:

Project Scenario Rocket Domestic:	
Minimum sample size 100 if more than 1000 stoves are distributed in total, else 10% of group size.

Project Scenario Rocket Institutional/Commercial:	
Minimum sample size 30 or population size, whichever is smaller.

- A monitoring survey has been conducted to families who has rocket domestic stove, 106 surveys were performed in Chuquisaca.

1b) Usage Survey (part of Monitoring Survey) – Ur-d,y, Ur-ic,y

Completed annually, beginning after first verification

The usage survey provides a single usage parameter Ur-d,y and Ur-ic,y for the two project scenarios of this VPA that is weighted based on drop off rates that are representative of the age distribution for project technologies in the total sales record.

A usage parameter must be established to account for drop off rates as project technologies age and are replaced. Prior to a verification, a usage parameter is required that is weighted to be representative of the quantity of project technologies of each age being credited in a given project scenario. For example, if only technologies in the first year of use (age0-1) are being credited, a usage parameter must be established through a usage survey for technologies age0-1. If an equal number of technologies in the first year of use (age0-1) and second year of use (age1-2) are credited, a usage parameter is required that is weighted to be equally representative of drop off rates for technologies age0-1 and age1-2.

The minimum total sample size is 100 (or population size, whichever is smaller), with at least 30 samples for project technologies of each age being credited. The majority of interviews are conducted in person and include expert observation by the interviewer within the kitchen in question in combination with the Monitoring Survey, while some remainder may be conducted via telephone by the same interviewers on condition that in kitchen observational interviews are first concluded and analyzed such that typical circumstances are well understood by the telephone interviewers.

A usage survey has been conducted (at the same time with the monitoring survey) to families who has rocket domestic stove, 106 surveys were performed in Chuquisaca, 52 were done in families with stoves age4-5 and 54 to stove age3-4. These two stoves ages represent the 95% of the domestic rocket stove installed, despite that stoves exists from ages 0-1 and 1-2 these were not surveyed because of the reduced number of stoves installed.

2) Project Field Test (PFT) Update –

Completed every other year, or more frequently after first verification.

The PFT update is an extension of the project PFT and provides a fuel consumption assessment representative of project technologies currently in use every two years. Hence the PFT update accounts for changes in the project scenario over time as project technologies age and new customers are added, also as new models and designs are introduced. It is legitimate to apply an Age Test instead of a PFT, to project technologies, which remain materially the same year after year.

Afterwards a Project Field Test Update has been conducted to 35 Rocket Domestic stoves to define the fuel consumption of this scenario.

For institutional rocket stoves, no kitchen tests have been conducted so far, due to too low implementation rates. As a very conservative assumption the PFT update values of the domestic stoves are taken. This is proved with Field surveys and lab tests (Centro de Pruebas de Cocinas, CPC, La Paz 2013).

3) Baseline FT Update –

In this VPA a fixed baseline is adopted. Baseline Field Test do not have to be updated because it’s a fixed ten years crediting period.

4) Leakage Re-Assessment –

Leakage is assessed on VPA Level. Leakage will be reassessed every two years.

5) Non-Renewable Biomass Assessment Update

Completed annually, if new CDM default values are published.

Sustainable Development Monitoring Plan

The SD monitoring is discussed inside the Validation Appraisal Report of the VPA1. More details of the parameters and its indicators in appendix 2.

- Data and parameters

  - Data and parameters fixed ex ante or at renewal of crediting period

(Copy this table for each piece of data and parameter)

| Data/parameter: | fNRB, Bolivia |
| --- | --- |
| Unit |  |
| Description | Fraction of biomass used in year y for baseline scenario b that can be established as non‐renewable biomass. |
| Source of data | CDM Small Scale Working group, meeting 37 annex 14, ssc_37_an14.pdf |
| Value(s) applied) | 84% |
| Choice of data or measurement methods and procedures | To justify this value a national governmental proof (by DNA) is needed according Gold Standard rules. CEDESOL tried to get this confirmation. However, for Bolivia the chance for governmental approval is very low, since the country does not accept the CDM and does not have an operating DNA. Thus, Gold Standard proposed to have the value revised by stakeholders: CEDESOL discussed this issue during Stakeholder Consultation Feedback round on PoA Design Level. This includes a renewed contacting of both DNA. |
| Purpose of data | Project emission calculation Baseline emission calculation |
| Additional comments |  |

| Data/parameter: | NCVb,wood |
| --- | --- |
| Unit | TJ/ton |
| Description | Net calorific value of woody biomass |
| Source of data | GS TPDDTEC Meth. |
| Value(s) applied) | 0.015 |
| Choice of data or measurement methods and procedures | Value from applied Methodology. |
| Purpose of data | Project emission calculation Baseline emission calculation |
| Additional comments |  |

| Data/parameter: | EFb,wood,CO2 |
| --- | --- |
| Unit | tCO2/TJ |
| Description | CO2 emission factor for Wood |
| Source of data | GS TPDDTEC Meth. |
| Value(s) applied) | 112 |
| Choice of data or measurement methods and procedures | Value from applied Methodology. |
| Purpose of data | Project emission calculation Baseline emission calculation |
| Additional comments |  |

| Data/parameter: | EFb,wood,nonCO2 |
| --- | --- |
| Unit | tCO2/TJ |
| Description | Non_CO2 emission factor of the fuel that is reduced. |
| Source of data | 2006 IPCC Guidelines for National Greenhouse Gas Inventories, Vol.2 Energy, Chapter 2, Stationary Combustion, Table 2.5 |
| Value(s) applied) | 9.592 |
| Choice of data or measurement methods and procedures | Default IPCC values for CH4 and N20 emissions for wood / wood waste, are applied. The following GWP100 are applied: 25 for CH4, 298 for N20 EF_wood_CH4= 0.3tCH4/TJ EF_wood_N2O = 0.004tN2O/TJ |
| Purpose of data | Project emission calculation Baseline emission calculation |
| Additional comments |  |

  - Data and parameters monitored

(Copy this table for each piece of data and parameter)

| Data/parameter: | Nr-d,y |
| --- | --- |
| Unit | Days |
| Description | Cumulative number of project technology-days included in the project database for project scenario r-d (rocket domestic) in year y |
| Measured/calculated/default | Calculate |
| Source of data | Sales record |
| Value(s) of monitored parameter | See relevant ER calculation spread sheet For y = 2016: 297,924 |
| Monitoring equipment | Not applicable |
| Measuring/reading/recording frequency: | Continuously |
| Calculation method (if applicable): | Not applicable |
| QA/QC procedures: | CEDESOL performs the data collection and puts the data into the sales record. myclimate revises and analyses this data |
| Purpose of data: | Project emission calculation Baseline emission calculation |
| Additional comments: | See excel files “GS1221_MR2_Sales record_CEDESOL_V1_22Aug17.xls” and “GS1221_MR2_ER Calc_CEDESOL_V1_22Aug17.xls” |

| Data/parameter: | Nr-ic,y |
| --- | --- |
| Unit | Days |
| Description | Cumulative number of project technology-days included in the project database for project scenario r-ic (rocket institutional/commercial) in year y. |
| Measured/calculated/default | Calculate |
| Source of data | 2012 figures from sales record and planning for future years. |
| Value(s) of monitored parameter | See relevant ER calculation spread sheet. For y = 2016: 6588 |
| Monitoring equipment | Not applicable |
| Measuring/reading/recording frequency: | Continuously |
| Calculation method (if applicable): | Not applicable |
| QA/QC procedures: | CEDESOL performs the data collection and puts the data into the sales record. myclimate revises and analyses this data |
| Purpose of data: | Project emission calculation Baseline emission calculation |
| Additional comments: | See excel files “GS1221_MR2_Sales record_CEDESOL_V1_22Aug17.xls” and “GS1221_MR2_ER Calc_CEDESOL_V1_22Aug17.xls” |

| Data/parameter: | Ur-d,y |
| --- | --- |
| Unit | Fraction |
| Description | Cumulative usage rate for technologies in project scenario r-d (rocket domestic) in year y, based on first linear assumption. |
| Measured/calculated/default |  |
| Source of data | First assumption based on CMEs experience. |
| Value(s) of monitored parameter | See relevant ER calculation spread sheet. For y = 2016: 1.0 |
| Monitoring equipment | Not applicable |
| Measuring/reading/recording frequency: | Annually |
| Calculation method (if applicable): | Not applicable |
| QA/QC procedures: | CEDESOL performs the data collection and puts the data into the project database. myclimate revises and analyses this data. |
| Purpose of data: | Project emission calculation Baseline emission calculation |
| Additional comments: | See excel files “GS1221_MR2_Monitoring & Usage Surveys_CEDESOL_V1_22Aug17.xls” |

| Data/parameter: | Ur-ic,y |
| --- | --- |
| Unit | Fraction |
| Description | Cumulative usage rate for technologies in project scenario r-ic (rocket institutional/commercial) in year y, based on first linear assumption. |
| Measured/calculated/default |  |
| Source of data | First assumption based on CMEs experience. |
| Value(s) of monitored parameter | See relevant ER calculation spread sheet. For y = 2016: 1.0 |
| Monitoring equipment | Not applicable |
| Measuring/reading/recording frequency: | Annually |
| Calculation method (if applicable): | Not applicable |
| QA/QC procedures: | CEDESOL performs the data collection and puts the data into the project database. myclimate revises and analyses this data. |
| Purpose of data: | Project emission calculation Baseline emission calculation |
| Additional comments: | See excel files “GS1221_MR2_Monitoring & Usage Surveys_CEDESOL_V1_22Aug17.xls” |

| Data/parameter: | Pr-d,d,y |
| --- | --- |
| Unit | tons/day |
| Description | Specific fuel savings for domestic rocket stoves in Bolivia of project scenario r-d (rocket domestic) against the baseline scenario d (domestic) in year y, as derived from the statistical analysis of the data collected from the field test. Verified with Lab test results. |
| Measured/calculated/default | Calculate |
| Source of data | Relevant Field Test, verified with Lab test results (Centro de Pruebas de Cocinas, CPC, La Paz 2013) See relevant FT spread sheet. |
| Value(s) of monitored parameter | 0.0054 |
| Monitoring equipment | Hand help portable electronic scale. This compact, accurate, and highly functional scale has features such as automatic shut-down, tare weight, display lock and audible feedback. The scale weighs in units of kilograms, pounds or ounces, and can convert between units. It is accurate to 1% for loads above 1kg (2.2 lb). Accuracy drops to 4% for loads between 0.25kg (0.55 lb) and 1kg (2.2 lb). Holds a maximum of 40kg (88 lb). It is resettable to 0 after every use or during use via the TARE feature and is accurate to 1% for our purposes. |
| Measuring/reading/recording frequency: | Annually |
| Calculation method (if applicable): | See Description of measurement methods for the parameter. |
| QA/QC procedures: | CEDESOL performs the data collection and puts the data into the project database. myclimate revises and analyses this data. |
| Purpose of data: | Project emission calculation Baseline emission calculation |
| Additional comments: | See excel file ”GS1221_MR2_Domestic-Rocket Stove_Field test_CEDESOL_V1_22Aug17.xls” |

| Data/parameter: | Pr-ic,ic,y |
| --- | --- |
| Unit | tons/day |
| Description | Specific fuel savings for institutional/commercial rocket stoves in Bolivia of project scenario r-ic (rocket institutional/commercial) against the baseline ic (institutional/commercial) in year y, as derived from the statistical analysis of the data collected from the baseline field survey and the lab test. |
| Measured/calculated/default | Calculate |
| Source of data | No kitchen tests available due to too low implementation rate. As a very conservative assumption the KT values of the domestic stoves are taken, proved with baseline survey and thermal efficiency of project stove from lab test (Centro de Pruebas de Cocinas, CPC, La Paz 2013). See relevant KT spread sheet (Domestic rocket stove scenario) |
| Value(s) of monitored parameter | 0.0054 |
| Monitoring equipment | Hand help portable electronic scale. This compact, accurate, and highly functional scale has features such as automatic shut-down, tare weight, display lock and audible feedback. The scale weighs in units of kilograms, pounds or ounces, and can convert between units. It is accurate to 1% for loads above 1kg (2.2 lb). Accuracy drops to 4% for loads between 0.25kg (0.55 lb) and 1kg (2.2 lb). Holds a maximum of 40kg (88 lb). It is resettable to 0 after every use or during use via the TARE feature and is accurate to 1% for our purposes. |
| Measuring/reading/recording frequency: | Annually |
| Calculation method (if applicable): | See Description of measurement methods for the parameter. |
| QA/QC procedures: | CEDESOL performs the data collection and puts the data into the project database. myclimate revises and analyses this data. |
| Purpose of data: | Project emission calculation Baseline emission calculation |
| Additional comments: | Field tests (in baseline and project scenario) were not performed for institutional/commercial rocket stoves, for conservatism purpose is used the value obtained in domestic rocket stoves. |

| Data/parameter: | LEp,y |
| --- | --- |
| Unit | tCO2e/yr |
| Description | Leakage for project scenario p in year y |
| Measured/calculated/default | Measured |
| Source of data | Leakage assessment on VPA-DD under B.5.2. |
| Value(s) of monitored parameter | 0 |
| Monitoring equipment | Not applicable |
| Measuring/reading/recording frequency: | Not applicable |
| Calculation method (if applicable): | Not applicable |
| QA/QC procedures: | Not applicable |
| Purpose of data: | Calculation of leakage |
| Additional comments: |  |

Leakage Assessment LE

As defined on PoA Level and as described in the TPDDTEC methodology every VPA must discuss the following potential sources of leakage:

L1) The displaced baseline technologies are reused outside the project boundary in place of lower emitting technology or in a manner suggesting more usage than would have occurred in the absence of the project.

Not possible: the base line kitchen equipment needs to be destroyed before it can be removed (fixed installation of adobe bricks or three stone fire).

- L1 = 0

L2) The non-renewable biomass or fossil fuels saved under the project activity are used by non-project users who previously used lower emitting energy sources.

Not reasonable: Similar baseline for neighboring families, so no fuel switch is possible due to the project.

- L2 = 0

L3) The project significantly impacts the NRB fraction within an area, where other CDM or VER project activities account for NRB fraction in their baseline scenario.

Not realistic: The project boundary is too big to have influence on the NRB fraction on a national scale. However, locally some variations are expected.

- L3 = 0

L4) The project population compensates for loss of the space heating effect of inefficient technology by adopting some other form of heating or by retaining some use of inefficient technology.

Negligible. In the project region, stoves are mainly integrated in the kitchen and not in the living room. Based on CEDESOL experience beneficiaries don’t use stoves as a heating device. Furthermore as an outcome of the first Kitchen Survey for VPA1 it could be demonstrated that only 2.2% of the beneficiaries used their old stove for heating purposes.

- L4 = 0

L5) By virtue of promotion and marketing of a new technology with high efficiency, the project stimulates substitution within households who commonly used a technology with relatively lower emissions, in cases where such a trend is not eligible as an evolving baseline

Not possible: The existing Baseline Scenario is inefficient kitchen equipment. There is currently almost no technology used that is more efficient than the stoves distributed by the project.

- L5 = 0

The result of the leakage assessment is that no potential source of leakage could be found at PoA Level that would lead to significant emissions. Therefore:

- L = ∑Li = 0

  - Implementation of sampling plan

>>

Monitoring and Usage surveys

The monitoring and usage survey was carried out for Domestic rocket stoves for Project scenario using representative and random sampling, following the guidelines of the methodology the sample sizes:

- Minimum sample size 100 if more than 1000 stoves are distributed in total, else 10% of group size. In the case of monitoring survey.

- The minimum total sample size is 100 (or population size, whichever is smaller), with at least 30 samples for project technologies of each age being credited. In the case of usage survey.

The VPA includes domestic and institutional rocket stove.

- Domestic rocket stove group size 	: 814

| Department | Number of stoves |
| --- | --- |
| Chuquisaca | 702 |
| Cochabamba | 112 |

- Institutional rocket stove group size 	:18

| Department | Number of stoves |
| --- | --- |
| Chuquisaca | 11 |
| Cochabamba | 7 |

Domestic Scenario:

106 monitoring and usage surveys were performed in the department of Chuquisaca as almost 88% of the domestic rocket stoves were installed in this department; 54 surveys in families with the project technologies for 3-4 years and 52 surveys in families with 4-5 years with the project technology. It was only consider these two ages because stove with 1 or 2 years does not represent a significant amount.

The families selected were beneficiaries that received the rocket stoves.

A summary of the main findings are included in the annex 3 and the excel file “GS1221_MR2_Monitoring & Usage Surveys_CEDESOL_V1_22Aug17.xls”.

Project Field Test Update

As stated in the PoA-DD section D.6.1 for every scenario CEDESOL performs a performance field tests update for a representative sample of the group as an extension of the previous project PFT and provides a fuel consumption assessment representative of project technologies currently in use.

In this VPA, 35 surveys were conducted for domestic rocket stoves in the Department of Chuquisaca because almost 88% of the domestic rocket stoves were installed in this department.

The project field test update has been conducted between November and December of 2016.

The field tests for institutional/commercial rocket stoves were not performed because the small number of installed stoves. But according to the results of the Baseline Survey and the thermal efficiency of project stove from lab test (Centro de Pruebas de Cocinas, CPC, La Paz 2013), the wood consumption in baseline scenario is 37.2 kg wood/unit/day and the laboratory thermal efficiency is 27%, therefore the wood consumption in project scenario is 13.8 kg wood/unit/day, this results in a fuel savings of 23.4 kg wood/unit/day.

According to the field tests the domestic rocket stoves have a fuel savings of 6.41 kg wood/unit/day, therefore the option to use the results from domestic rocket stoves to estimate the emission reduction in institutional or commercial stoves are conservative.

The baseline test for domestic stoves was done in this first monitoring report and it will be used for this or different VPAs e.g. same baseline for rocket and solar stoves.

Statistical analysis following the guidelines of the methodology of the test results lead to the specific fuel consumption per family. More detail in annex 4.

- Calculation of emission reductions or GHG removals by sinks

  - Calculation of baseline emissions or baseline net GHG removals by sinks

>>

Not applicable.

  - Calculation of project emissions or actual net GHG removals by sinks

>>

Not applicable.

  - Calculation of leakage

>>

In the specific micro VPA-DD is analysed and concluded that there is no leakage due to the project activity.

  - Summary of calculation of emission reductions or net  GHG removals by sinks

Following the methodology, since the baseline fuel and the project fuel are the same for every baseline-project couple under this PoA the following equation is applied to calculate the emission reduction:

For the emission Reduction Calculation we apply the relevant formula from the applied methodology explained in the PoA-DD in section D 6.2.

ERy = N r-d,y * U r-d-,y * P r-d,d,y * NCV b,wood * (f NRB, Bolivia * EF wood, CO2 + EF wood, nonCO2) + N r-ic,y * U r-ic,y * P r-ic,ic,y * NCV b,wood * (f NRB, Bolivia * EF wood, CO2 + EF wood, nonCO2)

Applied values for the Ex-ante Emission Reduction Calculation are listed above in the parameter sections D.1 and D.2. See also detailed calculation in relevant ER calculation spread sheet.

N r-d,y : Cumulative number of project technology-days included in the project database for project scenario r-d (rocket domestic) in year y

U r-d-,y : Cumulative usage rate for technologies in project scenario r-d (rocket domestic) in year y, based on first linear assumption.

P r-d,d,y : Specific fuel savings for domestic rocket stoves in Bolivia of project scenario r-d (rocket domestic) against the baseline scenario d (domestic) in year y.

NCV b,wood : Net calorific value of woody biomass

f NRB, Bolivia : Fraction of biomass used in year y for baseline scenario b that can be established as non‐renewable biomass.

EF wood, CO2 : CO2 emission factor for Wood

EF wood, nonCO2 : Non_CO2 emission factor of the fuel that is reduced.

N r-ic,y : Cumulative number of project technology-days included in the project database for project scenario r-ic (rocket institutional/commercial) in year y.

U r-ic,y : Cumulative usage rate for technologies in project scenario r-ic (rocket institutional/commercial) in year y, based on first linear assumption.

P r-ic,ic,y : Specific fuel savings for institutional/commercial rocket stoves in Bolivia of project scenario r-ic (rocket institutional/commercial) against the baseline ic (institutional/commercial) in year y.

In conclusion, the total of the emission reductions achieved during the monitoring period are:

Baseline emissions from domestic rocket stoves: 		5,560	tCO2e

Baseline emissions from domestic institutional/commercial rocket: 	123	tCO2e

Total baseline emissions: 		5,683	tCO2e

Project emissions from domestic rocket stoves: 		2,480	tCO2e

Project emissions from domestic institutional/commercial rocket: 	55	tCO2e

Total project emissions: 		2,535	tCO2e

Total leakage: 		0 	tCO2e

Total emission reductions: 		3,148	tCO2e

| - Item | Baseline emissions or baseline net GHG removals by sinks (t CO2e) | Project emissions or actual net GHG removals by sinks (t CO2e) | Leakage (t CO2e) | GHG emission reductions or net GHG removals by sinks (t CO2e) achieved in the monitoring period |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Up to 31/12/2012 | From 01/01/2013 | Total amount |
| - Total | 5,683 | 2,535 | 0.0 | - | 3,148 | 3,148 |

  - Comparison of actual emission reductions or net  GHG removals by sinks with estimates in registered PDD

| Item | Values estimated in ex ante calculation of registered PDD | Actual values achieved during this monitoring period |
| --- | --- | --- |
| Emission reductions or GHG removals by sinks (t CO2e) | 10,000 | 3,148 |

  - Remarks on difference from estimated value in registered PDD

>>

The main difference between the emission reduction estimated in the VPA-DD and the calculated in the second monitoring report was the reduction of the number of stoves installed. In the VPA-DD the project considered the implementation of 2500 domestic rocket stoves between 2011-2016 and 200 institutional/commercial rocket stoves in the same period, but because some delays in the project  implementation, until December of 2016, 814 domestic rocket stoves and 18 institutional/commercial rocket stoves were installed.

Contact information of project participants and responsible persons/entities

| Project participant and/or responsible person/ entity | Project participant Person/entity responsible for completing the CDM-MR-FORM |
| --- | --- |
| Organization name | Fundación CEDESOL |
| Street/P.O. Box | Calle Illapa # 2004 |
| Building |  |
| City | Cochabamba |
| State/region | Cochabamba |
| Postcode | Calle Illapa # 2004 |
| Country | Bolivia |
| Telephone | (591-4) 4286382 |
| Fax |  |
| E-mail | info@cedesol.org |
| Website | www.cedesol.org |
| Contact person | David Whitfield |
| Title | President Director |
| Salutation | Mr. |
| Last name | Whitfield |
| Middle name | Eugene |
| First name | David |
| Department |  |
| Mobile | 591 77900868 |
| Direct fax |  |
| Direct tel. |  |
| Personal e-mail | david@cedesol.org |

| Project participant and/or responsible person/ entity | Project participant Person/entity responsible for completing the CDM-MR-FORM |
| --- | --- |
| Organization name | Foundation myclimate – The Climate Protection Partnership |
| Street/P.O. Box | Sternenstrasse 12 |
| Building |  |
| City | Zürich |
| State/region | Zürich |
| Postcode | 8002 |
| Country | Switzerland |
| Telephone | +41 44 500 43 50 |
| Fax | +41 44 500 43 51 |
| E-mail | projects@myclimate.org |
| Website | www.myclimate.org |
| Contact person | Paul Leon |
| Title | Project Manager |
| Salutation | Mr |
| Last name | Leon |
| Middle name |  |
| First name | Paul |
| Department | Climate Offset Projects |
| Mobile |  |
| Direct fax |  |
| Direct tel. |  |
| Personal e-mail | paul.leon@myclimate.org |

Sustainability Monitoring conform sustainability monitoring plan in 	Appraisal Micro-Scale Validation Report

| No |  | 1 |
| --- | --- | --- |
| Indicator |  | Air quality – score positive |
| Mitigation measure |  | None needed |
| Chosen parameter |  | Number of beneficiaries who notice the improvement in air quality |
| Current situation of parameter |  | 100% beneficiaries noticed the improvement in air quality (Rocket stove scenario) |
| Estimation of Baseline situation of parameter |  | Noticeable smoke exposure conditions |
| Way of monitoring | How | Surveys containing questions about status of indoor air quality according to their perceptions before and during the use of ecological stoves. Beneficiaries noticing an improvement in air quality are counted. |
|  | When | Annually after first verification |
|  | By who | CEDESOL forms a team of professionals, interns and/or organizations. |

| No |  | 7 |
| --- | --- | --- |
| Indicator |  | Livelihood of the poor – score positive |
| Mitigation measure |  | None needed |
| Chosen parameter |  | Number of beneficiaries who notice savings in time, firewood and/or money |
| Current situation of parameter |  | 100% of beneficiaries noticed savings in time, firewood and/or money |
| Estimation of Baseline situation of parameter |  | An average household will consume between 5 and 15 kg. firewood per day (depending on region). According to The World Bank the Bolivian rural population spends approximately 7 million working days a year to collect firewood. Families who purchase dung and wood as fuel spend from 2 to 3 times as much money that a households using LPG. |
| Way of monitoring | How | Surveys with questions about the amount fuel, money and time saved. |
|  | When | Annually |
|  | By who | CEDESOL forms a team of professionals, interns and/or organizations. |
| Chosen parameter |  | Amount of Wood saved |
| Current situation of parameter |  | 55.39% of wood savings |
| Estimation of Baseline situation of parameter |  | An average household will consume between 5 and 15 kg. firewood per day (depending on region). |
| Way of monitoring | How | Weighings of firewood are going to be made in the Field Test |
|  | When | Every 2 years after first verification for a period of 3-4 days. |
|  | By who | A leader of each community will be trained in the educational program to help with the weighing. |

| No |  | 8 |
| --- | --- | --- |
| Indicator |  | Access to affordable and clean energy services |
| Mitigation measure |  | None needed |
| Chosen parameter |  | Number of households with access to this technology |
| Current situation of parameter |  | 814 domestic rocket stoves installed 18 commercial/institutional rocket stoves installed |
| Estimation of Baseline situation of parameter |  | The World Bank estimates that more than 70% of the rural population in Bolivia meet its energy demands with biomass. |
| Way of monitoring | How | A sales record of all installed stoves. |
|  | When | Upon delivery of the stoves |
|  | By who | CEDESOL |

| No |  | 9 |
| --- | --- | --- |
| Indicator |  | Human and institutional capacity |
| Mitigation measure |  | None needed |
| Chosen parameter |  | Number of people who are trained in our educational program |
| Current situation of parameter |  | 41 of Innovative Leaders trained overall and 832 of folks completing the Modular Environmental Training (MET) |
| Estimation of baseline situation of parameter |  | 0 |
| Way of monitoring | How | The project will have a strong educational component through a Modular Environmental Training (MET). The trained people will be count. |
|  | When | A module every two months for 12 months (6 modules). The modules were 2 days long. |
|  | By who | CEDESOL |

| No |  | 11 |
| --- | --- | --- |
| Indicator |  | Technology transfer and technological self-reliance |
| Mitigation measure |  | None needed – the Project itself and the above justifications support this indicator as “positive” |
| Chosen parameter |  | The number of beneficiaries who can use and maintain their stoves. |
| Current situation of parameter |  | 814 families that are trained about the use and maintenance of their stoves. 18 institutions that are trained about the use and maintenance of their stoves. |
| Estimation of baseline situation of parameter |  | 0 |
| Way of monitoring | How | Training will be made to all beneficiaries |
|  | When | Upon delivery of the stoves |
|  | By who | CEDESOL |
| Chosen parameter |  | The number of beneficiaries who will receive training for the assembly of rocket stoves. |
| Current situation of parameter |  | 814 families received training for the assembly of rocket stoves 18 institutions received training for the assembly of rocket stoves |
| Estimation of baseline situation of parameter |  | 0 |
| Way of monitoring | How | The training program ensures the training of a leader who is capable of assembling rocket stoves. |
|  | When | As part of the first module of the training program. |
|  | By who | CEDESOL |

Monitoring and Usage Survey Results

| Summary | Value |
| --- | --- |
| Samle size, Number of M&U surveys | 106 |
| Sample size, Number of project technologies with age 3-4 | 54 |
| Sample size, Number of project technologies with age 4-5 | 52 |

Domestic stoves

| Question | Value |  |
| --- | --- | --- |
| B. Data from the Older Stove (BL) |  |  |
| 1. Type of stove |  |  |
| Gas stove | 17.9% |  |
| Primitive Clay/ Adobe stove | 82.1% |  |
| BL Wood consumption (kg wood/ unit/ day) | 11.2 | Monitoring Survey |
| Old stove with chimney | 0.0% |  |
| 2. Does your kitchen have a chimney? |  |  |
| Yes | 0.0% |  |
| 4. Use of the kitchen |  |  |
| Domestic use | 100% |  |
| Commercial use | 0% |  |
| Institutional use | 0% |  |
| 5. People living and eating at home (including schools) |  |  |
| <10 years old | 13% |  |
| 11-64 years old | 84% |  |
| >65 years old | 3% |  |
| B.1. Fuel Base Line(BL) |  |  |
| 8. Type of Fuel and Amount |  |  |
| Wood |  |  |
| Wood (if picked up) | 336.0 | kg/mes |
| Time (Hours/Week) | 3.6 |  |
| Distance (km/month) | 3.6 |  |
| Frequency (per week) | 2.1 |  |
| Wood (if bought) | - | kg/mes |
| Time (Hours/Week) | - |  |
| Distance (km/month) | - |  |
| Frequency (per week) | - |  |
| Price (Bs/kg) | - |  |
| Gas |  |  |
| Quantity | 1.83 |  |
| Unit | Garaffa |  |
| Time (Hours/Week) | 0 |  |
| Distance (km/month) | 0 |  |
| Frequency (per week) | 0 |  |
| Price (Bs/kg) | 25.34782609 |  |
| C. Details of the new kitchen |  |  |
| C.1 Fuel |  |  |
| 10. What has been done with the old kitchen? |  |  |
| I sold / as a gift | 0.0% |  |
| the destroyed | 56.7% |  |
| It's in the house and used | 15.6% |  |
| It is in the house and never used | 27.8% |  |
| 11. How many times do you cook a day with your organic kitchen? |  |  |
| 3 times | 100.0% |  |
| 12. Does the family cook more food with organic cooking compared to the amount that was used to cook on the traditional stove in one day? |  |  |
| No | 100.0% |  |
| 13. Has there been any change in the use of fuel (with the new stove)? |  |  |
| Yes | 100.0% |  |
| 14. Fuel type, amount and frequency of pick up [with the (s) Kitchen (s) new (s)]. |  |  |
| Wood (kg wood/ unit/ day) | 6.1 | Monitoring Survey |
| 15. Have you changed the way people buy? |  |  |
| Gathering firewood |  |  |
| Without changes | 0.0% |  |
| Best | 100.0% |  |
| Worst | 0.0% |  |
| Expenditure |  |  |
| Without changes | 0.0% |  |
| Best | 0.0% |  |
| Worst | 0.0% |  |
| The time to collect |  |  |
| Without changes | 0.0% |  |
| Best | 100.0% |  |
| Worst | 0.0% |  |
| 16. Which fuel do you use in what period of day? |  |  |
| Wood |  |  |
| Morning | 11.2% |  |
| Afternoon | 1.0% |  |
| Evening | 86.7% |  |
| Night | 1.0% |  |
| Gas |  |  |
| Morning | 100.0% |  |
| Afternoon | 0.0% |  |
| Evening | 0.0% |  |
| Night | 0.0% |  |
| 17. How much fuel do you use per Season? |  |  |
| Spring | 10.9% |  |
| Summer | 12.0% |  |
| Autumn | 10.9% |  |
| Winter | 66.3% |  |
| 18. Is there a fair day or during the weekend when you do not cook? |  |  |
| No | 100.0% |  |
| 19. Was it easier to attain fuel 5 years ago compared to now? |  |  |
| Yes | 100.0% |  |
| ¿Why? |  |  |
| (-) Distance | 44.6% |  |
| (+) Fuel | 55.4% |  |
| (+) easy | 0.0% |  |
| other | 0.0% |  |
| 20. Is the fuel now more expensive than 5 years ago? |  |  |
| Yes | 16.0% |  |
| C.2. New kitchen Maintenance (PS) |  |  |
| 21. What is the state of the ecological kitchen? |  |  |
| Excellent | 0.9% |  |
| Okay | 29.2% |  |
| Regular | 69.8% |  |
| Bad | 0.0% |  |
| 22. What do you like about your ecological kitchen? |  |  |
| Tradition | 27.0% |  |
| Taste of Food | 36.0% |  |
| Cost Efficient | 0.4% |  |
| Simplicity of Use | 1.1% |  |
| Best food available | 0.0% |  |
| Ignites Easily | 0.0% |  |
| Serves many pots | 0.0% |  |
| Don’t know any other stoves | 0.0% |  |
| Cooks Fast | 0.0% |  |
| Temperature is easily controlled | 0.0% |  |
| Other | 35.6% |  |
| 23. What problems do you have in the use of ecological kitchen? |  |  |
| It has been oxidized | 0.00% |  |
| Problems with fireplace | 1.83% |  |
| Break arts | 11.01% |  |
| Problems with grid | 9.17% |  |
| Other (Nothing so far) | 77.98% |  |
| 24.¿Do you have questions about maintaining ecological kitchen? |  |  |
| Yes | 0.00% |  |
| Usage survey and Sustainable Indicators (PS) |  |  |
| 25. Use of the ecological stove |  |  |
| Domestic use | 100.00% |  |
| Commercial use | 0.00% |  |
| Institutional use | 0.00% |  |
| 26. Use of the ecological stove |  |  |
| Yes, I use | 100.00% |  |
| Surveyer's check | 99.06% |  |
| 27. How many times did you use the old stove? |  |  |
| Never | 76.42% |  |
| Once per week | 0.94% |  |
| Other (when necessary) | 20.75% |  |
| Surveyer's check - The old stove has been used | 3.77% |  |
| Surveyer's check - The old stove has not been used | 95.28% |  |
| 28. Have you noticed a difference in the quality of air in their homes through the use of ecological kitchens? |  |  |
| Yes | 100.0% |  |
| 29. With the effective use of ecological kitchens, have noticed |  |  |
| Saving money | 26.4% |  |
| Time saving | 100.0% |  |
| 30. Ecological Stoves status (surveyer's check) |  |  |
| Ok | 100.0% |  |

Project Field Test Update Results and Analysis

|  |  | Domestic Rocket Stove |
| --- | --- | --- |
|  |  | Savings per day per unit |
|  |  | Wood (kg / unit / day) |
| Requested number of measurements |  | >=20 |
| Number of measurements |  | 35 |
| Mean |  | 5.400 |
| Standard Deviation |  | 1.92 |
| Standard Error |  | 0.32 |
| t Value |  | 1.690 |
| Precision |  | 10.1% |
| 90% Conf. Int. High |  | 5.95 |
| 90% Conf. Int. Low |  | 4.85 |
| Mean +30% |  | 7.02 |
| Mean - 30% |  | 3.78 |
| Conf. Int. inside +-30% |  | yes |
| Relevant Value |  | mean |
| Fuel Savings |  | 55.39% |
| Consumption of wood - kg / unit / day Baseline Field Test (Sep 2014) |  | 12.106 |

-

- --

- -

- - - - -

Document information

| Version | Date | Description |
| --- | --- | --- |
| 05.1 | 4 May 2015 | Editorial revision to correct version numbering. |
| 05.0 | 1 April 2015 | Revisions to: - Include provisions related to delayed submission of a monitoring plan; - Provisions related to the Host Party; - Remove reference to programme of activities; - Overall editorial improvement. |
| 04.0 | 25 June 2014 | Revisions to: - Include the Attachment: Instructions for filling out the monitoring report form (these instructions supersede the "Guideline: Completing the monitoring report form" (Version 04.0)); - Include provisions related to standardized baselines; - Add contact information on a responsible person(s)/ entity(ies) for completing the CDM-MR-FORM in A.6 and Appendix 1; - Change the reference number from F-CDM-MR to CDM-MR-FORM; - Editorial improvement. |
| 03.2 | 5 November 2013 | Editorial revision to correct table in page 1. |
| 03.1 | 2 January 2013 | Editorial revision to correct table in section E.5. |
| 03.0 | 3 December 2012 | Revision required to introduce a provision on reporting actual emission reductions or net GHG removals by sinks for the period up to 31 December 2012 and the period from 1 January 2013 onwards (EB70, Annex 11). |
| 02.0 | 13 March 2012 | Revision required to ensure consistency with the "Guidelines for completing the monitoring report form" (EB 66, Annex 20). |
| 01 | 28 May 2010 | EB 54, Annex 34. Initial adoption. |
| Decision Class: Regulatory Document Type: Form Business Function: Issuance Keywords: monitoring report |  |  |

Our program of holistic well being meets the “first of its kind” guideline, as described in EB 69 REPORT annex 7, GUIDELINES ON ADDITIONALITY OF FIRST-OF-ITS-KIND PROJECT ACTIVITIES (Version 02.0) for project activities and is actually a first of its kind in concept as well since we will work to equally give our beneficiaries educational as well as technological tools that they can use to make continually better decisions about their lives.  We incorporate empowerment of women as part of our value chain and support that, by attitude change in conjunction with technological interventions we can achieve a “lasting impact”, especially considering propagation of the better attitudes and knowledge through the “kitchen classroom” most children unconsciously learn in.

Beneficiaries are qualified through a participative group diagnostic where it is established that wood fuel is their primary fuel, that the potential beneficiaries believe the intervention will improve their living standards, that the beneficiaries will become active members of the Environmental Well-being Squads (EWBS), will provide usage information, allow monitoring and will assign their rights to emissions reduction credits to CEDESOL in exchange for participation in the subsidized program and acquiring the improved cooking devices via subsidized prices. They must also accept paying a % of the cost of the devices (usually around 50%) and cannot receive the devices for free.

According to the Global Alliance for Clean Cookstoves’ (GACC) Adoption Indicators, the % of Population using improved biomass cookstoves in Bolivia (0.687) is less than 1%, which demonstrates that without this intervention improved cookstoves are NOT being taken up voluntarily by the population. https://web.archive.org/web/20140511024315/http://www.cleancookstoves.org:80/countries/america/bolivia.html

In rural areas the supply of hydrocarbons is very low. The main energy source in these scattered and remote areas is biomass (especially wood), which on average covers 80% of the total rural energy demand (there are some areas where this resource covers up to 97% of this demand, a situation that has not changed in recent years).
Instead, the use of Liquefied Petroleum Gas (LPG), widespread in urban, is only present in major rural centers. In the rest of the country there simply is no availability of the fuel, said the report. http://plataformaenergetica.org/content/3308

Bolivia, with a population of approximately 10.4 million inhabitants, is considered one of the poorest countries in Latin America. While urban areas such as La Paz and Santa Cruz are modern cities with a relatively good supply of modern energy services, the majority of Bolivia’s rural areas are still experiencing a lack of most basic services, including reliable and affordable access to electricity and improved biomass cooking stoves. https://energypedia.info/wiki/Bolivia_Country_Situation

This table was developed from information obtained from the Global Alliance for Clean Cookstoves, in which they cited as their Source: Food and Agriculture Organization, United Nations Development Programme, World Bank World Economic Forum, and World Health Organization - http://cleancookstoves.org/country-profiles/92-bolivia-plurinational-state-of.html