Monitoring Report

###### PUBLICATION DATE  14.10.2020
VERSION  v. 1.1 
RELATED SUPPORT – TEMPLATE GUIDE Monitoring Report v. 1.1

This document contains the following Sections

Key Project Information

SECTION A - Description of project

SECTION B - Implementation of project

SECTION C - Description of monitoring system applied by the project

SECTION D - Data and parameters

SECTION E - Calculation of SDG Impacts

SECTION F - Safeguards Reporting

SECTION G - Stakeholder inputs and legal disputes

### KEY PROJECT INFORMATION

##### Key Project Information

| GS ID (s) of Project (s) | GS3906 |
| --- | --- |
| Title of the project (s) covered by monitoring report | Biogas project, Uttarakhand, India |
| Version number of the PDD/VPA-DD (s) applicable to this monitoring report | 6.5 |
| Version number of the monitoring report | 1.2 |
| Completion date of the monitoring report | 24/05/2022 |
| Date of project design certification | 02/01/2019 |
| Date of Last Annual Report | 14/09/2021 |
| Monitoring period number | 3rd |
| Duration of this monitoring period | 01/01/2020-31/12/2020 |
| Project Representative | HELVETAS Swiss Intercooperation Partners in Prosperity (PnP) WWF Switzerland myclimate - The Climate Protection Partnership |
| Host Country | India |
| Activity Requirements applied | Community Services Activities Renewable Energy Activities Land Use and Forestry Activities/Risks & Capacities N/A |
| Methodology (ies) applied and version number | Gold Standard Methodology: Technologies and Practices to Displace Decentralized Thermal Energy Consumption version 2.0 |
| Product Requirements applied | GHG Emissions Reduction & Sequestration Renewable Energy Label N/A |

##### Table 1 - Sustainable Development Contributions Achieved

| Sustainable Development Goals Targeted | SDG Impact | Amount Achieved | Units/ Products |
| --- | --- | --- | --- |
| SDG 1: No poverty | Cumulative number units of biogas units installed | 3,900 | Units |
| SDG 2: Zero Hunger | Share of farmers who used slurry as fertilizer | 72.97 | % |
|  | Number of people trained (men and women) on different aspects of the project | 1,091 persons and 19 User Groups | Number of people |
| SDG 3: Good health and well-being | User’s perception on smoke. | 100.00 | % |
|  | Concerning soil pollution, share of farmers who used slurry as fertilizer | 72.97 | % |
| SDG 4: Education | Number of people trained (men and women) on different aspects of the project | 1,091 persons and 19 User Groups | Number of people |
| SDG 5: Gender equality | Number of women trained by ICSD (since 2019 PnP) on income generating activities | 353 | Number of people |
|  | Proportion of farmers who saves time for collecting fuel wood | 98.88 | % |
| SDG 7: Affordable and clean energy | Number of persons that benefit from efficient and clean technologies | 18,162 | Number of people |
| SDG 8: Decent work and economic growth | Number of local people employed (men and women) due to the project activity | 4 | Number of people |
|  | Average wages of people employed (men and women) due to the project activity | 338,181 | INR |
| SDG 12: Sustainable consumption and production | Fuel savings in % achieved by project technologies compared to baseline | 91.80 | % |
| SDG 13: Climate action | ER expected in the crediting period2018 | 16,609 | VERs |
| SDG15: Life on Land | Amount of wood equivalents saved by the project | 3.49 | Tons/y/HH |
| SDG17: Partnership for the goals | Number of people trained (men and women) on different aspects of the project | 1,091 persons and 19 User Groups | Number of people |
| SDG17: Partnership for the goals | Cumulative number units of biogas units installed | 3,900 | Units |

##### Table 2 – Product Vintages

|  |  | Amount Achieved |
| --- | --- | --- |
| Start Dates | End Dates | VERs |
| 01/01/2020 | 31/12/2020 | 16,609 |

DESCRIPTION OF PROJECT

General description of project

>>

The Biogas project, Uttarakhand in India will install 4,900 biogas plants constructed in the villages surrounding the Jim Corbett National Park and Nandhor Wild Life Sanctuary in the districts of Nainital, Udham Singh Nagar, and Haridwar in Uttarakhand and in the districts of Sravasti and Bahraich in Uttar Pradesh. Until December 31, 2020 - 3,900 biogas plants have been installed.

This project was developed in response to the findings from WWF India preliminary study, and because of the co-benefits from Intercooperation Social Development India (ICSD) sustainable rice project (now the name of the entity is Partners in Prosperity - PnP). The project aims to reduce the amount of fuelwood used for cooking and to replace inefficient traditional cooking stoves with cleaner biogas stoves. Between 2008 and 2010, WWF India installed 300 biogas plants immediately around the Jim Corbett National Park. Considering the advantages and availability of sufficient substrate (dung) and water, the HHs rapidly adopted this technology. As a result of three years of operations, it was seen that the fuelwood utilization had reduced substantially amongst the HHs from 24 kg/day to less than 6 kg/day. Therefore, it is believed that rapid broadcasting of the HH biogas system is possible in the area and this will have the co-benefit of generating slurry, which can be used as manure in the organic rice farming system that PnP and HELVETAS are helping to establish in the region.

Stakeholders and activities of the project

PnP is the implementing entity of the Biogas Project in Uttarakhand, India, with the help of HELVETAS as the technical backstopping. WWF Switzerland will cover one third of the total cost as an upfront payment for the generated carbon credits. Another 1/3 of the cost will be put as subsidies from the Indian government or corporate sources and 1/3 must be contributed by the HHs adopting biogas plants. PnP manages the database, checks the quality of the installed plants, ensures after sales services through pre-qualified companies and manages the contribution from Indian government and from the HHs. Carbon finance will be used towards subsidization of the units, trainings, operations and maintenance, reaching people in remote areas and other activities pertaining to the project.

Monitoring period: 01/01/2020 – 31/12/2020 (including both day)

Emission Reductions: 16,609

Location of project

>>

Host Party

Republic of India

Region/State/Province etc.

The biogas plants under the proposed project will be installed in 5 out of the 676 districts in India, which are Nainital, Udham Singh Nagar, Haridwar, Sravasti and Bahraich.

City/Town/Community etc.

The 4,900 biogas plants under the proposed project will be installed in different blocks of the districts of Nainital, Udham Singh Nagar, Haridwar, Sravasti and Bahraich in India.

Physical/Geographical location

The biogas plants under the proposed project will be built across various locations of the districts of Nainital, Udham Singh Nagar, Haridwar, Sravasti and Bahraich in India. Details of the geographic location are presented in the maps below:

/Table: A.2.1 Map of India: Uttarakhand and Uttar Pradesh.

Table A.2.2 Overview of Districts of Uttarakhand.

Table A.2.3 Overview of Districts of Uttar Pradesh

| Districts | Block |
| --- | --- |
| Nainital | Kotabag, Ramnagar, Betalghat, Haldwani, Bhimtal, Okhalkanda, Ramgarh) |
| Udham Singh Nagar | Jaspur, Kashipur, Bajpur, Pantnagar-Gadarpur, Rudrapur-Kiccha, Sitarganj, Khatima |
| Haridwar | Bhagwanpur, Bahadrabad, Laksar, Narsan, Khanpur, Roorkee |
| Sravasti | Sirsiya |
| Bahraich | Balha, Chitaura, Nanpara, Nawabganj, Risia, Shivpur, Mahasi, Mihinpurwa |

GPS-coordinates of project location:

| GPS-coordinates | Nainital | Udham Singh Nagar | Haridwar | Bahraich | Sravasti |
| --- | --- | --- | --- | --- | --- |
| Latitude | 29° 22’ 48’’ N | 28° 54’ 42’’ N | 29° 56’ 53’’ N | 27° 34' 27.44" N | 27° 31' 1.46" N |
| Longitude | 79° 27’ 00’’ E | 79° 31’ 12’’ E | 78° 09’ 37’’ E | 81° 35' 41.06" E | 82° 03' 2.23" E |

Reference of applied methodology

>>

Gold Standard Methodology: Technologies and Practices to Displace Decentralized Thermal Energy Consumption v02.

Crediting period of project

>>

The project has a renewable crediting period.

1st GS Crediting Period: 02/01/2017 – 01/01/2024

The starting date of operation: 15/01/2015 – First biogas unit installed

Registration date of the project activity: 02/01/2019

IMPLEMENTATION OF PROJECT

Description of implemented project

>>

Until December 31st of 2020 the project has installed the biogas units in 3900 HHs in 2 State in 5 Districts in India, for each one a family size biogas is installed.  The biogas unit is either 2 or 3m3 capacity depending on the number and type of cattle owned by the HH and the number of people in the HH. Average cattle holding is 2-4 cows, bullocks or buffaloes, which provide sufficient manure for these sizes of biogas plants.

This project is meant for creating sustainable energy supply to the HHs for their energy needs and result in greenhouse gas (GHG) emission savings. Indeed, the biogas displaces GHG emissions from fuelwood that are currently used for cooking. The biogas produced from cattle manure is a renewable source of energy as the CO2 that is absorbed during the growth of the organic matter in the dung equals the CO2 emitted when the biogas is burnt. In accordance with approved methodology used, emission reductions are calculated for the non-renewable part of the fuelwood that is used for cooking without the proposed project activity.

The project will have multiple sustainable development benefits in addition to the reduction of GHG emissions, as follow:

- Efficient cooking stoves fired with biogas reduce indoor air pollution and respiratory problems currently caused by smoke from inefficient cook stoves burning fuelwood;

- The installation of a biogas unit reduces the consumption of fuelwood by participating HHs and therefore reduce the pressure on scarce forest resources in the project area;

- Substantial decrease in degradation of forests in and around the forest area

- Women and children can use time that was otherwise required for collecting fuelwood for education and generating income;

- Improve livelihood of rice farmers by the combination of the biogas project and the organic rice project of Coop (implemented by Helvetas and PnP).

- Biogas provides a more convenient, dependable energy source that is renewable and that reduces cooking time and cleaning time of the kitchen (less soot and particulate matter produced);

- The slurry produced from the biogas units is a valuable organic fertiliser that can be applied directly to the fields or composted with other organic material to improve crop yields and reduce the use of chemical fertilisers.

- Better health of women and children (less smoke in kitchen)

- Improved productivity of farming due to slurry application (less temporary nitrogen blockage in the soil, more easily available nutrients for top dressing)

- Skilled manpower who are able to provide their services towards construction, maintenance, marketing and financing of biogas plants

- Reduced human-wildlife conflict in the project area.

PnP has developed extensive knowledge about biogas units that are suitable for rural HHs in India. They know what functions well and what may induce problems, as well as knowledge about waste management, slurry application, composting and proper use of slurry or compost. They conduct meetings with eligible HHs and provide training to transfer this knowledge.

Project Activity has been implemented and operated as per the registered GS Passport /PDD after the Design Change (see section B.2.5 below) and there have been no major changes during the current monitoring period as no new biodigester were installed in period 01/01/2020-31/12/2020.

The project is not part of another VPA or CPA that has been excluded from a registered Programme as a result of erroneous inclusion of project activities.

Forward Action Requests

>>

Based on COVID_DEV 166 document a FAR is released for current verification:

PD shall check the monitored value of the parameter during the next verification cycle

(i.e., for MP post 31/12/2019) and retroactively adjust the number of ERs for the

current verification accordingly, if the actual trend (in the parameter value) shows

that the ERs for the current verification have been overestimated.

- The value of firewood consumption in biogas plant users is (PFT 2021) 0.00085 t/day/stove, but in PFT 2017 upper bound value was 0.00224 t/day/stove, it is concluded that there is not an overestimation is previous verification as the surveys conducted this year showed a reduction of previous value used. Therefore, there is no need for retroactively adjust the number of ERs in previous verification.

Post-Design Certification changes

>>

Temporary deviations from the approved Monitoring & Reporting Plan, methodology or standardized baseline

>>

Not applicable.

Corrections

>>

Not applicable.

Changes to start date of crediting period

>>

Not applicable.

Permanent changes from the Design Certified monitoring plan, applied methodology or applied standardized baseline

>>

Not applicable.

Changes to project design of approved project

>>

A Post Registration Change was approved on June 4, 2020. The project has included a new state Uttar Pradesh as part of project scope.

DESCRIPTION OF MONITORING SYSTEM APPLIED BY THE PROJECT

>>

The applied methodology in the project requests continuous and periodic monitoring activities. The monitoring tasks undertaken continuously are:

A. Total Sales Record

The following data is recorded for all installed biogas units;

            - Date of sale

            - Geographic area of sale

            - Model/type of project technology sold

            - Quantity of project technologies sold

            - Name and telephone number (if available), and address:

              - Required for all bulk purchasers (retailers)

              - All end users

            - Mode of use: domestic

            - Stove identification number

Each bio-digester has a unique identification number. This project has a unique geographical reference/file number.

B. Project Database

The project database is derived from the total installation record with project technologies. One scenario was established: HHs cooking on traditional open fire using firewood in the baseline. A total sales record and project database are maintained continuously. The project database is derived from the total sales record leading to the one parameter project technology days Np,y.

C. Prior to first Verification

Baseline and Project non-renewable biomass (NRB) assessment

The NRB estimation was made to the state of Uttarakhand and Uttar Pradesh and the five districts included in the project, see PDD version 6.5 appendix N° 9 - NRB Assessment.

As per applied methodology the non-renewable biomass fraction is fixed, and the project proponent may at any time over the course of a project activity choose to re-examine renewability by conducting a new NRB assessment as it was the case as the project conducted a Post Registration Change approved June 4, 2020. In case of a renewal of the crediting period and as per GS rules, the NRB fraction must be reassessed as any other baseline parameters and updated in line with most recent data available.

Baseline and Project surveys

This survey was explained as part of the 1st Monitoring Report.

Baseline and Project Field Tests – Pb,y and Pp,y

The baseline field test and the first project field test were explained as part of the 1st Monitoring Report.

D. Ongoing Monitoring Studies

The following ongoing monitoring studies were conducted for the project scenario following verification of the associated initial project studies. These monitoring studies investigate and define parameters that could not be determined at the time of the initial project studies or that change with time.

- Monitoring Survey – This shall be completed annually, beginning 1 year after project registration

The monitoring survey investigates changes over time in a project scenario by surveying end users with project technologies on an annual basis. It will provide critical information on year-to-year trends in end user characteristics such as technology use, fuel consumption and seasonal variations.

Monitoring Survey Sample size:

As per applied methodology monitoring surveys should be applied to end users of the project scenario – biogas users – with the same sampling a survey needs to be carried out for each baseline and project scenario using representative and random sampling, following the guidelines for minimum sample size:

- Group size <300: Minimum sample size 30 or population size, whichever is smaller

- Group size 300 to 1000: Minimum sample size 10% of group size

- Group size > 1000 Minimum sample size 100

Monitoring Survey Sampling approach:

End users from a given project scenario are selected using stratified random sampling of user’s geographic distribution and different ages of the technology (because the Usage Survey was conducted at the same time) was factored into the selection criteria. A Stratified Sampling approach is used and the sub-populations are divided in districts (called the strata). The project will have as much stratums as districts with biogas unit implemented have, in this case three districts.

The number of HHs sampled for each district is proportional to the size of the district within the population. The HH to be interviewed were selected randomly (using the next link https://stattrek.com/statistics/random-number-generator.aspx) for sampling. The list of HHs selected are included in the excel document where it is described the procedures to select the HHs to be surveyed.

| Scenario | Population size (stoves constructed until December 2020) | Sample size |
| --- | --- | --- |
| HHs using the bio-digester | 3,900 | 178 |
| - District 1: Haridwar | 461 | 12 |
| - District 2: Nainital | 2,023 | 85 |
| - District 3: Udham Singh Nagar | 1,016 | 26 |
| - District 4: Bahraich | 394 | 55 |
| - District 5: Shrawasti | 6 | 0 |

Monitoring Survey Representativeness:

The monitoring survey is only conducted with end user’s representative of the project scenario and who are using the project technology at the time of the survey. End users are selected using stratified random sampling of users in three districts (Nainital, Udham Singh Nagar, and Haridwar) with the technology installed with different ages (age0-1 and age1-2). End users are surveyed with care taken to collect information pertaining to seasonal variations in technology and fuel use patterns (including the type of fuels used as primary and secondary source). In case other fuels are used as primary fuels, the frequency and quantity of consumption is calculated and the weighted percentage (based on the quantity of hour used per day) of biogas users will be included in the drop-off rate.

Project scenario (the database of the survey is included in excel file ‘Monitoring-Usage Survey 2021’ spreadsheet ‘Mon&Usa’):

- The survey was conducted between July-October of 2021.

- 78% of the HHs use biogas as primary fuel (cell BW185 of survey database), 14% use LPG (cell BW187 of survey database) and 7% use firewood as primary fuel (cell BW189/BW191 of survey database). As secondary fuel, 56% use LPG (cell BX187 of survey database) and firewood is used by 12% of the families (cell BJ149 of survey database).

- Average fuelwood consumption for cooking per HH per day is 0.68kg (cell CA184 of survey database).

- Average time spent for firewood collection is 2.12 hours a month (cell DQ184 of survey database).

- Manure management: 77% of families put the manure in the bio-digester (cell GK185 of survey database).

- Usage Survey – completed annually

The usage survey provides a single usage parameter that is weighted based on drop off rates that are representative of the age distribution for project technologies in the total sales record. A usage parameter must be established to account for drop off rates as project technologies age and are replaced. A usage parameter is required prior to any request for issuance.

Usage Survey Sample size:

As per applied methodology the interviews in a usage survey are conducted in person and include expert observation by the interviewer within the kitchen in question. The usage survey establishes a useful lifetime for technologies after which they are removed from the project database and no longer credited. The minimum total sample size will be 100, with at least 30 samples for project technologies of each age being credited.

Usage Survey Sampling approach:

End users from a given project scenario are selected using stratified random sampling of user’s geographic distribution and different ages of the technology (because the Usage Survey was conducted at the same time) was factored into the selection criteria. A Stratified Sampling approach is used and the sub-populations are divided in districts (called the strata). The project will have as much stratums as districts with biogas unit implemented have, in this case three districts.

The number of HHs sampled for each district is proportional to the size of the different ages of the technology  and the district within the population. The number of samples of project technologies of age1-2, age2-3, age3-4 and age4-5 is above 30, complying the minimum number requested by the methodology. The HH interviewed are selected randomly (using the link https://stattrek.com/statistics/random-number-generator.aspx) for sampling. The list of HHs selected are included in the excel document where it is described the procedures to select the HHs surveyed.

To ensure conservativeness, participants in a usage survey with technologies in the first year of use (age0- 1) must have technologies that have been in use on average longer than 0.5 years. For technologies in the second year of use (age1-2), the usage survey must be conducted with technologies that have been in use on average at least 1.5 years, and so on (meth. p. 24)

In search of the value for parameter usage rate of a biogas unit, a question about its use is included in the monitoring and usage surveys performed in 2021.

The Usage survey (with the Monitoring Survey) conducted in 2021.

| Scenario | Population size (stoves constructed until December 2020) | Sample size |
| --- | --- | --- |
| HHs using the bio-digester | 3900 | 178 |
| - Age1-2 | 177 | 34 |
| - Haridwar - Nainital - Udham Singh Nagar - Bahraich - Shrawasti | 0 0 0 171 6 | 0 0 0 34 0 |
| - Age2-3 | 392 | 37 |
| - Haridwar - Nainital - Udham Singh Nagar - Bahraich - Shrawasti | 0 169 0 223 0 | 0 16 0 21 0 |
| - Age3-4 | 672 | 33 |
| - Haridwar - Nainital - Udham Singh Nagar - Bahraich - Shrawasti | 20 652 0 0 0 | 0 33 0 0 0 |
| - Age4-5 | 1615 | 37 |
| - Haridwar - Nainital - Udham Singh Nagar - Bahraich - Shrawasti | 299 514 802 0 0 | 7 12 18 0 0 |
| - Age5-6 | 1044 | 37 |
| - Haridwar - Nainital - Udham Singh Nagar - Bahraich - Shrawasti | 142 688 214 0 0 | 5 24 8 0 0 |

Summary of Usage Survey Result:

|  | Age1-2 | Age2-3 | Age3-4 | Age4-5 | Age5-6 | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Usage Survey 2021 | 76% | 70% | 76% | 81% | 81% | 77%* |

* The average usage rate values found in Usage Survey 2021 was 76.97%. The usage rate weighted of each age being credited is 78.62%. For conservativeness is used the lowest value for the monitoring period.

- Project FT Update – completed every other year (every two years)

The PFT update is an extension of the project PFT and provides a fuel consumption assessment representative of project technologies currently in use every two years. Hence the PFT update shall account for changes in the project scenario over time as project technologies age and new customers are added, also as new models and designs are introduced. It is legitimate to apply an Age Test instead of a PFT, to project technologies which remain materially the same year after year.

The sample size used in the FT was based on the results obtained from first and second project FT. There were conducted in October 2015 and 50 test were performed and an error of 7.92% and also in June and July 2017 were conducted 50 test with an error of 9.82%, both have complied the 90/30 rule. The sample size for the FT was defined as 50HHs. The project FT update was conducted between the months of July and October 2021.

52 tests were performed and an error of 7.01% comply the 90/30 rule.

For the FT sampled HHs were visited and fuelwood consumption at HH level was measured for a period of three days in project scenario.

Specifically, the steps below were followed in carrying out the FT as required in the Annex 4 of the methodology:

- Independent FT. Selection of 50 HHs using a stratified random sampling. The sub-populations is divided in districts (called the strata). The project will have as much stratums as districts with biogas unit implemented have, in this case three districts.

The HH interviewed are selected randomly (using the next link using the link https://stattrek.com/statistics/random-number-generator.aspx) for sampling. The list of HHs selected are included in the excel document where it is described the procedures to select the HHs surveyed.

In general, there are two phases, the BEFORE phase (before the bio-digester is adopted, the baseline scenario) and the AFTER phase (after it is adopted, the project scenario). The test is made in separate phases in separate sets of kitchens having appropriately similar socio-economic and cultural conditions (INDEPENDENT sampling).

- Choosing of an appropriate test period and an appropriate time of year for the FT. A test period of 3 days is selected (the minimum required). It was important to avoid times like festivals or holidays when more cooking is done than usual.

- The HHs involved in the FT understand they were expected to cook normally during the test to capture the normal cooking behavior. This was carried out and emphasized before the exercise started.

- During the FT, the interviewers stressed and emphasized that families use fuel only from a designated and pre-weighed stock.

- The number of people cooked for and number of meals was recorded in the data sheet for the test period as required by the methodology.

- The fuel used in the FT was collected from the usual place or purchased from the common fuelwood vendors in the market place and distributed to the HHs participating in the FT. This was the type of fuel used normally by families hence there is no variation in moisture content. The families had to pay for the fuelwood (for purchase option) to avoid excessive use of fuelwood.

- Analysis of data was conducted in the excel file using standard statistical tools. Before beginning the analysis, it was checked the “outliers”, i.e., values which are very different to most of the sample. Outliers were examined to check for mistakes with data recording or investigated to ascertain if there were unusual circumstances which led to that result. No outliers were found in the field test conducted. In cases of independent sampling, there are two valid options for the statistical analysis:

- 90/30 rule. This option allows us to calculate emission reductions on the basis of the estimated MEAN (or average) fuel saved by introduction of the bio-digester, or on the estimated MEAN (or average) fuel use in one family if using a single sample. We can only use the mean if the test results satisfy the 90/30 rule, i.e., the endpoints of the 90% confidence interval lie within +/- 30% of the estimated mean. If this is not the case, then we can use the test data gathered so far to estimate how much larger the sample size needs to be. The mean value will always result in a larger estimate of fuel-savings than the value obtained using the second option below, but in some cases, we might choose to analyze using the second option, because it is not practical or too expensive to increase the sample size sufficiently.

- 90% confidence rule (Lower bound of the one-sided 90% confidence interval). This option allows us to obtain a result even if 90/30 precision is not achieved, although in a similar manner to the 90/30 rule, a minimum sample size of 30 is recommended. We can use this approach when the 90/30 rule forces a sample size which is difficult to implement in practice. The disadvantage is that the fuel saving result is not the mean (or average) test result, but a lower value. This estimate is very conservative, and it will probably be worthwhile to augment the sample size instead in cases when augmentation is practically possible.

- After the successful completion of the exercise, a gift of heat resistant tea/coffee cup was given and a vote of thanks was given to every HH that participated in the exercise.

| Scenario | Population size (stoves constructed until December 2020) | Sample size |
| --- | --- | --- |
| HHs using the bio-digester | 3,900 | 52 |
| - District 1: Haridwar | 461 | 6 |
| - District 2: Nainital | 2,023 | 26 |
| - District 3: Udham Singh Nagar | 1,016 | 14 |
| - District 4: Bahraich | 394 | 6 |
| - District 5: Shrawasti | 6 | 0 |

Summary of FT results:

|  | t/day/stove | t/year/stove | Standard deviation | Coefficient of variation |
| --- | --- | --- | --- | --- |
| Project fuel consumption* | 0.00085 | 0.31 | 0.00145 | 2.81 |
| Fuel Savings (P) | 0.00957 | 3.49 | - | - |

*The upper bound value of the confidence interval is used as conservative approach.

The fuel saving used for this monitoring period is based in the upper bound of the fuel consumption in project scenario and the average value found in baseline scenario.

- Baseline FT Update

A fixed baseline is adopted in this project and FT Update is thus not required.

- Leakage Assessment – Completed every other year, starting on time for the first verification.

The potential sources of leakage as set out in the methodology are re-assessed regarding their risk based on Monitoring surveys conducted between July-October of 2021.

- Non-Renewable Biomass Assessment Update

The non-renewable biomass fraction was re-evaluated as part of the Post Registration Change as a new state is included in the project. The value was approved as part of GS’ review.

In case of a renewal of the crediting period and as per Gold Standard rules, the NRB fraction will be reassessed as any other baseline parameters and updated in line with most recent data available.

DATA AND PARAMETERS

Data and parameters fixed ex ante or at renewal of crediting period

>>

Relevant SDG Indicator: SDG 13 Climate Action

| Data/Parameter | EFb,CO2 |
| --- | --- |
| Unit | tCO2/tfuel |
| Description | CO2 emission factor arising from use of wood-fuel in baseline scenario |
| Source of data | 2006 IPCC Guidelines for National Greenhouse Gas Inventories, Tables 1.2/2.5 |
| Value(s) applied | 1.7472 tCO2/t wood |
| Choice of data or measurement methods and procedures | Default IPCC values for wood / wood waste are applied |
| Purpose of data/parameter | Calculation of Baseline and Project Emissions |
| Additional comments |  |

| Data/Parameter | EFb,non-CO2 |
| --- | --- |
| Unit | tCO2/tfuel |
| Description | Non-CO2 emission factor arising from use of wood-fuel in baseline scenario |
| Source of data | 2006 IPCC Guidelines for National Greenhouse Gas Inventories, Table 2.5 |
| Value(s) applied | 0.1356 tCO2eq/t wood (CH4: 0.1170 tCO2e/t wood; N2O: 0.0186 tCO2eq/t wood) |
| Choice of data or measurement methods and procedures | Default IPCC values for CH4 and N20 emissions for wood / wood waste are applied and summed. The following GWP100 are applied: 25 for CH4, 298 for N20 |
| Purpose of data/parameter | Calculation of Baseline and Project Emissions |
| Additional comments |  |

| Data/Parameter | EFp,CO2 |
| --- | --- |
| Unit | tCO2/t_fuel |
| Description | CO2 emission factor arising from use of wood-fuel in project scenario |
| Source of data | 2006 IPCC Guidelines for National Greenhouse Gas Inventories, Tables 1.2/2.5 |
| Value(s) applied | 1.7472 tCO2/t wood (=112.0 tCO2/TJ * 0.0156 TJ/ t ) |
| Choice of data or measurement methods and procedures | Default IPCC values for wood / wood waste are applied |
| Purpose of data/parameter | Calculation of Baseline and Project Emissions |
| Additional comments |  |

| Data/Parameter | EFp,non-CO2 |
| --- | --- |
| Unit | tCO2/t_fuel |
| Description | Non-CO2 emission factor arising from use of wood-fuel in project scenario |
| Source of data | 2006 IPCC Guidelines for National Greenhouse Gas Inventories, Table 2.5 |
| Value(s) applied | 0.1356 tCO2eq/t wood (CH4: 0.1170 tCO2e/t wood; N2O: 0.0186 tCO2eq/t wood) |
| Choice of data or measurement methods and procedures | Default IPCC values for CH4 and N20 emissions for wood / wood waste are applied and summed. The following GWP100 are applied: 22 for CH4, 298 for N20 |
| Purpose of data/parameter | Calculation of Baseline and Project Emissions |
| Additional comments |  |

| Data/Parameter | fNRB,i,y |
| --- | --- |
| Unit | Fractional non-renewability (%) |
| Description | Non-renewability status of woody biomass fuel in scenario I during year y |
| Source of data | See appendix N° 9 of the PDD- NRB Assessment. |
| Value(s) applied | 86.48% |
| Choice of data or measurement methods and procedures | Calculated value as per excel sheet NRB assessment. The excel sheet applies the guidelines defined in section IV of the methodology. |
| Purpose of data/parameter | Calculation of Baseline and Project Emissions |
| Additional comments | The applied methodology states: “"The non-renewable biomass fraction is fixed based on the results of the NRB assessment. Over the course of a project activity the project proponent may at any time choose to re-examine renewability by conducting a new NRB assessment. In case of a renewal of the crediting period and as per GS rules, the NRB fraction must be reassessed as any other baseline parameters and updated in line with most recent data available". The value for the two states are: 86.48% for Uttarakhand 87.28% for Uttar Pradesh, but for conservativeness is used the lowest value for the whole monitoring period. |

| Data/Parameter | Pb,y |
| --- | --- |
| Unit | t_biomass/unit-year and t_biomass/unit-day |
| Description | Quantity of woody biomass consumed in the baseline scenario in year y and per day in year y. |
| Source of data | Baseline Field Test (BFT) |
| Value(s) applied | 0.01042 (t_biomass/day) |
| Choice of data or measurement methods and procedures | Estimated mean (justified because statistical analysis fits within 90/30 rule). |
| Purpose of data/parameter | Calculation of Baseline Emissions |
| Additional comments | Baseline Field Test conducted in May 2015 |

| Data/Parameter | GWPCH4 |
| --- | --- |
| Unit | tCO2e per tCH4 |
| Description | Global Warming Potential (GWP) of methane |
| Source of data | IPCC: https://archive.ipcc.ch/publications_and_data/ar4/wg1/en/ch2s2-10-2.html |
| Value(s) applied | 25 |
| Choice of data or measurement methods and procedures | IPCC Default value |
| Purpose of data/parameter | Calculation of Baseline and Project Emissions |
| Additional comments |  |

Data and parameters monitored

>>

Relevant SDG Indicator: SDG 1

Target 1.4.1 Proportion of population living in households with access to basic services

Relevant SDG Indicator: SDG17

Target 17.7.1 Total amount of approved funding for developing countries to promote the development, transfer, dissemination and diffusion of environmentally sound technologies

| Data/Parameter | Nbiogas |
| --- | --- |
| Unit | Number of biogas units |
| Description | Cumulative number units of biogas units installed |
| Source of data | Total Sales record |
| Value(s) applied | 3,900 |
| Measurement methods and procedures | Registration of biogas units installed |
| Monitoring frequency | Annual |
| QA/QC procedures | Transparent data analysis and reporting. |
| Purpose of data | Calculation of project and baseline emissions |
| Additional comments | Biogas installed until December 31st, 2020. See ER calculation file spreadsheet ‘Database’. |

Relevant SDG Indicator: SDG 2

Target 2.3.1 Volume of production per labour unit by classes of farming/pastoral/forestry enterprise size

Relevant SDG Indicator: SDG 3

Target 3.9.3 Mortality rate attributed to unintentional poisoning

| Data / Parameter | Share of farmers who used slurry as fertilizer |
| --- | --- |
| Unit | % |
| Description | Percentage of farmers who applicate the sludge from the biogas unit |
| Source of data | Monitoring survey |
| Value(s) applied | 76.97% - Monitoring and Usage Survey 2021 |
| Measurement methods and procedures | Share of farmers who use the sludge from the biogas unit by household after project intervention. |
| Monitoring frequency | Annually |
| QA/QC procedures | Monitoring team from the project level randomly checked the data collected and found to be reasonable |
| Purpose of data | SDG 2 and SDG 3 Contributions |
| Additional comment | The monitored results can be found in the spread sheet under the monitoring survey excel page. See Monitoring & Usage survey file cell GJ185. |

Relevant SDG Indicator: SDG 2

Target 2.3.1 Volume of production per labour unit by classes of farming/pastoral/forestry enterprise size

Relevant SDG Indicator: SDG 4

Target 4.4.1 Proportion of youth and adults with information and communications technology (ICT) skills, by type of skill

Relevant SDG Indicator: SDG 17

Target 17.7.1 Total amount of approved funding for developing countries to promote the development, transfer, dissemination and diffusion of environmentally sound technologies

| Data / Parameter | Total number of people trained on different aspects of the project |
| --- | --- |
| Unit | Number of persons |
| Description | Number of people trained on different aspects of the project |
| Source of data | PnP records |
| Value(s) applied | In 2020: 1091 Persons and 19 User Group. - 79 Awareness campaign. - 204 O&M training. - 187 O&M Farmer’s training. - 398 Farmer’s training. - 224 Refresher training. |
| Measurement methods and procedures | Counting number of participants trained/awareness creation activities |
| Monitoring frequency | Annual |
| QA/QC procedures | Transparent data analysis and reporting |
| Purpose of data | SDG 2, SGD 4 and SGD 17 Contributions |
| Additional comment | The information of trainings were taken from PnP records. See files with root name ‘SDG 2-4-17’. |

Relevant SDG Indicator: SDG 3

Target 3.9.1 Mortality rate attributed to household and ambient air pollution

| Data / Parameter | Percentage of project households confirming that with the project there is no smoke inside the home. |
| --- | --- |
| Unit | Proportion (%) of answers that stated there is no smoke inside the home. |
| Description | Proportion of families surveyed who stated there is no smoke inside the home divided by total of users interviewed. |
| Source of data | Monitoring Survey |
| Value(s) applied | 100.00% (Monitoring survey 2021). |
| Measurement methods and procedures | % of project household confirming that with the project there is no smoke inside the home. |
| Monitoring frequency | Annual |
| QA/QC procedures | Transparent data analysis and reporting |
| Purpose of data | SDG 3 Contributions |
| Additional comment | The monitored results can be found in the spread sheet under the monitoring survey excel page. See Monitoring & Usage survey file cell GI185. |

Relevant SDG Indicator: SDG 5

Target 5.A.1 (a) Proportion of total agricultural population with ownership or secure rights over agricultural land, by sex; and (b) share of women among owners or rights-bearers of agricultural land, by type of tenure

| Data / Parameter | Number of women benefited trained on income generating activities by PnP |
| --- | --- |
| Unit | Number of women trained |
| Description | Number of women trained by PnP on income generating activities |
| Source of data | PnP training records |
| Value(s) applied | 353 |
| Measurement methods and procedures | Counting number of women users trained |
| Monitoring frequency | Annual |
| QA/QC procedures | Transparent data analysis and reporting |
| Purpose of data | SDG 5 Contributions |
| Additional comment | The information of trainings were taken from PnP records. See document ‘SDG5_Income generating program’. |

| Data / Parameter | Proportion of farmers who saves time for collecting fuel wood |
| --- | --- |
| Unit | % |
| Description | Proportion of farmers who saves time for collecting fuel wood |
| Source of data | Monitoring Survey 2021 |
| Value(s) applied | 98.88% |
| Measurement methods and procedures | % of project household confirming that the farmers saves time for collecting fuel wood |
| Monitoring frequency | Annual |
| QA/QC procedures | Transparent data analysis and reporting |
| Purpose of data | SDG 5 Contributions |
| Additional comment | The monitored results can be found in the spread sheet under the monitoring survey excel page. See Monitoring & Usage survey file cell GK185. |

Relevant SDG Indicator: SDG 7

Target 7.1.2 Proportion of population with primary reliance on clean fuels and technology

Relevant SDG Indicator: SDG 13 Climate Action

| Data / Parameter | Up,y |
| --- | --- |
| Unit | Percentage |
| Description | Usage rate in project scenario p during year y |
| Source of data | Annual usage survey |
| Value(s) applied | 76.97% - Monitoring and Usage Survey 2021 |
| Measurement methods and procedures | Conducting usage surveys as required by the methodology “Technologies and Practices to Displace Decentralized Thermal Energy Consumption V02” |
| Monitoring frequency | Annual |
| QA/QC procedures | Transparent data analysis and reporting. More details in section B.7.3. QA/QC of PDD for monitoring activities. |
| Purpose of data | SDG 13 Contributions |
| Additional comment | The single usage parameter weighted to be representative of the quantity of project technologies of each age being credited is 78.62% for this monitoring period (results can be found in the spread sheet under the monitoring survey excel page), and the average value found is 76.97%, hence for conservativeness is used the average usage parameter found in the usage survey which is the lowest value. See Monitoring & Usage survey file cell GM185 and GM204. |

| Data / Parameter | Number of persons that benefit from efficient and clean technologies |
| --- | --- |
| Unit | Number of persons |
| Description | Number of persons that benefit from efficient and clean technologies |
| Source of data | Project database, Monitoring survey |
| Value(s) applied | 18,162 persons benefit by the project |
| Measurement methods and procedures | Total number of biogas units installed multiplied with usage rates multiplied with average household size |
| Monitoring frequency | Annual |
| QA/QC procedures | Transparent data analysis and reporting |
| Purpose of data | SDG 7 Contributions |
| Additional comment | According to the latest monitoring surveys conducted in 2021, 6.05 is the average size of a family, 3900 biogas units have been installed and all 76.97% of the families surveyed use the biogas (the monitored results can be found in spread sheet of monitoring survey). See Monitoring & Usage survey file cell Q187 for the average size of a family. |

Relevant SDG Indicator: SDG 8

Target 8.5.1 Average hourly earnings of female and male employees, by occupation, age and persons with disabilities

| Data / Parameter | Number of jobs offered |
| --- | --- |
| Unit | Number of employees |
| Description | Number of jobs offered (men and women) by PnP to local employees. |
| Source of data | PnP employment and training records |
| Value(s) applied | 4 people employed under the project. |
| Measurement methods and procedures | Total number of permanent Vs temporary /contract employees |
| Monitoring frequency | Annual |
| QA/QC procedures | Transparent data analysis and reporting |
| Purpose of data | SDG 8 Contributions |
| Additional comment | The information of employment were taken from PnP records. See document ‘SDG8_Employee Insurance’. |

| Data / Parameter | Annual average wage of employees |
| --- | --- |
| Unit | Rupees per year |
| Description | Annual average wage of people employed (men and women) due to the project activity. |
| Source of data | PnP employment records |
| Value(s) applied | 338,181 Rupees per year |
| Measurement methods and procedures | Average wage of people employed due the project activity shall be at par/above par with the minimum wage rate mandated by the local regulations. Equal pay for men and women (for same scope of work) shall be demonstrated. |
| Monitoring frequency | Annual |
| QA/QC procedures | Transparent data analysis and reporting |
| Purpose of data | SDG 8 Contributions |
| Additional comment | The average wage per month is above 28,000 Rupees which is above in any of the minimum wage in industries and class of employment in in the states of Uttarakhand and Uttar Pradesh. The minimum wage is between 9,1000 - 11,300 Rupees per month. https://paycheck.in/salary/minimumwages/22125-uttarakhand https://paycheck.in/salary/minimumwages/21888-uttar-pradesh/21965-all-registered-factories-which-are-not-mention See document ‘SDG8_Job&wage Employment letter’. |

Relevant SDG Indicator: SDG 12

Target 12.2.2 Domestic material consumption, domestic material consumption per capita, and domestic material consumption per GDP

| Data / Parameter | Fuel savings achieved |
| --- | --- |
| Unit | % |
| Description | Fuel savings in % achieved by project technologies compared to baseline. |
| Source of data | Baseline Field Test and Project Field Test |
| Value(s) applied | 91.80% |
| Measurement methods and procedures | Fuel savings divided by baseline fuel consumption expressed in % |
| Monitoring frequency | Every year |
| QA/QC procedures | Transparent data analysis and reporting |
| Purpose of data | SDG 12 Contributions |
| Additional comment | The values applied are based on latest PFT (2021) – upper bound – parameter Pp,y and BFT (2015) parameter Pb,y. See excel file ER calculation spreadsheet ‘SDG’ cell I16. |

Relevant SDG Indicator: SDG 13 Climate Action

| Data/Parameter | Pp,y |
| --- | --- |
| Unit | t_biomass/unit-year and t_biomass/unit-day |
| Description | Quantity of woody biomass consumed in the project scenario in year y and per day in year y. |
| Source of data | PFT, FT updates, and any applicable adjustment factors |
| Value(s) applied | 0.00085 (t_biomass/day) FT 2021 |
| Measurement methods and procedures | See Description of measurement methods for the parameter. Scale (balance) calibrated at least 10 kg capacity (mechanical - hanging spring scale - or electronic model). The scale is calibrated every time is used. The balance used for the weighting has a precision of no less than 50g. |
| Monitoring frequency | Updated every two years after the first verification |
| QA/QC procedures | Transparent data analysis and reporting. |
| Purpose of data | Calculation of Project emissions |
| Additional comments | The electronic scales used were provided by the provision shops in villages (which are used continuously). These shops lent the weighing scales available with them. Photographs where the monitoring team weights the firewood have been sent to DOE during verification. See excel file ‘Field Test Update Report’ cell AZ69. |

| Data/Parameter | Np,y |
| --- | --- |
| Unit | Number of days |
| Description | Cumulative number of technology days in the project database for project scenario |
| Source of data | Total Sales record/Project database |
| Value(s) applied | 1,427,400 |
| Measurement methods and procedures | The number of days between the installation date of each stove and the end of the monitoring period is calculated. |
| Monitoring frequency | Annual |
| QA/QC procedures | Transparent data analysis and reporting. |
| Purpose of data | Calculation of project and baseline emissions |
| Additional comments | See ER calculation file spreadsheet ‘Database’ cells V3910. |

| Data/Parameter | LEp,y |
| --- | --- |
| Unit | t_CO2eq per year |
| Description | Leakage in project scenario p during year y |
| Source of data | Baseline and monitoring surveys |
| Value(s) applied | 699 |
| Measurement methods and procedures | Interviewing HHs with baseline and monitoring surveys |
| Monitoring frequency | Every two years |
| QA/QC procedures | Transparent data analysis and reporting. More details in section B.7.3. QA/QC for monitoring activities of the PDD. |
| Purpose of data | Calculation of leakage |
| Additional comments | Aggregate leakage can be assessed for multiple project scenarios. Every two years a leakage investigation must be conducted (if conditions explained in section B.4 Leakage change) using relevant survey methods that can be combined with monitoring surveys as is applicable. Leakage risks deemed very low can be ignored as long as the case for their insignificance is substantiated. Please also check section E.3 for a detailed explanation. |

Relevant SDG Indicator: SDG 15

Target 15.1.1 Forest area as a proportion of total land area

| Data / Parameter | Amount of wood equivalents saved by the project |
| --- | --- |
| Unit | Tons of wood equivalents |
| Description | Amount of wood savings achieved by the project per year expressed in wood equivalents |
| Source of data | Baseline Field Test and Project Field Test |
| Value(s) applied | 3.4925 tons/year/HH |
| Measurement methods and procedures | Project technology days multiplied with wood savings in t/day/stove |
| Monitoring frequency | Annual |
| QA/QC procedures | Transparent data analysis and reporting |
| Purpose of data | SDG 15 Contributions |
| Additional comment | The values applied are based on latest PFT (2021) parameter Pp,y and BFT (2015) parameter Pb,y. See excel file ER calculation spreadsheet ‘SDG’ cell I17. |

Safeguarding Principle 3.3 Community Health, Safety and Working Conditions

| Data / Parameter | Proportion of farmers who put the animal waste in the biodigester. |
| --- | --- |
| Unit | % |
| Description | Proportion of farmers who put the animal waste in the biodigester. |
| Source of data | Monitoring survey |
| Value(s) applied | 76.97% (Monitoring survey 2021). |
| Measurement methods and procedures | % of project household confirming that the farmers put the animal waste in the biodigester |
| Monitoring frequency | Annually |
| QA/QC procedures | Transparent data analysis and reporting |
| Purpose of data | - |
| Additional comment | The values applied are based on latest Monitoring Survey (2021). See Monitoring & Usage survey file cell GL185. |

From GS Passport

| Data / Parameter | Subsidy received from government Contribution by farmers |
| --- | --- |
| Unit | CHF (Swiss francs) |
| Description | Investment directly provided for biogas and subsidy received and contribution from farmers will be accounted for in the project as it progresses. |
| Source of data | Contract agreement between the First Party (ICSD – now PnP) and the Second Party (Beneficiary) with the breakup of contributions from Project fund, Beneficiary and Government subsidy. |
| Value(s) applied | 0 CHF Subsidy received from government. 0 CHF Contribution by farmers. |
| Measurement methods and procedures | Collect contract agreements signed for beneficiaries and the entities involved and use an average amount invested per unit. |
| Monitoring frequency | Annually |
| QA/QC procedures | Transparent data analysis and reporting |
| Purpose of data | - |
| Additional comment | Investment was already done for 3900 installed so far. No new units were built during 2020. |

Comparison of monitored parameters with last monitoring period

| Data/Parameter | Value obtained in this monitoring period | Value obtained last monitoring period |
| --- | --- | --- |
| Cumulative number units of biogas units installed | 3,900 | 3,900 |
| Share of farmers who used slurry as fertilizer | 72.97% | 69.91% |
| Total number of people trained on different aspects of the project | 1091 persons trained (O&M farmer’s training, awareness campaign, farmer’s training, refresher training and O&M training) 19 User Groups created. | 59 (2018) and 41 (2019) masons 62 (2018) and 62 (2019) O&M personnel 985 (2018) and 819 (2019) women trained on income generating activities. 70 (2018) and 41 (2019) persons below age 35 coming from low-income backgrounds and remote areas trained annually. 16 (2018) and none (2019) User Groups created. |
| Share of farmers confirming that with the project there is no smoke inside the home | 100.00% | 99.28% |
| Number of women trained by PnP (since 2019 PnP) on income generating activities | 353 | 985 (2018) and 819 (2019) |
| Proportion of farmers who saves time for collecting fuel wood | 98.88% | 70.29% |
| Usage rate | 77% | 71% |
| Number of persons that benefit from efficient and clean technologies | 18,162 | 15,695 |
| Number of local people employed (men and women) due to the project activity | 4 | 7 (2018) and 10 (2019) |
| Annual average wage of people employed (INR) | 338,181 | 461,805 (2018) 458,320 (2019) |
| Fuel savings achieved | 91.80% | 78.52% |
| Pp,y | 0.00085 (t_biomass/day) FT 2021 | 0.00224 (t_biomass/day) FT 2017 |
| Number of days | 1,427,400 | For 2018 = 1,311,854 For 2019 = 1,408,394 |
| Amount of wood equivalents saved by the project | 3.4925 | 2.9872 |
| LEp,y | 0 | 0 |
| Proportion of farmers who put the animal waste in the biodigester | 77% (Monitoring survey 2021). | 73% (Monitoring survey 2019). |
| Subsidy received from government Contribution by farmers | 0 CHF Subsidy received from government 0 CHF Contribution by farmers | 61,600 CHF Subsidy received from government 61,600 CHF Contribution by farmers |

Implementation of sampling plan

>>

The applied methodology defines minimum sample sizes for the different monitoring activities and requires random and representative sampling methods. Below the sample sizes and sampling methods listed for each monitoring activity (the three tables below refer to the applied GS methodology).

1. Monitoring surveys

| Sample size: | 178 samples – Monitoring Survey 2021 The sample size of the monitoring surveys has more than 100 samples |
| --- | --- |
| Sampling approach: | Stratified random sampling (per district) |
| Representativeness: | Haridwar: 12 samples Nainital: 85 samples US Nagar: 26 samples Bahraich: 55 samples |
| Frequency | Annual after the first verification |
| Comments: | Monitoring survey is conducted with usage survey participants that are currently using the biogas units. The parameter LEp,y will use the output of the monitoring surveys to perform the assessment. The monitoring of parameters for SDG Monitoring Plan will be an output of the monitoring surveys. |

2. Usage surveys

| Sample size: | 178 samples – Usage Survey 2021 The sample size of each usage survey has at least 100 samples |
| --- | --- |
| Sampling approach: | Random sampling approaches |
| Representativeness: | Usage Survey 2021 34 samples for biogas units age 1-2 37 samples for biogas units age 2-3 33 samples for biogas units age 3-4 37 samples for biogas units age 4-5 37 samples for biogas units age 5-6 The sample size of each usage surveys has more than 30 samples for project biogas unit of each age being credited. |
| Frequency | Annual after the first verification |
| Comments: | Usage survey is conducted with monitoring survey (for 2021) with participants that are currently using the project technology. The results obtained from the Usage Surveys will be the input for parameter Up,y that impacts directly in the emission reduction calculation. |

3. Project FT Update

| Sample size: | Minimum sample size is greater than 20 (meth. p. 14) Sample size attrition should be considered to achieve minimum number of valid results (meth. p. 47) 52 samples – PFT 2021 |
| --- | --- |
| Sampling approach: | Stratified random sampling (per district) |
| Representativeness: | 90/30 rule is satisfied. Error 7.01% (less than 30%) PFT 2021 |
| Frequency | Every two years after the first verification |
| Comments: | The results obtained from the FT Update will be the input for parameter Pp,y, the upper bound value of the confidence interval of the quantity of woody biomass consumed in the project scenario, that impacts directly in the project emissions and in the emission reduction calculation. |

The parameter Number of days (Np,y) does not use a sampling method, the overall information (per each biogas unit installed) is provided by the total Sales record/Project database.

CALCULATION OF SDG IMPACTS

Calculation of baseline value or estimation of baseline situation of each SDG Impact

>>

SDG1: No Poverty

Without the project, there are no biogas unit installed.

Baseline value = 0 units.

SDG2: Zero hunger

Without the project, there is no slurry – as a subproduct of biodigester - disposed in the crop fields as there are no biogas unit installed. But in baseline survey conducted in 2015 was found that 4% of the families put the animal manure in the pit (it is inferred that the digested dung from the pits would result in similar manure application to the fields).

Baseline value = 4%.

Without the project, there is no trained (men and women) on different aspects of the project.

Baseline value = 0.

SDG3: Good health and well-being

Without the project, there is no perception of improved health because better air quality.

Baseline value = 0%.

Without the project, there is no slurry disposed in the crop fields as there are no biogas unit installed. But in baseline survey conducted in 2015 was found that 4% of the families put the animal manure in the pit (it is inferred that the digested dung from the pits would result in similar manure application to the fields).

Baseline value = 4%.

SDG4: Quality Education

Without the project, there is no trained (men and women) on different aspects of the project.

Baseline value = 0.

SDG5: Gender equality

Without the project, there is not women trained by PnP on income generating activities.

Baseline value = 0.

Without the project, there is no time savings

Baseline value = 0.

SDG7: Affordable and clean energy

Without the project, there is anybody with a biogas unit.

Baseline value = 0.

SDG8: Decent work and economic growth

Without the project, there is no local people employed by the project activity.

Baseline value = 0.

SDG12: Responsible consumption and production

Without the project, there would be families which consumes firewood for cooking.

Pb,y = 3.80 tonnes wood/y/unit.

SDG13: Climate Action

It is not applicable as the methodology used only has a formula for Emission Reduction (see section E.4). But it is estimated based on the same formula for ER but instead of the parameter fuel savings is used the fuel consumption for baseline scenario (0.01042 t/day/stove).

Baseline emissions = 18,855 tCO2

SDG15: Life on Land

Without the project, there would be families which consumes firewood for cooking.

Pb,y = 3.80 tonnes wood/y/unit.

SDG17: Partnership for the goals

Without the project, there is no trained (men and women) on different aspects of the project.

Baseline value = 0.

Without the project, there are not any biogas unit installed

Baseline value biogas units = 0.

Calculation of project value or estimation of project situation of each SDG Impact

>>

SDG1: No Poverty

Cumulative number units of biogas units installed.

Nbiogas = 3900 units

SDG2: Zero hunger

Share of farmers who used slurry as fertilizer

Project value = 76.97%

Number of people trained on the project:

Project value =	1091 persons: 	79 Awareness campaign.

204 O&M training.

187 O&M Farmer’s training.

398 Farmer’s training.

224 Refresher training.

19 User Groups created.

SDG3: Good health and well-being

Proportion of families confirming the perception of improved health because better air quality.

Project value = 100.00%

Share of farmers who used slurry as fertilizer

Project value = 76.97%

SDG4: Quality Education

Number of people trained on the project:

Project value =	1091 persons: 	79 Awareness campaign.

204 O&M training.

187 O&M Farmer’s training.

398 Farmer’s training.

224 Refresher training.

19 User Groups created.

SDG5: Gender equality

Number of women benefited trained by PnP

Project value = 353 women

Proportion of farmers who saves time for collecting fuel wood

Project value = 98.88%

SDG7: Affordable and clean energy

Number of persons that benefit from efficient and clean technologies

Project value = Nbiogas * average household size * Up,y= 18,162 persons benefit by the project.

SDG8: Decent work and economic growth

Number of jobs offered (man and women) by the project activity to local employees.

Project value = 4 people employed

The average wage 2018 per year is INR 338,181.

SDG12: Responsible consumption and production

With the project, there would be families which consumes firewood for cooking.

Pp,y = 0.31 tonnes wood/y/unit.

SDG13: Climate Action

It is not applicable as the methodology used only has a formula for Emission Reduction (see section E.4). But it is estimated based on the same formula for ER but instead of the parameter fuel savings is used the fuel consumption in project scenario (0.00085 t/day/stove).

Project emissions = 1,547 tCO2

SDG15: Life on Land

With the project, still there are families which consumes firewood for cooking

Pp,y = 0.31 tonnes wood/y/unit.

SDG17: Partnership for the goals

Number of people trained on the project:

Project value =	1091 persons: 	79 Awareness campaign.

204 O&M training.

187 O&M Farmer’s training.

398 Farmer’s training.

224 Refresher training.

19 User Groups created.

Cumulative number units of biogas units installed.

Nbiogas = 3,900 units.

Calculation of leakage

>>

Leakage risks are deemed negligible as discussed in the previous monitoring report.

∑LEp,y= 0

In PDD is stated that the leakage will be evaluate every two years if conditions in section B.4 of the PDD changed, but according the project survey 2021, the conditions allow to infer the leakage risks are deemed negligible not only for this monitoring period, but for the entire first crediting period.

It was found in Monitoring and Usage 2021 that LPG consumption by the families have been spread out (a potential reason is the pandemic), an average of 59.94 kg LPG/year per household was found (see Monitoring & Usage survey file cell FE184). For conservativeness this LPG consumption is accounted as leakage and estimated as below.

| -> | LPG consumption for the entire 3'900 users | 233.78 | tn of LPG/year |  |
| --- | --- | --- | --- | --- |
|  | Estimation of leakage emissions because LPG increasing |  |  |  |
|  | Parameter | Value | Unit | Source |
|  | EF_LPG_CO2 | 63.1000 | tCO2/TJ | IPCC |
|  | EF_LPG_CH4 | 0.0010 | tCH4/TJ | IPCC |
|  | EF_LPG_N2O | 0.0001 | tN2O/TJ | IPCC |
|  | GWP_CH4 | 25 |  | IPCC |
|  | GWP_N2O | 298 |  | IPCC |
|  | NCV_LPG | 0.0473 | TJ/tn | IPCC |
|  | LE for additional LPG use | 698.36 | tCO2/y |  |
|  | LE | 699.0 | tCO2/y |  |

Calculation of net benefits or direct calculation for each SDG Impact

| SDG | SDG Impact | Baseline estimate | Project estimate* | Net benefit |
| --- | --- | --- | --- | --- |
| 13 | ER expected in the monitoring period | BE: 18,855 | BE: 2,246 | ER: 16,609 |
| 1 | Cumulative number units of biogas units installed | 0 | 3,900 | 3,900 |
| 2 | Share of farmers who used slurry as fertilizer | 4% | 76.97% | 72.97% |
| 2 | Number of people trained (men and women) on different aspects of the project | 0 | 1091persons and 19 user groups | 1091persons and 19 user groups |
| 3 | User’s perception on smoke. | 0% | 100.00% | 100.00% |
| 3 | Concerning soil pollution, share of farmers who used slurry as fertilizer | 4% | 76.97% | 72.97% |
| 4 | Number of people trained (men and women) on different aspects of the project | 0 | 1091persons and 19 user groups | 1091persons and 19 user groups |
| 5 | Number of women trained by ICSD (since 2019 PnP) on income generating activities | 0 | 353 | 353 |
| 5 | Proportion of farmers who saves time for collecting fuel wood | 0% | 98.88% | 98.88% |
| 7 | Number of persons that benefit from efficient and clean technologies | 0 | 18,162 | 18,162 |
| 8 | Number of local people employed (men and women) due to the project activity | 0 | 4 | 4 |
| 8 | Average wages of people employed (men and women) due to the project activity | 0 | 338,181 INR | 338,181 INR |
| 12 | Fuel savings in % achieved by project technologies compared to baseline | 3.80 | 0.31 | 91.80% |
| 15 | Amount of wood equivalents saved by the project | 3.80 | 0.31 | 3.49 |
| 17 | Number of people trained (men and women) on different aspects of the project | 0 | 1091persons and 19 user groups | 1091persons and 19 user groups |
| 17 | Cumulative number units of biogas units installed | 0 | 3,900 | 3,900 |

*Project estimate plus leakage

Calculation of emission reductions

In this project activity the baseline fuel is fuelwood and the main project fuel is renewable biogas. But in the project activity fuelwood will still be used but in much smaller quantities. Thus, for the calculation of emission reductions baseline fuel and project fuel are the same, so are the emission factors in the baseline and project scenario. Thus, emission reductions from reduction of fuelwood are calculated using the equation on page 15 of the applied methodology:

Σb,p		Sum over all relevant (baseline b/project p) couples

Np,y	Cumulative number of project technology-days included in the project database for project scenario p against baseline scenario b in year y

Up,y	Cumulative usage rate for technologies in project scenario p in year y, based on cumulative adoption rate and drop off rate (fraction)

Pb,p,y,	Specific fuel savings for an individual technology of project p against an individual technology of baseline b in year y, in tons/day, and as derived from the statistical analysis of the data collected from the field tests

fNRB,b, y 	Fraction of biomass used in year y for baseline scenario b that can be established as non-renewable biomass (drop this term from the equation when using a fossil fuel baseline scenario)

NCVb,fuel	Net calorific value of the fuel that is substituted or reduced (IPCC default for wood fuel, 0.015 TJ/ton)

EFfuel,CO2	CO2 emission factor of the fuel that is substituted or reduced.112 tCO2/TJ for wood/wood waste.

EFfuel,nonCO2	Non-CO2 emission factor of the fuel that is reduced

LEp,y	Leakage for project scenario p in year y (tCO2e/yr)

| Year | Emission reductions |
| --- | --- |
|  | (t CO2e) |
| 2020 | 16,609 |
| Total | 16,609 |

Applied values for the Emission Reduction Calculation are listed above in the parameter sections D.1 and D.2. See also detailed calculation in relevant ER calculation spread sheet.

Comparison of actual SDG Impacts with estimates in approved PDD

| SDG | Values estimated in ex ante calculation of approved PDD for this monitoring period | Actual values achieved during this monitoring period |
| --- | --- | --- |
| 13 | ER2018: 28,124 ER2019: 28,124 | ER2020: 16,609 |
| 1 | 4,900 | 3,900 |
| 2 | 99% | 72.97% |
| 2 | 40 masons (2017) 52 O&M personnel (2017) 23 women trained on income generating activities (2017) 55 persons below age 35 coming from low-income backgrounds and remote areas trained annually (2017) 11 User Groups created (2017) | 1091persons and 19 user groups |
| 3 | 96% | 100.00% |
| 3 | 99% | 72.97% |
| 4 | 40 masons (2017) 52 O&M personnel (2017) 23 women trained on income generating activities (2017) 55 persons below age 35 coming from low-income backgrounds and remote areas trained annually (2017) 11 User Groups created (2017) | 1091persons and 19 user groups |
| 5 | 23 | 353 |
| 5 | 91% | 98.88% |
| 7 | 18,622 | 18,162 |
| 8 | 5 | 4 |
| 8 | 222,000 INR | 338,181 INR |
| 12 | 86.73% | 91.80% |
| 15 | 3.30 | 3.49 |
| 17 | 40 masons (2017) 52 O&M personnel (2017) 23 women trained on income generating activities (2017) 55 persons below age 35 coming from low-income backgrounds and remote areas trained annually (2017) 11 User Groups created (2017) | 1091persons and 19 user groups |
| 17 | 4,900 | 3,900 |

Explanation of calculation of value estimated ex ante calculation of approved PDD for this monitoring period

>>

For SDG 13 the ex-ante value used is based on ER calculation from the VPA-DD version 6.5 which assumed the installation of 4,900 units by the monitoring period requested 2018-2019.

For SDG 1 and SDG 17 the cumulative number units of biogas units installed would be 4,900 by the monitoring period requested 2018-2019.

For SDG 2 and SDG 3 the share of farmers who used slurry as fertilizer is based on Transition Annex (monitoring survey conducted in 2017).

For SDG 2, SDG 4 and SDG 17 the number of people trained is based in Transition Annex (1st Monitoring Report).

For SDG 3 the proportion of families confirming the reduction on smoke in households is based on Transition Annex (monitoring survey conducted in 2017).

For SDG 5 the number of people women trained is based on Transition Annex (1st Monitoring Report).

For SDG 5 the proportion of families who save time for collecting fuel is based on Transition Annex (monitoring survey conducted in 2017).

For SDG 8 the number of local people employed is based on Transition Annex (1st Monitoring Report).

For SDG 12 the fuel savings in % achieved by project technologies compared to baseline was estimated in 87% based on Transition Annex (PFT 2017 and BFT 2015).

For SDG 15 the ex-ante value for amount of wood equivalents saved by the project is based on Transition Annex (PFT 2017 and BFT 2015).

Remarks on increase in achieved SDG Impacts from estimated value in approved PDD

>>

The SDG Impacts achieved of each parameter are not greater than the amount based on the ex-ante estimation in the Design Certified PDD. Mostly all of them are below than expected as the project has not completed the installation of the total number of units planned, the only parameter which has an increase is the user’s perception on smoke (SDG 3) with a slight increase which emphasize the positive impact of the project - no smoke inside the home – after the biogas was installed and also in user’s perception on save time on fuelwood collection (SDG 5) after the biogas was installed.

SAFEGUARDS REPORTING

>>

- An update on the implementation including information on relative success and failures, or improvements to proposed mitigation measures

The parameters included in Safeguarding Principles Assessment table (GS transition annex approved) were already included in other SDG impacts, the only parameter included for Safeguarding Principle 3.3 Community Health, Safety and Working Conditions is the proportion of farmers who put the animal waste in the biodigester which was monitored in monitoring survey 2021. The value got was 76.97% which is slightly above below than previous monitoring survey (73.19%), this value is linked with the usage rate (76.97%) obtained in the same monitoring survey.

| Data / Parameter | Proportion of farmers who put the animal waste in the biodigester. |
| --- | --- |
| Unit | % |
| Description | Proportion of farmers who put the animal waste in the biodigester. |
| Source of data | Monitoring survey |
| Value(s) applied | 76.97% (Monitoring survey 2021). |
| Measurement methods and procedures | % of project household confirming that the farmers put the animal waste in the biodigester |
| Monitoring frequency | Annually |
| QA/QC procedures | Transparent data analysis and reporting |
| Purpose of data | - |
| Additional comment | The values applied are based on latest Monitoring Survey (2021), cell GL185 spreadsheet ‘Mon&Usa’. |

- Monitoring and reporting on any key indicators identified, including against pre-set tolerances

The parameter identified in Safeguarding Principles Assessment table (GS transition annex approved) and included in mitigation measure column are already included in section D.2. Data and parameters monitored.

- Information on any assessment questions answered ‘Potentially’ or where Requirements call for regular re-assessment

Any safeguarding principle was answer as ‘Potentially’ in GS transition annex approved and the one answered as Yes are already included in section D.2.

STAKEHOLDER INPUTS AND LEGAL DISPUTES

List all Inputs and Grievances which have been received via the Continuous Input and Grievance Mechanism together with their respective responses/mitigations.

>>

The complaints were received through phone call and they were noted down and attended to. A excel register of all complaints are delivered to the DOE during verification including information of the status of each grievance received.  Furthermore, is maintained a complains passbook (hard copies) and the reparation done by the vendors (hard copies).

Complains passbook samples:

Reparation by vendors:

Report on any stakeholder mitigations that were agreed to be monitored.

>>

There were not any stakeholder mitigations agreed to be monitored.

Provide details of any legal contest that has arisen with the project during the monitoring period

>>

No legal contest was arisen during the monitoring period.

Revision History

| Version | Date | Remarks |
| --- | --- | --- |
| 1.1 | 14 October 2020 | Hyperlinked section summary to enable quick access to key sections Improved clarity on Key Project Information Section for POA monitoring Forward action request section Improved Clarity on SDG contribution/SDG Impact term used throughout Clarity on safeguard reporting Clarity on design changes Leakage section added for VER/CER projects Addition of Comparison of monitored parameters with last monitoring period Provision of an accompanying Guide to help the user understand detailed rules and requirements |
| 1.0 | 10 July 2017 | Initial adoption |

- Legal documents have been provided to DOE during verification.

http://latitude.to/map/in/india/cities/almora/articles/2439/nainital

http://latitude.to/map/in/india/cities/kichha

http://latitude.to/map/in/india/cities/haridwar

https://latitude.to/map/in/india/cities/bahraigh

https://latitude.to/articles-by-country/in/india/21545/sravasti

Technologies and Practices to Displace Decentralized Thermal Energy Consumption Version 2.0”

https://globalgoals.goldstandard.org/standards/407_V2.0_EE_ICS_Technologies-and-Practices-to-Displace-Decentrilized-Thermal-Energy-TPDDTECConsumption.pdf p.26

Error! Hyperlink reference not valid.

- See the excel file ‘List of beneficiaries to be surveyed 2021’

- See the excel file ‘List of beneficiaries to be surveyed 2021’

Technologies and Practices to Displace Decentralized Thermal Energy Consumption Version 2.0”

https://globalgoals.goldstandard.org/standards/407_V2.0_EE_ICS_Technologies-and-Practices-to-Displace-Decentrilized-Thermal-Energy-TPDDTECConsumption.pdf p.46-50

- See the excel file ‘List of beneficiaries to be surveyed 2021’

See Excel file FTP Report Updated - cell BC59.

- See the excel file ‘FTP Report Updated 2021’

- Technologies and Practices to Displace Decentralized Thermal Energy Consumption Version 2.0” https://globalgoals.goldstandard.org/standards/407_V2.0_EE_ICS_Technologies-and-Practices-to-Displace-Decentrilized-Thermal-Energy-TPDDTECConsumption.pdf p.12

- Ibid p.26

- Technologies and Practices to Displace Decentralized Thermal Energy Consumption Version 2.0” https://globalgoals.goldstandard.org/standards/407_V2.0_EE_ICS_Technologies-and-Practices-to-Displace-Decentrilized-Thermal-Energy-TPDDTECConsumption.pdf p.10, 14, 46.

See the excel ‘Other Document 13 (Baseline-Project survey 2015 v02.xlsx’ – cell IE109 - submitted during the first performance review (Other Document 13 in SC App - Performance Review no. 1)

Idem

See excel file ER calculation spreadsheet ‘ER_calculation_per_Stove’ cell C32.

See excel file FTP Report Updated cell AZ69.

- Whenever emission reductions are capped, both the original and capped values used for calculations must be transparently reported.  Use brackets to denote original values.